## Slide 1: Chapter 2: The Project Management Context and Processes

## Slide 2: Projects Cannot Be Run In Isolation
Projects must operate in a broad organizational environment
Project managers need to take a holistic or systems view of a project and understand how it is situated within the larger organization
See example in opening and closing case

## Slide 3: A Systems View of Project Management
A systems approach emerged in the 1950s to describe a more analytical approach to management and problem solving
Three parts include:
  Systems philosophy: View things as systems, interacting components working within an environment to fulfill some purpose
  Systems analysis: Use a problem-solving approach
  Systems management: Address business, technological, and organizational issues before making changes to systems

## Slide 4: Figure 2-1. Three Sphere Model for Systems Management

## Slide 5: Class Activity
Review the example of applying systems management to the opening case (see Figure 2-1). Think of an issue relevant to your organization or from current events and analyze it to identify its key business, organizational, and technological aspects.

## Slide 6: Project Phases and the Project Life Cycle
A project life cycle is a collection of project phases
Project phases vary by project or industry, but some general phases include
  concept
  development
  implementation
  support

## Slide 7: Figure 2-2. Phases of the Project Life Cycle

## Slide 8: Product Life Cycles
Products also have life cycles
The Systems Development Life Cycle (SDLC) is a framework for describing the phases involved in developing and maintaining information systems
Typical SDLC phases include planning, analysis, design, implementation, and support

## Slide 9: Sample SDLC Models
Waterfall model: has well-defined, linear stages of systems development and support
Spiral model: shows that software is developed using an iterative or spiral approach rather than a linear approach
Incremental release model: provides for progressive development of operational software
Prototyping model: used for developing prototypes to clarify user requirements

## Slide 10: Figure 2-3. Spiral Model of Software Development (Boehm, 1988)

## Slide 11: Distinguishing Project Life Cycles and Product Life Cycles
The project life cycle applies to all project, regardless of the products being produced
Product life cycle models vary considerably based on the nature of the product
Most large IT projects are developed as a series of projects
Project management is a cross life cycle activity done is all of the product life cycle phases

## Slide 12: Why Have Project Phases and Management Reviews?
A project should successfully pass through each of the project phases in order to continue on to the next
Management reviews (also called phase exits or kill points) should occur after each phase to evaluate the project’s progress, likely success, and continued compatibility with organizational goals

## Slide 13: What Went Right?
"The real improvement that I saw was in our ability toin the words of Thomas Edisonknow when to stop beating a dead horse.…Edison's key to success was that he failed fairly often; but as he said, he could recognize a dead horse before it started to smell...as a result he had 14,000 patents and was very successful…In IT we ride dead horsesfailing projectsa long time before we give up. But what we are seeing now is that we are able to get off them; able to reduce cost overrun and time overrun. That's where the major impact came on the success rate.”
  Cabanis, Jeannette, "'A Major Impact': The Standish Group's Jim Johnson On Project Management and IT Project Success," PM Network, PMI, September 1998, p. 7

## Slide 14: Understanding Organizations
Structural frame: Focuses on roles and responsibilities, coordination and control. Organization charts help define this frame.
Human resources frame: Focuses on providing harmony between needs of the organization and needs of people.
Political frame: Assumes organizations are coalitions composed of varied individuals and interest groups. Conflict and power are key issues.
Symbolic frame: Focuses on symbols and meanings related to events. Culture is important.

## Slide 15: Many Organizations Focus on the Structural Frame
Most people understand what organizational charts are
Many new managers try to change organizational structure when other changes are needed
3 basic organization structures
  functional
  project
  matrix

## Slide 16: Figure 2-4. Functional, Project, and Matrix Organizational Structures

## Slide 17: Table 2-1. Organization Structure Influences on Projects
The organizational structure influences the project manager’s authority, but remember to address the human resources, political, and symbolic frames, too.
PMBOK Guide, 1996, p. 18

## Slide 18: What Went Wrong?
The Superconducting Super Collider (SSC) provides an excellent example of a project that failed primarily due to politics. The objective of the $11 billion SSC project was to provide answers to fundamental questions about the formation of the universe. SSC managers campaigned for good will and support at universities, schools, and scientific meetings. This "preaching to the choir" failed to convey the benefits of the project to the real decision makers: the Clinton administration and members of Congress. One SSC attempt to gain political support backfired when an assembly of scientists and Nobel laureates took the back seat to the historic Rabin-Arafat handshake signaling the possibility of peace in the Middle East. All press coverage focused on the Rabin-Arafat meeting. On October 19,1993, Congress--after spending more than $2 billion on the SSC project--ended the project after 11 years of effort and put 2,000 people out of work. SSC management failed to focus on and gain support from the most influential stakeholders on the project.

## Slide 19: Recognize the Importance of Project Stakeholders
Recall that project stakeholders are the people involved in or affected by project activities
Project managers must take time to identify, understand, and manage relationships with all project stakeholders
Using the four frames of organizations can help meet stakeholder needs and expectations

## Slide 20: Table 2-2. Fifteen Project Management Job Functions
Define scope of project
Identify stakeholders, decision-makers, and escalation procedures
Develop detailed task list (work breakdown structures)
Estimate time requirements
Develop initial project management flow chart
Identify required resources and budget
Evaluate project requirements
Identify and evaluate risks Prepare contingency plan
Identify interdependencies
Identify and track critical milestones
Participate in project phase review
Secure needed resources
Manage the change control process
Report project status
"Building a Foundation for Tomorrow: Skills Standards for Information Technology," Northwest Center for Emerging Technologies, Belleview, WA, 1997

## Slide 21: Suggested Skills for a Project Manager
    Communication skills: listening, persuading
    Organizational skills: planning, goal-setting, analyzing
    Team Building skills: empathy, motivation, esprit de corps
    Leadership skills: sets example, energetic, vision (big picture), delegates, positive
    Coping skills: flexibility, creativity, patience, persistence
    Technological skills: experience, project knowledge

## Slide 22: Table 2-3. Most Significant Characteristics of Effective and Ineffective Project Managers
Leadership by example
Visionary
Technically competent
Decisive
Good communicator
Good motivator
Stands up to upper management when necessary
Supports team members
Encourages new ideas
Sets bad example
Not self-assured
Lacks technical expertise
Poor communicator
Poor motivator
Effective Project Manager Ineffective Project Manager

## Slide 23: Project Management Process Groups
Project management can be viewed as a number of interlinked processes
The project management process groups include
  initiating processes
  planning processes
  executing processes
  controlling processes
  closing processes

## Slide 24: Figure 2-5. Level of Process Group Activity Over Time

## Slide 25: Table 2-4. Relationships Among Project Process Groups, Activities, and Knowledge Areas

## Slide 26: Discussion Questions
Which skills do you think are most important for a project manager? Can they all be learned, or do you think some are innate?
Briefly describe what happens in each of the five process groups (initiating, planning, executing, controlling, and closing). On which processes should most team members spend the most time? What are some of the deliverables of each process?