## Chapter 3: Alternative Appraisal Type Descriptions

| #### Introduction | This chapter contains descriptions for the alternative appraisal types which are part of the FAA-iCMM Appraisal Method (FAM). These appraisal types are variations of the FAM Process Description (Full Internal Appraisal) depicted in Chapter 2, and are presented in comparison to that standard. |
| --- | --- |

| #### In this chapter | The following descriptions are provided. |  |  |
| --- | --- | --- | --- |
|  | Section | Appraisal Type | See Page |
|  | 3.1 | Facilitated Discussion Appraisal | 3-3 |
|  | 3.2 | Document-intensive Appraisal | 3-29 |
|  | 3.3 | Questionnaire-based Appraisal | 3-45 |
|  | 3.4 | Interview-based Appraisal | 3-75 |
|  | 3.5 | Full External Evaluation | 3-89 |

## Chapter 3: Alternative Appraisal Type Descriptions, continued

| #### Process descriptions | All descriptions are formatted the same, containing the paragraphs that are described in Table 3-1. Toolkits with appraisal aids and training materials are provided separately. |  |
| --- | --- | --- |
|  | Block Title | Description |
|  | 1. Introduction | This includes purpose, overview, and roles. |
|  | 2. Summary description | This is a summary of the work performed during the appraisal type. It includes an overview diagram of the method and a cross-reference table comparing the standard activities in the Full Internal Appraisal to the activities in the appraisal type. The differences from the standard activities are identified in the table as - no change, - minor change, - major change, - activity deleted, or - new activity with brief remarks summarizing activity variations as appropriate. |
|  | 3. Detailed description | This section provides more details on the activities of the variation in relation to the standard, as appropriate. - If there is no change, or the standard activity is deleted from this method, no further information is provided. - If there is a minor change in the activity a separate section will discuss these changes - If there is a major change to the method, the separate section will use the full template format of chapter 2 to discuss the changes. |
|  | 4. Toolkit contents | A list of the appraisal aids that are provided with this appraisal type. |

Table 3-1. Process Description Format.

### 3.1 Facilitated Discussion Appraisal Description

| #### Contents | The following table provides a guide to the information found in this section: |  |  |  |
| --- | --- | --- | --- | --- |
|  |  | Topic | Page |  |
|  |  | 3.1.1 Introduction | 3-4 |  |
|  |  | 3.1.2 Summary Description | 3-7 |  |
|  |  | 3.1.3 Detailed Description | 3-8 |  |
|  |  | 3.1.4 Toolkit Contents | 3-28 |  |

### Introduction

| #### Purpose | The Facilitated Discussion (FD) appraisal develops a description of an updated, improved process known as the “to-be” process. This appraisal method will not result in any type of rating of either maturity level or capability level. The FD appraisal variation provides a starting point for a Process Action Team (PAT) just beginning a process improvement effort. It provides an option for training the PAT and program team members in the specific requirements of the selected Process Area (PA). This appraisal method is truly a “self-appraisal” because it is carried out, for the most part, by those who perform the process being appraised. It acts on appraisal findings as part of the method and develops a description of an improved process that addresses weaknesses found in the appraisal. The appraisal team, in this method, constitutes a Process Action Team (PAT) for a particular PA. Through a series of facilitated workshops, the appraisal team describes the currently used process for a particular FAA-iCMM Process Area (PA). This process is commonly known as the “as-is” process. The “as-is” process is appraised by comparing it to the FAA-iCMM Generic Practices (GPs), and the selected process area’s (PAs) Base Practices (BPs). Additional improvements are also sought. The resulting findings, or “gap analysis”, provide the basis for improvements to the “as-is” process and the generation of an updated, improved process known as the “to-be” process. The “to-be” process is presented as the final appraisal results, along with a plan to implement that improved process. The process is subsequently piloted in the program and eventually institutionalized. |
| --- | --- |

### 3.1.1 Introduction, continued

| #### FD Roles | The following table shows the various roles of the people involved in the FD: |  |  |
| --- | --- | --- | --- |
|  | Role | Description |  |
|  | Appraisal Advocate | The description in chapter 1 is appropriate. |  |
|  | Sponsor | The description in chapter 1 is appropriate. The level of the sponsor for the FD is typically the program or project lead. It must be someone with the authority to commit the resources and prioritize the effort. |  |
|  | Facilitator | In the FD, the Appraisal Team Lead (ATL) is usually called a Facilitator. The facilitator must have a strong understanding of the FAA-iCMM, the FD appraisal method, and the particular PA selected, and must possess facilitation skills. The facilitator is a guide. |  |
|  | PAT Lead | The PAT lead plays the role of both the OAR and the Site Coordinator. The PAT lead does the up-front planning with the facilitator, arranges and schedules the PAT activities, documents the process, and (in conjunction with the facilitator) leads the documentation sessions. It is important that this person be knowledgeable in the selected PA, respected in the program, and have the time and willingness to support the effort. FD appraisal method knowledge is desirable. |  |
|  | Process Action Team (PAT) | The PAT acts as both the FAM appraisal team and the appraisal participants. They are the group responsible for deriving and describing an improved process for the selected PA, and developing its implementation plan. It is important that the people selected for this team be knowledgeable in the selected PA, and respected on the program. If at all possible, it is suggested that appropriate subject matter experts (SMEs) be included on the PAT. It is best to have between 3-5 people on this team. Anyone else involved in the selected PA will be involved through the review team. |  |

### 3.1.1 Introduction, continued

| Role | Description |
| --- | --- |
| Review Team | The review team is made up of program members who carry out the selected PA. The review team validates the processes developed by the PAT. If the SMEs are not part of the PAT then it is imperative that they be appraisal participants by being on the review team. |
| Data Manager | The description in chapter 1 is appropriate. |

### 3.1.2 Summary Description

| ID | FAM Activity Name | FD Description | Remarks |
| --- | --- | --- | --- |
| 2.1 | Plan and Prepare for the Appraisal |  |  |
| 2.1.1 | Obtain Sponsor Commitment | No change. | Sponsor is typically at a program or project level, rather than an organizational level. |
| 2.1.2 | Select Appraisal Scope | Minor change. | Select PA and PAT Lead. |
| 2.1.3 | Select Appraisal Team | Minor change. | Select PAT members. |
| 2.1.4 | Plan Appraisal Details | Minor change. | Develop and approve detailed PAT project plan. |
| 2.1.5 | Orient Participants | No change. |  |
| 2.1.6 | Train Team | Major change. | Explain roles and responsibilities to the PAT and ensure PA knowledge. |
| 2.1.7 | Administer Questionnaire | Activity deleted. |  |
| 2.1.8 | Develop Exploratory Questions | Activity deleted. |  |
| 2.2 | Conduct Appraisal |  |  |
| 2.2.1 | Conduct Opening Meeting | Activity deleted |  |
| 2.2.2 | Conduct Interviews | Major change. | The interview sessions are facilitated discussions used to elicit the as-is process. Review Documentation (2.2.3) and Consolidate Data (2.2.4) are conducted concurrently to evolve the as-is process. |
| 2.2.3 | Review Documentation | Minor change | Relevant documents may describe parts of the as-is process. |
| 2.2.4 | Consolidate Data | Minor change | This brings together the as-is process description. |
| 2.2.5 | Develop Draft Findings | Major change. | Findings are the gap analysis. Improvement opportunities are identified. |
| 2.2.6 | Present Draft Findings | Activity deleted. |  |
| 2.2.7 | Develop Ratings | Activity deleted. |  |
| 2.2.8 | Develop Final Briefing | Major change. | Final Brief is the to-be Process. This activity is renamed “Derive To-Be Process” |
| 2.2.9 | Brief Sponsor | Minor change. | Get approval for to-be Process and Implementation plan. |
| 2.2.10 | Present Final Briefing | Activity deleted. |  |
| 2.2.11 | Conduct Wrap-Up | No change. |  |
| 2.3 | Report Results |  |  |
| 2.3.1 | Prepare and Deliver Appraisal Results | Activity deleted. |  |
| 2.3.2 | Manage Records | Activity deleted. |  |

### 3.1.3 Detailed Description

| #### FD 2.1.2 | Select Appraisal Scope |
| --- | --- |
| Summary Description | Select Appraisal Scope involves determining the PA the PAT will work on and developing a preliminary PAT project plan detailing how the PAT will tailor this FD process. |

| Exit Criteria | - Overall PI implementation strategy developed - Preliminary PAT project plan developed - PAT Lead identified and selected - Facilitator selected. |
| --- | --- |

| #### Roles |  | Table FD-1 lists the primary roles involved in this process element and a summary of their activity during this process. |  |
| --- | --- | --- | --- |
|  |  | Role | Summary |
|  |  | Sponsor | Determine focus of the appraisal (number of PAs, priority of each PA, priority of process improvement as compared to other tasking), select Facilitator and PAT Lead. |
|  |  | Appraisal Advocate | Guide the Sponsor in defining the appraisal scope, determining an overall strategy for implementing process improvement, and the selection of a PAT Lead and Facilitator. |
|  |  | PAT Lead | In addition to having those responsibilities for the OAR/site coordinator, the PAT Lead is responsible for developing a preliminary PAT project plan. |
|  |  | Facilitator | Supports PAT lead |
|  |  | Table FD-1. Participants for Select Appraisal Scope |  |

### 3.1.3 Detailed Description, continued

| #### FD 2.1.2 | Select Appraisal Scope, continued |
| --- | --- |

| Inputs | PAT Project Plan template (see toolkit). |
| --- | --- |

| Steps |  | Table FD-2 shows the steps for this activity. |  |
| --- | --- | --- | --- |
|  |  | Step | Description |
|  |  | Identify appraisal scope | - Select the number of PAs targeted for Process Improvement. - Determine the priority of the PI effort (as compared to other tasking). - Identify the order the PAs should be worked. |
|  |  | Identify organization scope | Delete this step. |
|  |  | Make preliminary arrangements | - Identify and select the PAT Lead. - Agree on and select Facilitator |
|  |  | Document preliminary plan | Develop a preliminary PAT project plan indicating roles, responsibilities, schedule, risks, and other items as seem appropriate from the PAT project plan template. |
|  |  | Table FD-2. Steps for Select Appraisal Scope |  |

| Outputs | - preliminary PAT project plan replaces the Preliminary Appraisal Plan |
| --- | --- |

| Notes | - Selecting the scope can occur once and detail an implementation timeline for several PAs or it can be done individually for each PA and each PAT. |
| --- | --- |

### 3.1.3 Detailed Description, continued

| FD 2.1.3 | Select Appraisal Team |
| --- | --- |
| Entry Criteria | - Preliminary PAT project plan developed - PAT Lead identified and selected |

| Exit Criteria | - PAT members selected |
| --- | --- |

| Inputs | - Preliminary PAT Project Plan |
| --- | --- |

| #### Roles |  | Table FD-3 lists the primary roles involved in this process element and a summary of their activity during this process. |  |
| --- | --- | --- | --- |
|  |  | Role | Summary |
|  |  | Sponsor | Reviews and approves the selection and participation of PAT members. |
|  |  | Appraisal Advocate | Works with the PAT Lead and Facilitator to determine the best members for the PAT. |
|  |  | PAT Lead | Develops a list of potential PAT members. Makes contact with the potential members to discuss availability. Works with sponsor and members supervisors to finalize membership. |
|  |  | Facilitator | Works with the PAT Lead to ensure the right types of people are included on the PAT. |
|  |  | Table FD-3. Participants for Select Appraisal Team |  |

| Steps | Table FD-4 shows the steps for this activity. |  |
| --- | --- | --- |
|  | Steps | Description |
|  | Identify PAT and Review Team Candidates | Recommend potential team members. |
|  | Select PAT and Review Team members | Determine availability of candidates. Get commitment from the individuals, their managers, and the sponsor for selection to this team. |
|  | Table FD-4. Steps for Select Appraisal Team |  |

### 3.1.3 Detailed Description, continued

| FD 2.1.3 | Select Appraisal Team, continued |
| --- | --- |
| Outputs | - Updated and approved PAT Project Plan with PAT and Review team members identified. |

| Notes | The PAT size is typically 3-5 members, with a minimum of 3 and a maximum of 8. There may be more people in the program involved in the PA, but they should be part of the review team. Too many people as part of the PAT will make the process too slow. The facilitator is not counted in the numbers above. The PAT should have as many SMEs as possible. If there are no SMEs on the PAT they must be part of the review team. Trying to implement a new or improved process without the prior approval of the SMEs will almost surely result in a failed effort. Similarly, staffing a PAT with the most inexperienced people in the program will probably result in a process that can not be implemented or supported. |
| --- | --- |

### 3.1.3 Detailed Description, continued

| FD 2.1.4 | Plan Appraisal Details |
| --- | --- |
| Purpose | - The purpose of Plan Appraisal Details is to produce and approve a detailed PAT Project Plan. |

| Exit Criteria | - PAT Project Plan finalized and approved |
| --- | --- |

| #### Roles |  | Table FD-5 lists the primary roles involved in this process element and a summary of their activity during this process. |  |
| --- | --- | --- | --- |
|  |  | Role | Summary |
|  |  | PAT Lead | Develops PAT Project Plan and all associated details in conjunction with PAT and Facilitator. |
|  |  | PAT | Support PAT Lead in development of PAT Project Plan. |
|  |  | Facilitator | Support PAT Lead in development of PAT Project Plan. |
|  |  | Sponsor | Approve PAT Project Plan. |
|  |  | Table FD-5 Participants for Plan Appraisal Details |  |

| Steps | Table FD-6 (all steps except those noted below are unchanged). |  |
| --- | --- | --- |
|  | Step | Description |
|  | Develop Questionnaire | Delete this step. |
|  | Request Documentation | Identify and gather any process documentation related to the selected PA. |
|  | Table FD-6. Steps for Plan Appraisal Details |  |

### 3.1.3 Detailed Description, continued

| FD 2.1.4 | Plan Appraisal Details, continued |
| --- | --- |

| Outputs | - Approved PAT Project Plan, which includes - Goals of the appraisal - Process Area(s) selected and if more than one PA selected, the order in which they will be accomplished. - Roles, Responsibilities, Assignments –a description of what each role should do and the name(s) of the individual(s) filling that particular role. - Assumptions - Priority – a statement indicating the sponsor’s determination of how this effort should be prioritized as related to other tasking. - Expected outputs – examples would be graphical process description, high-level process description, detailed process description, detailed procedure description. - Resource and schedule - Tasks/activities to be performed (these are the steps of the FD method with any tailoring) - Reporting Requirements – some examples are: periodic status report to sponsor, and to directorate SEPG; items expected to report on (i.e., schedule status, accomplishment, risks reviewed, resource and schedule tracking) - Detailed schedule – this should list major milestones and may be provided as an attachment. - Risks and Risk Mitigation Strategy - Library of current process documentation for the selected PA |
| --- | --- |

| Notes | Delete any information related to the gathering, developing, analyzing, or conducting a questionnaire. |
| --- | --- |

### 3.1.3 Detailed Description, continued

| FD 2.1.6 | Train Team |
| --- | --- |
| Purpose | The purpose of train team is to explain to the PAT their role and responsibilities in conducting a FD. |

| Summary Description | The training centers on reviewing the appropriate parts of the PAT Project Plan (i.e., Goals, Roles, Responsibilities, Activities, and Assignments). |
| --- | --- |

| Entry Criteria | - PAT Project Plan approved - PAT Lead, PAT identified |
| --- | --- |

| Exit Criteria | - PAT appears to be willing and able to carry out the FD appraisal. |
| --- | --- |

| #### Roles |  | Table FD-7 lists the primary roles involved in this process element and a summary of their activity during this process. |  |
| --- | --- | --- | --- |
|  |  | Role | Summary |
|  |  | PAT Lead | Leads the PAT through the PAT Project Plan and associated roles and responsibilities. |
|  |  | Facilitator | Assists PAT lead as needed. Provides training as needed. |
|  |  | PAT | Attend training. |
|  |  | Table FD-7. Participants for Train Team |  |

| Inputs | Approved PAT Project Plan |
| --- | --- |

### Detailed Description, continued

| FD 2.1.6 | Train Team, continued |
| --- | --- |

| Steps | Table FD-8 shows the steps for this activity. |  |
| --- | --- | --- |
|  | Step | Description |
|  | Determine training needs. | Determine if the PAT needs a review or refresher of the selected process area. |
|  | Provide PA training. | Discuss the overall goals and base practices of the selected PA with the PAT. Also discuss the Generic Practices. (as appropriate) |
|  | Provide FD training. | Explain and discuss the overall FD method (i.e., as-is, gap analysis, to-be, implementation plan). |
|  | Review PAT Project Plan | Discuss the PAT Project Plan paying particular attention to roles, responsibilities, schedule, outputs, and risks. |
|  | Table FD-8. Steps for Train Team |  |

| Outputs | Briefing slides |
| --- | --- |

| Typical duration/ effort | - Typical calendar duration: 8 hours - Typical level of effort: 2-8 hours per PAT member |
| --- | --- |

| Notes | This activity reduces PAT concerns by providing descriptions of the what, how, and why of the process improvement effort, together with a question and answer session. Different parts of this training can be combined with other parts of the process. For example, the PAT participates in developing the PAT Project Plan (2.1.4). So, all or some of the training might be provided when the team is developing the project plan. |
| --- | --- |

### 3.1.3 Detailed Description, continued

| FD 2.2.2 | Conduct Interviews |
| --- | --- |
| Purpose | The purpose for Conduct Interviews is to elicit, through facilitated discussion, the as-is process. |

| Summary Description | The team describes the specified PAs process. Eliciting the as-is process may take several sessions and this step may recur in conjunction with Review Documentation and Consolidate Data. |
| --- | --- |

| Entry Criteria | - PAT Lead and PAT members have been selected and trained. |
| --- | --- |

| Exit Criteria | - As-is process sufficiently described. |
| --- | --- |

| Roles |  | Table FD-9 lists the primary roles involved in this process element and a summary of their activity during this process. |  |
| --- | --- | --- | --- |
|  |  | Role | Summary |
|  |  | PAT Lead | - Leads PAT, with assistance from the facilitator, in the documentation of the selected PA. - Documents the process. - Provides minutes of the session (as needed) - Assigns and follows up on action items |
|  |  | Facilitator | - Helps to lead the documentation of the process (as required). |
|  |  | PAT | - Participate in all sessions and develop the as-is process. |
|  |  | Table FD-9. Participants for Conduct Interviews |  |

| Inputs | - Any prior versions of a documented process for the selected PA |
| --- | --- |

### 3.1.3 Detailed Description, continued

| FD 2.2.2 |  | Conduct Interviews, continued |  |
| --- | --- | --- | --- |
|  | Steps | Table FD-10 shows the typical steps in this activity. |  |
|  |  | Step | Description |
|  |  | Describe or review current high level process | Identify the high-level process steps being used for accomplishing the selected PA. In general, there should be about 4-8 process steps associated with this level of description. This may be done initially, following a top-down approach, or the high level process may be derived from lower level steps elicited first. |
|  |  | Describe or review intermediate level process | Take the individual high-level process steps and break each down to the next level of detail, as needed. Sometimes, a high level description is sufficient for describing and understanding the process. The PAT may start by describing intermediate level process steps if it seems more natural. |
|  |  | Describe or review procedures, if appropriate | Take the intermediate level process steps and break them down into the specific steps used to accomplish them. The description should identify the person responsible (by function), the action(s) required, any inputs needed, the output expected. This should be carried out only in enough detail so that the team is satisfied that this is the current process being followed, and that findings can be derived from the description. These procedures may already be described in team documents (see Review Documentation). The team may start at this lowest level and then group steps together to form higher-level process descriptions. |
|  |  | Table FD-10. Steps for Conduct Interviews |  |

### 3.1.3 Detailed Description, continued

| FD 2.2.2 | Conduct Interviews, continued |
| --- | --- |

| Outputs | Data on the as-is process. |
| --- | --- |

| Typical duration/ effort | - Typical calendar duration: 1-30 days - Typical level of effort: 4-40 hours per person |
| --- | --- |

### 3.1.3 Detailed Description, continued

| #### FD 2.2.3 |  | Review Documentation |
| --- | --- | --- |
| #### Purpose | The purpose of Review Documentation is to augment the development of the as-is process description through team artifacts. |  |

| #### Summary description | The team reviews documentation of the currently used process and incorporates it into the evolving description of the as-is process. |
| --- | --- |

| #### FD 2.2.4 |  | Consolidate Data |
| --- | --- | --- |
| #### Purpose | The purpose of Consolidate Data is to bring together the description of the as-is process as obtained during facilitated discussions and document review. This step should be performed multiple times, typically at the conclusion of data gathering sessions. |  |

| #### Summary description | The team consolidates the data obtained and derives the as-is process description. This is mainly a documentation step. |
| --- | --- |

| #### Entry Criteria | At least one data gathering session has been held |
| --- | --- |

| #### Exit criteria | The as-is process for the selected PA is described. |
| --- | --- |

| #### Roles | Table FD-11 lists the primary roles involved in this process element and a summary of their activity during this process. |  |
| --- | --- | --- |
|  | Role | Summary |
|  | PAT Lead | Develops the process description |
|  | Facilitator | Assists in developing the process description |
|  | PAT | Assists in developing the process description |

Table FD-11.  Participants for Consolidate Data

| #### Inputs | Documents and interview notes |
| --- | --- |

### 3.1.3 Detailed Description, continued

| #### FD 2.2.4 |  | Consolidate Data, continued |  |
| --- | --- | --- | --- |
| #### Steps | Table FD-12 shows the steps for this activity. |  |  |
|  |  | Step | Description |
|  |  | Document results | Bring together and document results obtained during group discussions and document review. |

Table FD-12.  Steps for Consolidate Data

| #### Output(s) | as-is process description. |
| --- | --- |

| #### Typical Duration/Effort | Typical calendar duration: 3-10 days Typical level of effort: 8-20 hours, total effort |
| --- | --- |

| #### Notes | Data may be consolidated several times as the as-is process description evolves. Typically, one or two people carry out this activity. |
| --- | --- |

### 3.1.3 Detailed Description, continued

| #### FD 2.2.5 |  | Develop Draft Findings |
| --- | --- | --- |
| #### Purpose | The purpose of Develop Draft Findings is to compare the as-is process description to the FAA-iCMM process area and generic practices, to look for other ways that the process might be improved, and to incorporate this into a Gap Analysis report. |  |

| #### Summary description | The team performs a detailed analysis (Gap Analysis) of the just described as-is process, comparing it to the FAA-iCMM BP and GP descriptions and identifying possible shortfalls or omissions. General improvement opportunities are sought and also included in Draft Findings. |
| --- | --- |

| #### Entry Criteria | The as-is process for the selected PA is documented. |
| --- | --- |

| #### Exit criteria | The as-is process has been reviewed and draft findings (a Gap Analysis report) have been generated.. |
| --- | --- |

| #### Roles | Table FD-13 lists the primary roles involved in this process element and a summary of their activity during this process. |  |
| --- | --- | --- |
|  | Role | Summary |
|  | PAT | Compare as-is process to the FAA-iCMM and develop Gap Analysis report. |
|  | Facilitator | Assist team in Gap Analysis and identification of improvement opportunities |
|  | PAT Lead | Lead the PAT in developing the gap analysis report |

Table FD-13.  Participants for Develop Draft Findings

| #### Inputs | Completed as-is process for selected PA |
| --- | --- |

### 3.1.3 Detailed Description, continued

| #### FD 2.2.5 |  | Develop Draft Findings, continued |  |
| --- | --- | --- | --- |
| #### Steps | Table FD-14 shows the steps for this activity. |  |  |
|  |  | Step | Description |
|  |  | Develop traceability matrix | Map as-is process to the practices in the appropriate traceability matrix |
|  |  | Review as-is process for compliance with FAA-iCMM | Review completed traceability matrix identifying gaps. |
|  |  | Identify areas for potential improvement | Examine the as-is process and identify areas for potential improvement considering quality, efficiency, effectiveness, experience with the as-is process, etc. |
|  |  | Document results | Document draft findings in a Gap Analysis report |

Table FD-14.  Steps for Develop Draft Findings

| #### Output(s) | Draft Findings (Gap Analysis Report) |
| --- | --- |

| #### Typical Duration/Effort | Typical calendar duration: 3-10 days Typical level of effort: 6-16 hours per person |
| --- | --- |

| #### Notes | Develop Draft Findings includes for example reviewing the current process vs. current relevant policies, standards, etc. during review of the generic practices. Identifying areas for potential improvement may include identifying and understanding differences between documented processes and the captured as-is process. |
| --- | --- |

### 3.1.3 Detailed Description, continued

| #### FD 2.2.8 |  | Derive To-Be Process (renamed from Develop Final Briefing) |
| --- | --- | --- |
| #### Purpose | The purpose of Derive To-Be Process to form a new improved process called the “to-be” process, and to develop a plan to implement it. |  |

| #### Summary description | The PAT will take the gap analysis results and develop an updated process, along with associated procedures. This may be as simple as adding one or two steps to a procedure or as complicated as having to restructure flows and functions. The PAT and the Review team review the new process and ensure it is compliant. The PAT then develops the implementation plan. |
| --- | --- |

| #### Entry Criteria | The gap analysis has been conducted. |
| --- | --- |

| #### Exit criteria | The to-be process and implementation plan are documented, reviewed, and agreed upon. |
| --- | --- |

| #### Roles | Table FD-15 lists the primary roles involved in this process element and a summary of their activity during this process. |  |
| --- | --- | --- |
|  | Role | Summary |
|  | PAT Lead | Leads the PAT through the development of an updated process and implementation plan. |
|  | PAT | Develop the to-be process and the implementation plan. |
|  | Review Team | Review to-be process and the implementation plan. |
|  | Facilitator | Facilitate the team, as needed. |
|  | Sponsor | Review issues and provide direction/guidance |

Table FD-15.  Participants for Derive To-Be Process

| #### Inputs | - Documented as-is process for selected PA. - Gap Analysis Report. |
| --- | --- |

### 3.1.3 Detailed Description, continued

| #### FD 2.2.8 | Derive To-Be Process, continued (renamed from Develop Final Briefing) |
| --- | --- |

| #### Steps | Table FD-16 shows the steps for this activity. |  |
| --- | --- | --- |
|  | Step | Description |
|  | Analyze issues | Using the gap analysis report, prioritize the issues and identify relationships among issues. |
|  | Review issues | Review issues with review team and revise as required. |
|  | Brief sponsor | Present issues and status of the appraisal. Receive direction and/or guidance regarding acceptability and feasibility for implementation. This is an optional step. |
|  | Describe improvements | Based on the gap analysis report, issues, and sponsor guidance, review the as-is process. Propose specific improvements to the as-is process. This may involve making only minor changes, or it require a complete restructuring of the process. The to-be process should be described at an appropriate level of detail to ensure it is repeatable by those who will perform it. |
|  | Document results | Document the new “to-be” process. |
|  | Regap | Perform another gap analysis of the new “to-be” process. Update the traceability matrix. Review compliance with PA and capability level goals. |
|  | Review/ revise to-be process | Review the “to-be” process with the review team. PAT incorporates changes as required. |
|  | Develop implementation plan | Develop a plan to implement the to-be process. |
|  | Review/ revise | Review implementation plan with review team. PAT incorporates changes as required. |

Table FD-16.  Steps for Derive To-Be Process

### 3.1.3 Detailed Description, continued

| #### FD 2.2.8 | Derive To-Be Process, continued (renamed from Develop Final Briefing) |
| --- | --- |

| #### Output(s) | - to-be process - Implementation Plan |
| --- | --- |

| #### Typical Duration/Effort | Typical calendar duration: 14-90 days (based on extensiveness of gap analysis) Typical level of effort: PAT: 16-80 hours/team member Review team: 8-40 hours/team member Sponsor: 1-2 hours |
| --- | --- |

| #### Notes | - The implementation plan can be an extension to the PAT Project Plan or a separate document. The same general topics identified in the PAT Project Plan should be addressed relative to the implementation of the to-be process. In addition, process and domain training should be addressed. - Derive To-Be Process activities may require iteration through further gap analysis as the to-be process evolves. - Disposition and coordinate all review comments regarding the to-be process and the implementation plan. |
| --- | --- |

### 3.1.3 Detailed Description, continued

| #### FD 2.2.9 |  | Brief Sponsor |
| --- | --- | --- |
| #### Purpose | The purpose of brief sponsor is to obtain sponsor approval of the to-be process and the implementation plan. |  |

| #### Summary description | The to-be process is presented to the sponsor for approval to implement along with a plan on how to implement it. |
| --- | --- |

| #### Entry Criteria | To-be process and implementation plan have been reviewed and agreed upon. |
| --- | --- |

| #### Exit criteria | Sponsor approves the to-be process and implementation plan. |
| --- | --- |

| #### Roles | Table FD-17 lists the primary roles involved in this process element and a summary of their activity during this process. |  |
| --- | --- | --- |
|  | Role | Summary |
|  | PAT Lead | Develops Briefing. Presents to-be process and implementation plan to the Sponsor. |
|  | PAT | Supports the PAT Lead as needed. |
|  | Review Team | Supports the PAT Lead as needed. |
|  | Facilitator | Supports the PAT Lead as needed. |
|  | Sponsor | Provide direction/guidance to PAT Lead on to-be process and implementation plan. |

Table FD-17.  Participants for Review Documentation

| #### Inputs | to-be process and Implementation Plan. |
| --- | --- |

### 3.1.3 Detailed Description, continued

| #### FD 2.2.9 | Brief Sponsor, continued |
| --- | --- |

| #### Steps | Table FD-18 shows the steps for this process element. |  |
| --- | --- | --- |
|  | Step | Description |
|  | Develop Briefing | Develop the sponsor briefing |
|  | Brief Sponsor | Summarize results and appraisal activities and present implementation plan. |
|  | Obtain approval. | Obtain approval of the sponsor to implement the to-be process. |
|  | Discuss next steps. | Discuss the remaining schedule and risks identified in the implementation plan. |

Table FD-18.  Steps for Review Documentation

| #### Output(s) | Approved to-be process and Implementation Plan. |
| --- | --- |

| #### Typical Duration/Effort | Typical calendar duration: 1 day Typical level of effort: 1 hour for sponsor and each PAT member attending briefing |
| --- | --- |

| #### Notes | Typically the PAT lead will brief the sponsor, but other team members may attend. If sponsor does not approve the as-is process of the implementation plan, the team could revisit prior steps based on guidance from the sponsor. |
| --- | --- |

### 3.1.4 Toolkit Contents

|  | The FD Appraisal Toolkit contents are listed below. |
| --- | --- |
|  | Toolkit item |
|  | FD Project Plan Template |
|  | Process Template |
|  | Procedure Template |
|  | Implementation Plan Template |
|  | Traceability Matrices |
|  | Process Area Tracking Sheet |

### 3.2 Document Intensive Appraisal Method Description

| #### Contents | The following table provides a guide to the information found in this section: |  |  |  |
| --- | --- | --- | --- | --- |
|  |  | Topic | Page |  |
|  |  | 3.2.1 Introduction | 3-30 |  |
|  |  | 3.2.2 Summary Description | 3-32 |  |
|  |  | 3.2.3 Detailed Description | 3-33 |  |
|  |  | 3.2.4 Toolkit Contents | 3-44 |  |

### Introduction

| #### Purpose | The Document Intensive appraisal method (DI Appraisal) focuses on an organization’s documented processes and associated artifacts. The DI appraisal is a quick look at an organization’s process that provides a detailed view into a single program and one or two process areas, or alternatively, a few programs on a single process area. The DI appraisal takes a detailed look at the procedures defining any particular process, along with the associated resulting artifacts and compares them to the FAA-iCMM framework. It also provides an option to have the project manager interact with the DI appraisal team to guide them through the documents and provide additional insight into the process. The DI appraisal method is structured closer to audit principles than the FAM. As a result, while strengths may be noted, the main output from this type of appraisal is the identification of weaknesses and areas needing attention. The DI appraisal is a good check to perform several months prior to a full internal appraisal. This appraisal method will not result in any type of rating at either the maturity level or the capability level. It focuses on weaknesses. That, coupled with the organization’s prioritization and action planning, should result in successful preparation for the full FAM. |
| --- | --- |

### 3.2.1 Introduction, continued

|  | The following table shows the various roles of people involved in the DI appraisal: |  |  |  |
| --- | --- | --- | --- | --- |
|  |  | Role | Description |  |
|  |  | Sponsor | The description in chapter 1 is appropriate. However, the level of the sponsor for the DI can be much lower, even the Program Manager. |  |
|  |  | Appraisal Team Lead (ATL) | The description in chapter 1 is appropriate. |  |
|  |  | Organization Appraisal Representative (OAR) | The description in chapter 1 is appropriate. |  |
|  |  | Appraisal Team | The description in chapter 1 is appropriate. |  |
|  |  | Site Coordinator | The description in chapter 1 is appropriate. |  |
|  |  | Data Manager | The description in chapter 1 is appropriate. |  |
|  |  | Appraisal Participant(s) | Act as guides through the documentation matrix and program artifacts. They may also verify and provide additional information to support the appraisal team. Appraisal participants should typically be leads. |  |

### 3.2.2 Summary Description

| ID | FAM Activity Name | DI Description | Remarks |
| --- | --- | --- | --- |
| 2.1 | Plan and Prepare for the Appraisal |  |  |
| 2.1.1 | Obtain Sponsor Commitment | Minor change | Provides pros and cons of two types of DI Appraisal. |
| 2.1.2 | Select Appraisal Scope | No change. |  |
| 2.1.3 | Select Appraisal Team | Minor change. | Size and membership of team are based on scope. |
| 2.1.4 | Plan Appraisal Details | Minor change. | Documentation matrix replaces questionnaire. |
| 2.1.5 | Orient Participants | Minor change. | Optional activity incorporated in 2.1.4. However, if not done there it needs to be done now. |
| 2.1.6 | Train Team | No change. | Length of training is approximately 1-2 hrs.(model training excluded) |
| 2.1.7 | Administer Questionnaire | Major change | Ensure the documentation matrix is sufficiently completed to conduct the DI appraisal successfully. Renamed Administer Documentation Matrix. |
| 2.1.8 | Develop Exploratory Questions | Activity deleted. |  |
| 2.2 | Conduct Appraisal |  |  |
| 2.2.1 | Conduct Opening Meeting | No change. |  |
| 2.2.2 | Conduct Interviews | Activity deleted. |  |
| 2.2.3 | Review Documentation | Major change. | Review the documentation using the documentation matrix as a guide. |
| 2.2.4 | Consolidate Data | Minor change. | Delete interviews, the corroboration activity, and the sufficiency review. |
| 2.2.5 | Develop Draft Findings | No change. |  |
| 2.2.6 | Present Draft Findings | Minor change | Optional activity. Not needed in non-participative method. In participative method strengths and weaknesses are reviewed with appraisal participants when developed. |
| 2.2.7 | Develop Ratings | Activity deleted. |  |
| 2.2.8 | Develop Final Briefing | Minor change | Optional activity. Draft findings may become final if no issues identified. |
| 2.2.9 | Brief Sponsor | No change. |  |
| 2.2.10 | Present Final Briefing | Minor change. | Optional activity. Dependent on level of sponsor and sponsor’s role in appraisal. |
| 2.2.11 | Conduct Wrap-Up | No change. |  |
| 2.3 | Report Results |  |  |
| 2.3.1 | Prepare and Deliver Appraisal Results | No change. |  |
| 2.3.2 | Manage Records | No change. |  |

### 3.2.3 Detailed Description

| #### DI 2.1.1 | Obtain Sponsor Commitment |
| --- | --- |
| Notes | Once it is decided to perform a DI Appraisal, determine what type of DI Appraisal is desired. The are two types: the participative and the non-participative model. In the non-participative approach the ATL, or team of appraisers (always at least two people), from outside the project come in to review the documentation based on the documentation matrix. The documentation matrix is a spreadsheet detailing each Base Practice and Generic Practice for each Process Area. The Project Managers are responsible for filling out this matrix prior to the start of the DI. For more information on the documentation matrix see the toolkit at the end of this section. There is minimal interaction between the appraisal team and any project personnel. Advantages of this approach: - Completely independent review of process and artifacts. - Does not take any time away from normal daily functions. Disadvantages of this approach: Results are based solely on information provided in the documentation matrix and appraisal library. So, unless the projects ensured that the correct documentation and mapping is provided, the results may not accurately reflect the project’s position. The participative approach is the same as the non-participative except the organization provides appraisal participants to sit with the appraisal team and assist them through the documentation matrix. In addition to being guides through the documentation matrix, the discussions between the appraisal participants and appraisal team provides additional verification of both strengths and weaknesses. This has several advantages. - There is a better chance of finding additional information should the initial references in the documentation matrix be incorrect or insufficient. - Any discrepancies found have a much better chance of buy-in by the appraisal participants since they were part of the process. Disadvantages of this approach: - Will require several hours of appraisal participants’ time to support (per project/per process area). - Will take longer to perform due to the interactions between the appraisal team and participants. |

### 3.2.3 Detailed Description, continued

| DI 2.1.3 | Select Appraisal Team |
| --- | --- |
| Notes | The DI Appraisal requires the following roles: the ATL, OAR, Site Coordinator, Data Manager, and Appraisal Team Members The size of the appraisal team varies based on the number of PAs and Projects selected, the number of days allocated for the appraisal, and the number of appraisal team members. The minimum team size is two. It is equally feasible to have a team of six. The rule of thumb is that it takes a team about four hours per Process Area per Project being appraised. An appraisal covering two process areas and four projects would produce the following estimates: - One team approximately four days - Two teams approximately two days - Three teams approximately a day and a half - Four teams approximately a day and a half If the appraisal scope were three process areas over the same four projects ,the estimates are: - One team approximately six days - Two teams approximately three days - Three teams approximately two days - Four teams approximately two days Qualifications for appraisers center on familiarity with the FAA-iCMM and the specific process area(s) under review. |

| DI 2.1.4 | Plan Appraisal Details |
| --- | --- |
| Table 2-9, Step Develop Questionnaire | Method variation replaces the questionnaire with the Documentation Matrix. The Documentation Matrix must be provided to the OAR/Site Coordinator 3-4 weeks prior to the start of the DI Appraisal. |

| Outputs | Delete the requirement for a questionnaire and replace it with documentation matrices for each PA included in the appraisal. |
| --- | --- |

### 3.2.3 Detailed Description, continued

| DI 2.1.4 | Plan Appraisal Details, continued |
| --- | --- |
| Notes | Delete the paragraph concerning the questionnaire. As part of providing the documentation matrix to the OAR/Site Coordinator, provide an overview of how to fill in the matrix, who should do it, and the level of information needed. The whole discussion typically takes about 30 minutes. The OAR is then responsible for explaining to the individuals selected to fill out the matrix what needs to be done. This eliminates the need to do specific training for each appraisal participant. The ATL will review the documentation matrix in activity DI 2.1.7, Administer Documentation Matrix, to ensure the correct level of information is being provided. |

| DI 2.1.5 | Orient Participants |
| --- | --- |
| Summary Description | Delete the reference to questionnaires. |

| Roles, Inputs | Replace Documentation Matrix for questionnaire in each area. |
| --- | --- |

| Notes | Delete the references to both the questionnaire and the interviews. As mentioned in activity DI 2.1.4, during plan appraisal details, the OAR is provided the documentation matrices and training. The OAR then provides the needed guidance and follow-up with the appraisal participants. The project people selected to participate in the appraisal are usually the same people who fill out the documentation matrices. If this is not the case, then separate guidance sessions need to be held for the participants and the people filling in the documentation matrix. The OAR should coordinate this. The orientation for the people filling in the documentation matrix should be done 3-4 weeks prior to the scheduled start of the appraisal. Otherwise, there will be insufficient time to complete the matrices. If different people will be the appraisal participants they can receive the information they need to participate in the appraisal during the opening briefing. |
| --- | --- |

### 3.2.3 Detailed Description, continued

| #### DI 2.1.7 | Administer Documentation Matrix (renamed from Administer Questionnaire) |
| --- | --- |

| #### Purpose | The purpose of Administer Documentation Matrix is to ensure the matrix is completed with enough detail to allow efficient conduct of the DI Appraisal. |
| --- | --- |

| #### Summary description | The Appraisal Team Leader reviews the documentation matrix to ensure all items in the matrix have references to project documentation. The next level of review is to ensure the references are detailed enough to provide a ready reference point (i.e., document name, page number, paragraph number). If more than one or two references are missing or the traceability into the documentation is sketchy or high level (i.e., Project Plan), the ATL needs to meet with the OAR and require additional or more detailed information. Additionally, the ATL needs to review the objective of the appraisal and determine if the deficiency of data would prevent accomplishment of the goal of the appraisal. For example, if the goal of the appraisal is to validate preparedness for a full internal appraisal and the matrix indicates missing documentation, then evaluate the need for conducting this appraisal. |
| --- | --- |

| #### Entry Criteria | - Appraisal Method selected - Appraisal Plan developed and approved by sponsor - Orientation completed |
| --- | --- |

| #### Exit criteria | - Documentation matrices have been reviewed by ATL and found to contain sufficient references and details to allow for the conduct of the DI Appraisal. |
| --- | --- |

### 3.2.3 Detailed Description, continued

| #### DI 2.1.7 | Administer Documentation Matrix, continued (renamed from Administer Questionnaire) |
| --- | --- |

| #### Roles | Table DI-1 lists the primary roles involved in this process element and a summary of their activity during this process. |  |
| --- | --- | --- |
|  | Role | Summary |
|  | Appraisal Team Leader | Accomplishes review of documentation matrix. Coordinates with OAR for additional information. Assess readiness of documentation matrices for beginning of DI Appraisal. |
|  | OAR | Gathers all documentation matrices from selected projects. Provides matrices to Appraisal Team Leader. Coordinates any requests for additional information with the Appraisal Participants. Reviews success probability with Appraisal Team Leader. Participates with Appraisal Team Leader in discussion with Sponsor when success probability is low. |
|  | Appraisal Participants | Fill out of the documentation matrix. |

Table DI-1.  Participants for Administer Documentation Matrix

| #### Inputs | Completed Documentation Matrices |
| --- | --- |

### 3.2.3 Detailed Description, continued

| #### DI 2.1.7 | Administer Documentation Matrix, continued (renamed from Administer Questionnaire) |
| --- | --- |

| #### Steps | Table DI-2 shows the steps for this process element. |  |
| --- | --- | --- |
|  | Step | Description |
|  | Complete Documentation Matrix | - The ATL provides the matrix to the OAR 3-4 weeks prior to the scheduled DI Appraisal along with an explanation of how to fill out the matrix. - The OAR provides the matrix to the selected Appraisal Participants and explains how to fill out the matrix. - The Appraisal Participants research and provide a detailed reference (document, page number, paragraph number) for each entry in the documentation matrix. |
|  | - Collect Documentation Matrices | - Collect completed documentation matrices from each Appraisal Participant. - Review each matrix for omissions of data and level of information. - If information is not specific enough work with Appraisal Participants to provide correct level. - Package all matrices and send to ATL for review. |

Table DI-2.  Steps for Administer Documentation Matrix (1 of 2)

### 3.2.3 Detailed Description, continued

| #### DI 2.1.7 | Administer Documentation Matrix, continued (renamed from Administer Questionnaire) |  |
| --- | --- | --- |
|  | - Review Documentation Matrices | - ATL reviews all matrices for omissions and level of detail provided. (i.e., If there are more than one or two empty references or the traceability into the documentation is sketchy or high level (i.e., Project Plan), the ATL needs to meet with the OAR and require additional or more detailed information). - Review matrix results with goals of appraisal (i.e., if the goal of the appraisal is to validate preparedness for a full internal appraisal and the matrix indicates missing documentation, then evaluate the need for conducting this appraisal). - Communicate results of review to OAR. |
|  | Analyze Document- ation Matrices | Determine if additional information or further actions are required and act on actions required. |

Table DI-2.  Steps for Administer Documentation Matrix (2 of 2)

| #### Output(s) | - Completed Documentation Matrices - Updated Appraisal Plan (if needed) |
| --- | --- |

| #### Typical Duration/Effort | Preparation Time: approximately 8 hours to 5 days to fill out the documentation matrix per process area per project Review Time: Typically, up to an hour. |
| --- | --- |

| #### Notes | It is critical that the documentation matrices be completed to the appropriate level prior to beginning the appraisal. If the matrices are not sufficiently completed the amount of time to conduct the appraisal significantly increases. Preparation time is dependent on the Appraisal Participants familiarity with the project’s documentation and understanding of FAA-iCMM. The result of documentation matrix review could mean the difference between a smoothly run appraisal and a time consuming, stress filled appraisal. |
| --- | --- |

### 3.2.3 Detailed Description, continued

| #### DI 2.2.3 |  | Review Documentation |
| --- | --- | --- |
| #### Purpose | The purpose of Review Documentation is to review process/procedure descriptions, along with process artifacts, for compliance with the relevant FAA-iCMM process areas. |  |

| #### Summary description | The appraisal team will use the documentation matrix as a guide to review project or organization procedures and artifacts. In the non-participative method either there is compliance or not. The appraisal team may request additional information but time constraints limit the amount of information that can be followed up on. In the participative method, the appraisal participant acts as guide for the appraisal team walking them through the matrix and documentation along with providing additional references/information if needed/available. |
| --- | --- |

| #### Entry Criteria | - Completed Appraisal Plan and decision to continue. |
| --- | --- |

| #### Exit criteria | - All relevant project/organization documentation has been reviewed. |
| --- | --- |

| #### Roles | Table DI-3 lists the primary roles involved in this process element and a summary of their activity during this process. |  |
| --- | --- | --- |
|  | Role | Summary |
|  | Appraisal Team | As teams or individually, review the project/organization documentation and artifacts for compliance with selected Process Area Base Practices and Generic Practices. Identify any missing elements or significant strengths. Documents results for later consolidation. |
|  | Appraisal Participants | If participative approach is used, guide appraisal team through documentation matrix mapping and project/organization documentation and artifacts. Provide additional references and clarification as needed. |

### 3.2.3 Detailed Description, continued

| #### DI 2.2.3 | Review Documentation, continued |
| --- | --- |

| Data Manager/Site Coordinator | Locates and collects documentation needed by the appraisal team. |
| --- | --- |
| Site Coordinator | Assists appraisal team by arranging for space to store documentation and conduct documentation review. |
| Data Manager | Maintains accountability of documentation for the appraisal team. |
| Appraisal Team Leader | Keeps documentation review progressing according to appraisal activities schedule. |

Table DI-3.  Participants for Review Documentation

| #### Inputs | Relevant project, program, and organization documents. Completed Documentation Matrices |
| --- | --- |

| #### Steps | Table DI-4 shows the steps for this process element. |  |
| --- | --- | --- |
|  | Step | Description |
|  | Review documentation | The appraisal team walks through the documentation matrix comparing the project/organization documentation and artifacts to the FAA-iCMM guidelines. If this is a participative DI appraisal, the appraisal team can ask the appraisal participants for additional information to clarify or satisfy any particular BP or GP. |
|  | Document results | The appraisal team documents the missing items (weaknesses) or identifies significant strengths identified in the documentation. In a participative DI, review the strengths and weaknesses with the appraisal participants as each is developed. |

Table DI-4.  Steps for Review Documentation

| #### Output(s) | Notes and observations from reviewed documentation. |
| --- | --- |

### 3.2.3 Detailed Description, continued

| #### DI 2.2.3 | Review Documentation, continued |
| --- | --- |

| #### Typical Duration/Effort | On average, it will take about 4 hours per process area per project to review the documentation and record notes and observations. |
| --- | --- |

| #### Notes | Number of hours varies with the amount and type of documentation; also varies with type and scope of appraisal. |
| --- | --- |

| #### DI 2.2.4 | Consolidate Data |
| --- | --- |
| All paragraphs | Disregard all references to interviews. |

| Steps (Table 2-18) Check for Validity | Do not perform the activity for corroboration. Data is only being gathered from one source in this method. Even with the participative method, the information gathered from the appraisal participants are not subject to the corroboration rules |
| --- | --- |

| #### DI 2.2.5 | Develop Draft Findings |
| --- | --- |
| Notes | In many cases, the draft findings will be the final findings report presented to the sponsor since a draft presentation will not be done. |

### 3.2.3 Detailed Description, continued

| #### DI 2.2.6 | Present Draft Findings |
| --- | --- |
| Notes | This is an optional activity. If a non-participative style appraisal were conducted then this activity would be deleted. If a participative style appraisal was done then this activity requires no changes to perform. Additionally, if each observation was reviewed with the Program representative on the appraisal team (in Review Documentation – DI 2.2.3) as it was entered, then there should be no need for a separate briefing. It must be noted that this activity will add about a half day of time to the schedule. Since one of the reasons for doing a DI Appraisal is to get a “Quick Look” adding a half-day may in fact not be in step with the appraisal goals. It does however, offer the opportunity for buy-in and confirmation with the appraisal participants prior to presentation to the sponsor. |

| #### DI 2.2.8 | Develop Final Briefing |
| --- | --- |
| Steps (Table 2-34) |  |
| Review Suggested changes to findings | If a non-participative style appraisal was done delete this step. If a participative style was done and a draft briefing was decided upon then the appraisal team would conduct this step only if any changes were identified. |
| Determine impact on rating profile | This step is not performed. |

| Notes | This is an optional activity. |
| --- | --- |

| #### DI 2.2.10 | Present Final Briefing |
| --- | --- |
| Notes | This is an optional activity. The sponsor may request a separate briefing or the management team can be briefed at the same time as the sponsor (need sponsor approval to do this). |

### 3.2.4 Toolkit Contents

|  | The DI Appraisal Toolkit contents are listed below. |
| --- | --- |
|  | Toolkit item |
|  | Process Area Documentation Matrices |
|  | DI Appraisal Team Training Material |
|  | DI Appraisal Plan Template |
|  | Opening Meeting Slides |
|  | Appraisal Team Worksheets |
|  | Final Briefing Slides |

### 3.3 Questionnaire-based Appraisal Description

| #### In this section | The following table provides a guide to the information found in this section: |
| --- | --- |

| Topic | Page |
| --- | --- |
| 3.3.1 Introduction | 3-46 |
| 3.3.2 Summary Description | 3-50 |
| 3.3.3 Detailed Description | 3-51 |
| 3.3.4 Toolkit Contents | 3-74 |

### 3.3.1 Introduction

| #### Purpose | The Questionnaire-based appraisal (QBA) is a method that can be used for rapidly measuring the status of an organization’s process maturity between full FAM appraisals. It is primarily based on questionnaire data provided by a broad sample of appraisal participants. QBA is designed to be used by organizations that - Have completed a full FAM appraisal - Have a process improvement effort in place - Intend to use the results for status monitoring and process improvement plan adjustment QBA provides participating projects with individual status profiles and provides senior management with quantifiable data on the maturity status of the organization. These profiles represent a measure of the process maturity of projects and the organization, and provide visibility into process improvement progress. This allows for mid-course corrections and/or trend analysis of process changes. A primary motivation for conducting a Questionnaire-based Appraisal is to allow members of the organization to communicate the status of the process that is currently in use in a manner that is consistent with the full internal appraisal method, but at relatively lower cost. This appraisal method allows for and encourages much broader participation than other methods and it provides focused feedback for members of participating projects. A goal of the method is to promote an ongoing discussion about process improvement. QBA can be used as a stand-alone appraisal method or in conjunction with the Full Internal FAM or any of its variations. |
| --- | --- |

### 3.3.1 Introduction, continued

| #### Purpose, continued | A questionnaire-based appraisal is carried out as follows: - Questionnaire is administered - Results are summarized and analyzed - Initial project profiles are built, reviewed, revised, and distributed - Organizational profiles are built from project profiles, and distributed The Project Profiles provide “interim ratings” for each process area in the scope of the appraisal, and include reliability factors for each participating project. “Interim ratings” are given as “Not Applicable,” “Not Rated,” “Not implemented,” “Implemented”, “Capability Level n (where n=2-5)”. Organizational Profiles summarize the “interim ratings” provided for each process area by the percentage of projects receiving each rating. The reliability factors reported for each project are also summarized. |
| --- | --- |

| QBA Roles | These notes identify the key roles and functions they perform in a questionnaire-based appraisal. While one person cannot be responsible for all functions, it is likely that one individual will play multiple roles. Those responsible for process improvement (e.g., SEPG members) should play as many of the roles as possible. Some of the roles described below are more specialized descriptions of specific functions played by members of the appraisal team or other roles, as described in Chapter 1. |
| --- | --- |

| Role | Description |
| --- | --- |
| Appraisal sponsor | The description in chapter 1 is appropriate |

### 3.3.1 Introduction, continued

| Role | Description |
| --- | --- |
| Appraisal team leader | The Appraisal Team Leader is authorized to lead questionnaire-based appraisals by the FAA Corporate SEPG, provides appraisal materials and guidance to the site coordinator and other roles as needed, trains the appraisal team on the model and the method, leads the appraisal process, provides FAA-iCMM expertise, and has experience preparing and making presentations. |
| Site Coordinator | The Site Coordinator arranges facilities and other resources for the appraisal, and schedules people and activities. This person has overall responsibility for on-site communication, logistics and setup. |
| Organization appraisal representative | The Organization appraisal representative is looked to as the organizational or site expert and is the point of contact for the appraisal team, especially for follow-up activities. This person has overall responsibility for determining how results should be distributed, overseeing the review of initial profiles, and finally gathering feedback from participants on the appraisal. During a QBA, the OAR also serves as: - The Results Distributor, who oversees the distribution of draft and final profiles to the appropriate people in the organization, and - The Results Reviewer, who is responsible for working with the participating projects after the initial profiles have been distributed. The person in this role must answer any questions that arise during the review of initial profiles. In situations where there are concerns regarding the initial profile, the Results Reviewer must work with the project to determine what additional information is needed to justify modification of the profile. |

### 3.3.1 Introduction, continued

| Role | Description |
| --- | --- |
| Questionnaire Facilitator | The Questionnaire Facilitator delivers the method overview and detailed instructions to the questionnaire respondents. The person in this role also answers questions from the participants during administration of the questionnaire, supervises the administration, and ensures that completed questionnaires are accurately labeled so that response data can be aggregated later. Several Questionnaire Facilitators may be required. |
| Data Reducer | The Data Reducer is responsible for inputting the questionnaire and participant data and summarizing the data according to the participating projects. |
| Profile Builder | The Profile Builder is responsible for building both initial and final profiles. This role requires individuals who are well experienced with the FAA-iCMM, have had appraisal training and have participated in at least one appraisal. |
| Appraisal Participants | Participants fill in questionnaires and attend review sessions. Typically, one participant for each project serves as point of contact for that project. |

### 3.3.2 Summary Description

| #### Introduction | The following table depicts the standard activities in conducting any FAM appraisal with QBA variations noted. |
| --- | --- |

| ID | FAM Activity Name | QBA Description | Remarks |
| --- | --- | --- | --- |
| 2.1 | Plan and Prepare for Appraisal |  |  |
| 2.1.1 | Obtain Sponsor Commitment | No change. |  |
| 2.1.2 | Select Appraisal Scope | Minor change. | Includes more detailed sample selection requirements. |
| 2.1.3 | Select Appraisal Team | No change | Includes selection of additional roles (see previous section) |
| 2.1.4 | Plan Appraisal Details | Minor change. | Emphasis on planning questionnaire administration (see notes) |
| 2.1.5 | Orient Participants | No change. |  |
| 2.1.6 | Train Team | No change. | Less time required to train team. (about 1 day). |
| 2.1.7 | Administer Questionnaire | Major change. | Questionnaires are the major source of data for this appraisal. |
| 2.1.8 | Develop Exploratory Questions | Activity deleted. | No interviews. |
| 2.2 | Conduct Appraisal |  |  |
| 2.2.1 | Conduct Opening Meeting | Activity deleted. | Covered during Administer Questionnaire activity. |
| 2.2.2 | Conduct Interviews | Activity deleted |  |
| 2.2.3 | Review Documentation | Activity deleted |  |
| 2.2.4 | Consolidate Data | Major change. | Questionnaire data are summarized |
| 2.2.5 | Develop Draft Findings | Major change. | Initial project profiles are built |
| 2.2.6 | Present Draft Findings | Minor change. | More details on results validation |
| 2.2.7 | Develop Ratings | Minor change. | Final profiles are built. |
| 2.2.8 | Develop Final Briefing | Minor change. | Final profiles are built. |
| 2.2.9 | Brief Sponsor | No change. |  |
| 2.2.10 | Present Final Briefing | Minor change. | Final profiles are distributed. |
| 2.2.11 | Conduct Wrap-Up | No change. |  |
| 2.3 | Report Results |  |  |
| 2.3.1 | Prepare and Deliver Appraisal Results | Activity deleted | Appraisal results are delivered in Present Final Briefing. |
| 2.3.2 | Manage Records | Minor change | More details on types of records |

### 3.3.3 Detailed Description

| QBA 2.1.2 | Select Appraisal Scope |
| --- | --- |

| Notes | - Selecting participating projects. Part of selecting appraisal scope is identifying the population or pool of potential participants for the appraisal. During initial discussions with the sponsor, it is necessary to document the scope of the effort with a rough estimate of the number of divisions, projects, and respondents who will participate. An organization chart may help, or the sponsor may specify the participating projects and individuals. |
| --- | --- |
|  | - Project characteristics to consider. To enable informed selection of projects, a project questionnaire could be used to collect information about the size, status, and life cycle phase of potential projects. Projects and life cycle phases should be well represented. The FAM project questionnaire can be used. |
|  | - Sample selection guidance. As a heuristic, a minimum of 60% of the organization’s projects should be selected, and at least 60% of the personnel in the selected projects should be included. These are guidelines and may not be practical for organizations with many small projects or few large projects. Participation should be limited to projects with at least three representatives to preserve anonymity. Broad participation is particularly important for this questionnaire-based approach since outputs may be viewed as unreliable where only a small minority of the project team participates. |

### 3.3.3 Detailed Description, continued

| QBA 2.1.4 | Plan Appraisal Details |
| --- | --- |

| Summary | Since this is a questionnaire-based appraisal, no interviews are conducted and no documentation is requested from appraisal participants. Much of the appraisal planning details center on questionnaire administration, as described below. |
| --- | --- |

| Steps |  |  |  |
| --- | --- | --- | --- |
|  | Step |  | Description |
|  | Schedule and Set Up Questionnaire Administration |  | Multiple sessions are set up to make completion of the questionnaire as convenient as possible and to minimize the amount of disruption to the work force. The sessions last approximately two hours, the first 30 minutes of each session consisting of an overview of the method’s purpose, scope, outputs, and use. |
|  | Identify Questionnaire Facilitator(s) |  | Questionnaires are completed by participants in a supervised administration. This is done in order to minimize differences in interpretation among the respondents, as well as the potential impacts of social pressures, which might influence respondents. If issues causing confusion for the respondents are not clarified quickly and uniformly, then the comparability of the response data is threatened. The number of Questionnaire Facilitators needed for each session should be determined by the number of people completing the questionnaire, as well as their level of familiarity with the FAA-iCMM. In organizations that have had only one appraisal and minimal experience with the FAA-iCMM, one Questionnaire Facilitator per 25 respondents is recommended. |

### 3.3.3 Detailed Description, continued

| QBA 2.1.4 | Plan Appraisal Details, continued |
| --- | --- |

| Step | Description |
| --- | --- |
| Notify Projects | All projects identified for inclusion in the Orient Participants step must be notified of available dates and times. The projects must confirm the information regarding the makeup of the project and the availability of the staff. Low participation rates for one or more of the projects may increase the risk of results being viewed as inaccurate by non-participating project members. It is recommended that 100% participation be the goal with a minimum participation rate of 60% |
| Prepare Materials | The materials to be used during data collection must be inventoried and reviewed by the people who will oversee the data collection. At this time, the On-Site Coordinator and the Questionnaire Facilitator should review the terms found on the questionnaire, which might be confusing to participants. For each term identified a local definition must be supplied based on an understanding of both the FAA-iCMM and the local vernacular. In addition, the On-Site Coordinator should create a roster for each session, listing the people scheduled for that session. This roster should then be used to track attendance rates for each project. If low attendance rates are detected early, additional sessions may be scheduled or projects can be dropped from participation. |

Table QBA-1.  Steps for Plan Appraisal Details

### 3.3.3 Detailed Description, continued

| QBA 2.1.7 | Administer Questionnaire |
| --- | --- |

| #### Purpose | The purposes of Administer Questionnaire during a QBA are: - to collect candid responses to the questionnaire in a setting that minimizes disruption and external influences, while maximizing efficiency - to prevent misunderstandings regarding the purpose of the QBA, as well as the content of the questionnaire |
| --- | --- |

| #### Summary description | The questionnaire is administered. There are 3 key activities carried out in each session: - Provide Method Overview - Facilitate the session - Track Materials |
| --- | --- |

| #### Entry criteria |  Respondents scheduled for the sessions are in attendance |
| --- | --- |

| #### Exit criteria | - Questionnaires are completed |
| --- | --- |

| #### Roles | Table QBA-2 lists the roles involved in this step. |  |
| --- | --- | --- |
|  | Role | Summary |
|  | Questionnaire Facilitator | Presents method overview, answers questions during the session as required, tracks completed questionnaires |
|  | Appraisal participants | Complete questionnaire |

Table QBA-2.  Participants for QBA Administer Questionnaire.

| #### Inputs | - Session roster - Blank questionnaires |
| --- | --- |

continued on next page

### 3.3.3 Detailed Description, continued

QBA 2.1.7 		Administer Questionnaire, continued

| #### Steps | Table QBA-3 shows the steps for this activity. |  |
| --- | --- | --- |
|  | Step | Description |
|  | Present overview | The Questionnaire Facilitator (QF) presents an overview of the method, stressing the importance of the respondents’ input as well as the confidentiality guidelines. Basic instructions for how to complete the questionnaire and how to resolve ambiguities are then provided |
|  | Facilitate session | While the respondents complete the questionnaire, the QF answers questions and clarifies issues for respondents. The QF’s role is to minimize the impact of terminology issues, and to ensure that all respondents have a common understanding of the issues being probed by the questionnaire. In doing this, it is vital that the respondents provide their individual views rather than a group view, which might be derived through discussion with others in the room. |
|  | Track materials | As respondents finish, the QF is responsible for tracking completed forms and ensuring that the identification of individuals and their associated projects is clearly recorded on the questionnaires for use later in summarizing the data. Mishaps here can lead to significant delays in producing outputs. |

Table QBA-3.  Steps for QBA Administer Questionnaire

### 3.3.3 Detailed Description, continued

QBA 2.1.7 		Administer Questionnaire, continued

| #### Outputs |  Completed questionnaires |
| --- | --- |

| #### Typical Duration/Effort |  Typical calendar duration: Two hours per session over as many days as are needed  Typical level of effort: Two hours per respondent |
| --- | --- |

| #### Notes | Key issues to keep in mind are - The questionnaire is not a test. Responses do not reflect people’s knowledge or ability - Specific responses of individuals must never be disclosed. Data are only reported in aggregate form on the profiles - The goal of the method is to promote an ongoing discussion about process improvement. |
| --- | --- |

### 3.3.3 Detailed Description, continued

QBA 2.2.4 		Consolidate Data

| #### Purpose | The purpose of Consolidate Data in a QBA is to summarize the data provided by a large group of respondents in a form that can be used to create initial profiles. |
| --- | --- |

| #### Summary description | Prior to making initial “ratings”, the information provided on the set of questionnaires for each project must be summarized for manageability. Completed questionnaires are consolidated into summary reports. This process involves - Take questionnaire inventory - Summarize response data - Summarize reliability factors |
| --- | --- |

| #### Entry criteria |  Completed questionnaires are available |
| --- | --- |

| #### Exit criteria | - Questionnaire data are consolidated |
| --- | --- |

| #### Roles | Table QBA-4 lists the roles involved in this step. |  |
| --- | --- | --- |
|  | Role | Summary |
|  | Data Reducer | Consolidates questionnaire data by project |

Table QBA-4.  Participants for QBA Consolidate Data.

| #### Inputs | - Completed questionnaires |
| --- | --- |

continued on next page

### 3.3.3 Detailed Description, continued

QBA 2.2.4 Consolidate Data, continued

| #### Steps | Table QBA-5 shows the steps for this activity. |  |
| --- | --- | --- |
|  | Step | Description |
|  | Take inventory | Take inventory of the set of questionnaires. Doing so will ensure proper identification of each respondent and his/her affiliation with one of the projects. Cases where a single respondent is associated with more than one project must be resolved. In some situations it may be necessary to accommodate a single respondent’s data in two different projects, but this is not recommended. Taken too far, there is a chance that existing differences between projects would be masked by the significant overlap in respondents representing them. Based on this inventory and the planned participation rate for each project, additional administrations may be scheduled, or exclusion of projects with limited participation may be necessary. |
|  | Summarize response data | All the data gathered from questionnaire respondents must be summarized for use in building profiles. For each project, the following response data must be summarized: - The number and percentage of Yes, No, Does Not Apply, and Do Not Know responses to each question. - “Yes” degree of confidence for each question – the percentage of “yes” responses given with high confidence (i.e. > 3) - “No” degree of confidence for each question – the percentage of “no” responses given with high confidence (i.e. >3). - All comments written by project staff in response to each question. |

### 3.3.3 Detailed Description, continued

QBA 2.2.4 		Consolidate Data, continued

| Summarize reliability factors | In addition to responses and comments, a summary of the reliability factors is prepared for each project. There are 5 summary statistics to be reported for each participating project, which represent a type of “margin of error” for assessing the results. The statistics include: - “Yes” degree of confidence – the percentage of all “yes” responses given with high confidence - Overall degree of confidence – the percentage of all questionnaire responses given with high confidence (including all responses other than “Don’t Know”) - Percentage of group responding – the percentage of staff in the project who participated - Percentage of respondents who are relatively new to the field – the percentage of the respondents in the project who fall below the 25th percentile for years of experience relative to all participants regardless of which project they are from. - Percentage of respondents who are relatively more experienced in the field – the percentage of the respondents in the project who fall above the 75th percentile for years of experience relative to all participants. |
| --- | --- |

Table QBA-5.  Steps for QBA Consolidate Data

| #### Outputs |  Summary report of questionnaire data consolidated for each project |
| --- | --- |

| #### Typical Duration/Effort |  Typical calendar duration: 1 week  Typical level of effort: 1 person week for about 200 respondents |
| --- | --- |

### 3.3.3 Detailed Description, continued

QBA 2.2.4 Consolidate Data, continued

| #### Notes | Here is an example of a summary report for one particular question regarding controlling changes to configuration items/units. |
| --- | --- |

| Project | Sample Size/ Project Total (%) | Yes | No | N/A | D/K | Strong Yes’s | Strong No’s |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Able | 100/200 (50%) | 83 83% | 12 12% | 3 3% | 2 2% | 78% | 80% |
| Baker | 20/25 (80%) | 11 55% | 7 35% | 0 0% | 2 10% | 82% | 75% |
| Charlie | 5/5 (100%) | 4 80% | 0 0% | 0 0% | 1 20% | 75% | 60% |
| Delta | 75/150 (50%) | 65 87% | 8 11% | 1 1% | 1 1% | 85% | 80% |
| Comments: Able D/K I didn’t understand this question Yes Our configuration control board has a charter and defined procedures to support the charter Delta Yes I was trained on this procedure last week Yes We hold weekly CCB meetings to discuss this |  |  |  |  |  |  |  |

In this example, 100 of the 200 people in project Able completed a questionnaire.  Eighty-three of these 100 participants answered “yes” to the question summarized.  Of those 83 “yes” responses, 78% of them were strong “yes’s” (i.e. they gave a confidence rating >3).  For project Delta, 65 of the 75 participants said “yes”, which equals 87% of the project participants.  The listing of comments under the table shows that one of the respondents who answered D/K (don’t know) wrote a comment.  Note also that none of the respondents for projects Baker and Charlie wrote a comment on this question.

### 3.3.3 Detailed Description, continued

QBA 2.2.5 		Develop Draft Findings

| #### Purpose | The purpose of Develop Draft Findings in a QBA is to examine the patterns of data from each project and develop initial profiles that are consistent with what respondents communicated in their questionnaires. |
| --- | --- |

| #### Summary description | The consolidated questionnaire data are analyzed and used to derive initial profiles for each project. This activity involves the following steps: - Rate items - Rate process areas - Include reliability factors - Draft project profiles |
| --- | --- |

| #### Entry criteria |  Questionnaire data are consolidated and summarized |
| --- | --- |

| #### Exit criteria | - Draft initial profiles are completed |
| --- | --- |

| #### Roles | Table QBA-6 lists the roles involved in this step. |  |
| --- | --- | --- |
|  | Role | Summary |
|  | Profile Builder | Builds initial profile |

Table QBA-6.  Participants for QBA Develop Draft Findings

| #### Inputs | - Questionnaire summary report |
| --- | --- |

continued on next page

### 3.3.3 Detailed Description, continued

QBA 2.2.5 		Develop Draft Findings, continued

| #### Steps | Table QBA-7 shows the steps for this activity. |  |
| --- | --- | --- |
|  | Step | Description |
|  | Rate Items | - Apply item-rating process. This produces a suggested rating of “yes” or “no” for each item for each project. - Look for borderline cases where appropriate. Ratings may need further analysis and additional judgement is required. - Read comments. Comments often provide the most compelling information for making rating judgments. |
|  | Rate Process Areas | - Apply process area rating process. This produces a suggested rating of “not applicable,” “not rated,” “not implemented,” “implemented” or “institutionalized at capability level n” for each applicable (within scope) process area for each project. - Look for borderline cases. A final check must be performed before transferring the data to initial profiles. |
|  | Include Reliability Factors | The 5 statistics discussed in “Consolidate Data” are included on the profile: - “Yes” degree of confidence - Overall degree of confidence - Percentage of group responding - Percentage of respondents who are relatively new to the field - Percentage of respondents who are relatively more experienced in the field . |
|  | Draft Project Profiles | Project profiles are drafted. Revisions may be necessary before they are final and the data can be summarized at the organizational level. |

Table QBA-7.  Steps for QBA Develop Draft Findings

### 3.3.3 Detailed Description, continued

QBA 2.2.5 		Develop Draft Findings, continued

| #### Outputs | - Initial profiles for each participating project |
| --- | --- |

| #### Typical Duration/Effort |  Typical calendar duration: 3-6 hours  Typical level of effort: 3-6 hours per person |
| --- | --- |

| #### Notes | The item rating process The item rating process for individual questions (items) about process areas is: - Check that 60% of project personnel have responded. A lower response rate may indicate insufficient data for rating purposes in which case the item may be rated as “not rated.” If the items of a process area are “not rated”, the process area is excluded from process area rating, (The process area is rated as “not rated”). - Determine if the item applies. If more than 80% of the respondents answer “does not apply” to an item, then the Profile Builder must determine whether the practices described in that item apply to the project. If the practices do not apply, then the item is rated as “not applicable”. Otherwise the item is rated as “No”. - If at least 80% of the respondents were yes and at least 50% of the yes answers were accompanied by a confidence rating greater than 3, then the item is rated as “yes” - If neither a “yes” nor “not applicable” is warranted, the item is rated as “no”. |
| --- | --- |

### 3.3.3 Detailed Description, continued

QBA 2.2.5 		Develop Draft Findings, continued

| #### Notes, continued | The process area rating process The rating process for process areas is: - If any item for this process area was “not rated” the process area is “not rated.” - If all goal-related and/or practice-related items for this process area were “not applicable” then the process area is “not applicable”. - If the applicable process area goal-related items are not all rated as “yes”, or if the applicable process area practice-related items are not all rated as “yes”, then the process area is “not implemented”. - If the applicable process area goal-related items are all rated “yes”, or if the applicable process area practice-related items are all rated “yes”, then the process area is “implemented” - If the process area is “implemented” and in addition the capability level 2-through-n related items (“institutionalization goal and generic practice items”) pertaining to this process area are all rated as “yes” then the process area is rated as “institutionalized at capability level n” where n = 2-5. For example: - If PA is implemented, and not all CL2 items are “yes”, PA is “implemented” - If PA is implemented, and all CL2 items are “yes”, PA is rated “institutionalized at capability level 2” - If PA is implemented, and all CL2 and some (not all) CL3 items are “yes”, PA is rated “institutionalized at capability level 2”. |
| --- | --- |

### 3.3.3 Detailed Description, continued

QBA 2.2.5 		Develop Draft Findings, continued

| #### Notes, continued | Borderline cases Borderline cases require professional judgment based on an examination of all information available including response patterns and written comments. Here are some examples of borderline cases, possible actions to take, and rationale. |
| --- | --- |

| Borderline Case | Possible Action | Rationale for Possible Action |
| --- | --- | --- |
| A PA is Implemented (all goal and/or practice related items are rated “yes”). All, except one, of the capability level 2 items are rated “yes”. Rule says rate Implemented, not at CL 2. | Because the PA is very close to CL2 the team considers rating the PA at Capability Level 2 rather than Implemented. | Respondent’s comments have referenced sound alternatives in answering capability level 2 related items. |
| All but one of the PA goal-related items are rated “yes”; most of the institutionalization items are rated “yes”. Rule says rate “Not-implemented”. | Rate the PA “Implemented” rather than “Not Implemented” | Respondent’s comments indicate a possible lack of communication in answering PA goal-related items. |

### 3.3.3 Detailed Description, continued

QBA 2.2.5 		Develop Draft Findings, continued

Organization:  xyz				QBA Project Profile  (example)

Project:  Able

| CL5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CL4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CL3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CL2 |  |  |  | X |  |  | X |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Imp |  | X |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| NI |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| NA |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| NR | X |  |  |  |  | X |  |  |  | X | X | X | X | X | X | X | X | X | X |  | X |  | X | X | X |
| PA | 01 NE | 02 RQ | 05 OS | 08 TE | 09 TR | 11 PM | 12 KM | 15 QA | 16 CM | 03 AR | 04 AL | 06 SD | 07 IN | 13 RM | 14 CO | 17 PR | 20 PD | 22 TR | 10 PE |  | 18 ME |  | 19 PV | 21 PI | 23 IN |
|  | Maturity Level 2 Process Areas |  |  |  |  |  |  |  |  | Maturity Level 3 Process Areas |  |  |  |  |  |  |  |  |  | Maturity Level 4 Process Areas |  | Maturity Level 5 Process Areas |  |  |  |

| Reliability Factors Overall degree of Confidence 48% “Yes” degree of confidence* 16% % of group responding 6/6 = 100% Respondent Experience < 3 years 0% > 13 years 33% *Respondents’ confidence in answering each question (rating >3 on a scale of 1-5) | NI = Not implemented Imp = Implemented CLn = Institutionalized at capability level n NR = Not rated or not in scope of appraisal NA – Not Applicable to this project |
| --- | --- |

### 3.3.3 Detailed Description, continued

QBA 2.2.6 		Present Draft Findings

| Summary | The validation that occurs during this activity is vital to the ongoing communication that this method is designed to support. Participants are presented with draft project profiles, instructions for interpreting the profiles, and instructions for contacting the Results Reviewer. Participants meet to review their profiles and schedule meetings with the Results Reviewer as needed. Upon completion of the review, final project profiles are created by the Profile Builder. |
| --- | --- |

| Notes | Distribution Initial draft profiles are distributed only to the point of contact designated for each project. This is typically the project leader. Guidelines for interpreting the profiles and suggestions for validating results with project participants are provided along with the profiles. |
| --- | --- |

|  | Review Questions Participating projects are typically provided with several questions to consider while reviewing the initial profile. These questions should be provided in written instructions and may include the following. - How do these results compare to results from past appraisals? - Do the reliability factors show high or low confidence? - Are there enough people from the project represented in the data? - Which process areas are rated as not implemented, implemented, or at a capability level? Do these make sense? - Which areas are currently the focus of process improvement activities? Do the ratings confirm improvements made? - If there are areas where ratings don’t look right, what are the top 3? - Where weaknesses exist, are there current plans to address them? - Are there areas where recommendations could be provided? |
| --- | --- |

|  | Review Process The review process may be tailored to include a variety of activities, as will be discussed below. However, the basic process of reviewing and revising initial profiles involves meetings between the Results Reviewer and the project participants. Project artifacts and historical information are reviewed, and the group discusses progress on the organization’s action plan. These meetings must be facilitated in order to ensure proper interpretation of the purpose of this appraisal method. |
| --- | --- |

### 3.3.3 Detailed Description, continued

QBA 2.2.6 		Present Draft Findings, continued

| Notes, continued | What can be revised? First identify why the profile is perceived to be inaccurate. Possible reasons for proposing a revision to the project profile include: - One or more PA ratings is incorrect - Inadequate participation rates lead to questionable ratings in some areas |
| --- | --- |

|  | Defining an issue. The items in the questionnaire may require some translation and interpretation. The role of the results reviewer is to help participants in the review meeting to see what aspects of their process are being probed. When explaining the FAA-iCMM, the goals of each PA typically serve as the focal point, with implementation of specific practices being viewed as enablers to the goals. |
| --- | --- |

|  | Gathering new data. In making revisions to the initial profiles the Results Reviewer must seek additional information at the questionnaire item level, not just information relating to the PA. In doing this, the Results Reviewer must draw on experience with the FAA-iCMM and process improvement. Group meetings with project members and review of project and organizational artifacts are the two additional data collection activities used. Reviewing the findings of past appraisals and actions taken on their basis will provide valuable input as well. |
| --- | --- |

|  | Making judgements. QBA emphasizes use of documentation and other artifacts during the review process. This emphasis places more stringent requirements than traditional project leader interviews. The Results Reviewer must establish the presence of processes using documents or other lasting artifacts to support their professional judgments. No explicit criteria for documentation are provided, as the nature of this type of artifact varies widely from organization to organization. |
| --- | --- |

### 3.3.3 Detailed Description, continued

QBA 2.2.6 		Present Draft Findings, continued

| Notes, continued | Revising the project profile. The Results Reviewer and the Profile Builder make revisions. First annotate the original response data for each item with the new data collected. Next, the results Reviewer and the Profile Builder must revisit the PAs in question and re-rate the items as “yes” or “no” for the project. Once each item has been sufficiently considered, the process for rating PAs is again applied (exactly as it was when the initial ratings were generated). |
| --- | --- |

|  | Retaining records. It is important to retain both the original draft and final profiles on record. Systematic examination of the types of changes made to initial profiles for an organization may yield important topics for discussion when explaining the organizational profile. For example, consistently under rated PAs may indicate the need for communicating a recent change that is not yet widely known. |
| --- | --- |

|  | Goals of validation. The resolution of validation issues must be completed within a designated time frame (generally one to two weeks) and cannot be a subjective, persuasive exercise. The final profiles need to accurately represent the organization, and at the same time provide usable information to the staff. In addition to the standard review and revision process described above, there are some other ways to make use of this opportunity to involve project staff in process improvement. |
| --- | --- |

|  | Optional review activities. QBA was designed to be used as an integral part of an organization’s process improvement effort. As such, there are tailoring decisions that can be made to suit specific organizational needs. The table below represents three possible scenarios and the tailoring decisions one might make. |
| --- | --- |

|  | Conditions | Motivation | Activity |
| --- | --- | --- | --- |
| Simple Status Feedback | Organization has an established process improvement effort | Ongoing SEPG service | Review meetings on exception basis |
| Engage Project Staff | Organization has pockets of staff who are uninformed about process improvement efforts. | Pro-active gesture to get participation | Scheduled project discussions regarding initial profile |
| Leverage Best Practice and New Ideas | Organization has pockets of process excellence | Sponsorship of technical interchange | Scheduled functional area meetings for peer to peer presentations of process ideas. |

### 3.3.3 Detailed Description, continued

QBA  2.2.7 		Develop Ratings, and

QBA  2.2.8 		Develop Final Briefing

| Notes | Interim ratings were generated in Develop Draft Findings and validated in Present Draft Findings. Thus, at this point in the QBA process, individual project profiles are in their final form. The last “rating” aspect of QBA is to create an organizational summary based on project-level information. This, combined with the individual project profiles, becomes the Final Briefing. |
| --- | --- |

| Organizational profiles | Organizational profiles contain the same 2 main components described for the project profiles. On the organizational profile, the interim ratings provided for each process area are summarized by the percentage of projects receiving each rating. Thus for each PA, the organizational profile lists the percentage of projects rated as Not Implemented, Implemented, Institutionalized at capability Level n, Not Rated, or Not Applicable. The reliability factors reported for each project are also summarized. A sample of the resulting organizational profile is provided on the next page. QBA may derive more than one level of organizational profile, depending on the sponsor and scope of the appraisal. |
| --- | --- |

### 3.3.3 Detailed Description, continued

QBA 2.2.7 Develop Ratings and 2.2.8 Develop Final Briefing, continued

Organization:  xyz					QBA Organizational Profile (example)

Number of projects:		Number of respondents:

| CL5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CL4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CL3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CL2 |  | 25% |  | 80% |  |  | 25% |  | 25% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Imp |  | 75% |  | 20% | 75% |  | 50% |  | 75% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| NI | 50% | 0% |  |  | 25% |  | 25% | 50% | 0% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| NA |  |  | 100% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| NR | 50% |  |  |  |  | 100% |  | 50% |  | 100% | 100% | 100% | 100% | 100% | 100%` | 100% | 100% | 100% | 100% |  | 100% |  | 100% | 100% | 100% |
| PA | 01 NE | 02 RQ | 05 OS | 08 TE | 09 TR | 11 PM | 12 KM | 15 QA | 16 CM | 03 AR | 04 AL | 06 SD | 07 IN | 13 RM | 14 CO | 17 PR | 20 PD | 22 TN | 10 PE |  | 18 ME |  | 19 PV | 21 PI | 23 IN |
|  | Maturity Level 2 Process Areas |  |  |  |  |  |  |  |  | Maturity Level 3 Process Areas |  |  |  |  |  |  |  |  |  | Maturity Level 4 Process Areas |  | Maturity Level 5 Process Areas |  |  |  |

| Reliability Factors Overall degree of Confidence 48% “Yes” degree of confidence* 16% % of group responding 65% Respondent Experience < 3 years 10% > 13 years 33% *Respondents’ confidence in answering each question (rating >3 on a scale of 1-5) | NI = Not implemented Imp = Implemented CLn = Institutionalized at capability level n NR = Not rated or not in scope of appraisal NA – Not Applicable to this project |
| --- | --- |

### 3.3.3 Detailed Description, continued

QBA 2.2.10 		Present Final Briefing

| Distribution Notes | The lasting artifacts of the method are distributed to the appropriate people in the organization. These artifacts – final project and organizational profiles – document the organization’s status. However, the profiles are only a small part of the outcomes of the QBA. The distribution of results may take a variety of forms depending on the needs of the organization. Some of the choices for presentation of the final profiles include: - Distribution of the organizational profile to every member of the organization - Distribution of the organizational profile to only the sponsor - Formal presentation of the organizational profile in an auditorium - A one-day workshop to go over the organizational and project profiles with recommendations - A complete written report elaborating the outcomes in more detail Project profiles are never distributed outside the project. If project profiles are to be shared with senior management, they are provided by the project, not the Results Distributor. The organizational profile is distributed to the person(s) designated (sponsor(s)), and the project profiles are distributed to the project points of contact. Organizational profiles are public to all members of the organization. They are distributed to the senior management team prior to distribution to the entire organization. Finalized project profiles are distributed to the project points of contact that received the initial profiles. These profiles are treated as confidential. |
| --- | --- |

### 3.3.3 Detailed Description, continued

QBA 2.3.3 		Manage Records

| Notes | - Records to Archive The Results Reviewer must maintain all records regarding conduct of the QBA until there is no chance of inquiry for more details. Following this period (typically 3-4 weeks) the following things should be archived for future use: - Organizational Profile (distribution to be set by sponsor) - Project Profiles for all projects (distribution to be set by individual projects) - Data files containing all response data (distribution limited to Results Reviewer) - Summary reports used for rating (distribution limited to Results Reviewer) - Notes taken during review of initial profiles (distribution limited to Results Reviewer) - Initial profiles for all projects (distribution limited to Results Reviewer) - Records of staffing levels and staff selections from Orient Participants activity - Records of actual attendance rates and alternate arrangements needed - The schedule for the conduct of the QBA annotated with actual events and effort expended - The list of potentially problematic FAA-iCMM terms |
| --- | --- |
|  | - Items to Destroy Any remaining artifacts should be destroyed in a secure manner to preserve the confidentiality of respondent information. The items to be destroyed include: - Completed questionnaires identifying respondents - All notes taken that are already summarized in the archived data - All unnecessary records which could cause a breach in confidentiality Retention of appropriate records will allow the analysis of process improvements over time and will facilitate planning of future appraisals. |

### 3.3.4 Toolkit Contents

| #### The QBA Toolkit | The QBA toolkit contents are listed below. |
| --- | --- |

Topic

QBA Questionnaire

QBA Data Processing Guide

QBA Training Material

QBA Sample Briefings

QBA Profile Templates

### 3.4 Interview Based Appraisal Method Description

| #### Contents | The following table provides a guide to the information found in this section: |  |  |  |
| --- | --- | --- | --- | --- |
|  |  | Topic | Page |  |
|  |  | 3.4.1 Introduction | 3-76 |  |
|  |  | 3.4.2 Summary Description | 3-78 |  |
|  |  | 3.4.3 Detailed Description | 3-79 |  |
|  |  | 3.4.4 Toolkit Contents | 3-88 |  |

### 3.4.1 Introduction

| #### Purpose | The Interview Based appraisal method (IB Appraisal) allows a high level/generic view into several or all of an organization’s process areas with the output being the identification of major weaknesses and those areas needing process improvement/management attention. The IB appraisal method provides an overall picture of an organization’s process development without the rigors of intensive document review or formal comment corroboration. It may serve to focus or refocus an improvement effort. The IB appraisal method will generally not result in any type of capability level or maturity level rating. It will identify weaknesses or other issues that need attention. This method determines if the basic process structures are in place and producing the desired results. This, along with organizational priorities and process plans, should result in successful preparation for a full FAM. The IB appraisal method focuses on information about an organization’s processes collected during interviews with project and technical area leads and practitioners from that organization. It does allow for the IB appraisal team to guide the project manager(s) through the initial questionnaire and to provide additional insight into the appraisal process. The interviews may be supported by documentary evidence: however, the intent is to determine higher level or cross-process cultural/ workplace affecting the process areas of the appraised organization. |
| --- | --- |

### 3.4.1 Introduction, continued

|  | The following table shows the various roles of people involved in the IB: |  |  |  |
| --- | --- | --- | --- | --- |
|  |  | Role | Description |  |
|  |  | Sponsor | The description in chapter 1 is appropriate. |  |
|  |  | Appraisal Team Lead (ATL) | The description in chapter 1 is appropriate. |  |
|  |  | Organization Appraisal Representative (OAR) | The description in chapter 1 is appropriate. |  |
|  |  | Appraisal Team | The description in chapter 1 is appropriate. |  |
|  |  | Site Coordinator | The description in chapter 1 is appropriate. |  |
|  |  | Data Manager | The description in chapter 1 is appropriate. |  |
|  |  | Appraisal Participant(s) | The description in chapter 1 is appropriate. |  |

### 3.4.2 Summary Description, continued

| ID | FAM Activity Name | IB Description | Remarks |
| --- | --- | --- | --- |
| 2.1 | Plan and Prepare for the Appraisal |  |  |
| 2.1.1 | Obtain Sponsor Commitment | No change |  |
| 2.1.2 | Select Appraisal Scope | No change |  |
| 2.1.3 | Select Appraisal Team | Minor change | The size of the appraisal team is typically smaller. |
| 2.1.4 | Plan Appraisal Details | Minor change | Little or no emphasis on documentary evidence and artifacts. |
| 2.1.5 | Orient Participants | No change |  |
| 2.1.6 | Train Team | No change. | Less time required for training. |
| 2.1.7 | Administer Questionnaire | No change |  |
| 2.1.8 | Develop Exploratory Questions | Minor change | Questions are more generic in nature. |
| 2.2 | Conduct Appraisal |  |  |
| 2.2.1 | Conduct Opening Meeting | No change | Describe generic nature of expected results |
| 2.2.2 | Conduct Interviews | Minor change. | Group interview sessions are essentially free form. |
| 2.2.3 | Review Documentation | No change. | Optional since documentation is incidental to the method |
| 2.2.4 | Consolidate Data | Minor change. | Focus is on accuracy and validity of data. Sufficiency is not specifically verified. |
| 2.2.4A | Development Preliminary Findings | New activity |  |
| 2.2.4B | Review Preliminary Findings | New activity |  |
| 2.2.5 | Develop Draft Findings | Minor change. | Findings tend to be fewer in number, not necessarily based on individual process areas, but most likely generic or cultural in nature. |
| 2.2.6 | Present Draft Findings | No change. |  |
| 2.2.7 | Develop Ratings | Activity deleted. |  |
| 2.2.8 | Develop Final Briefing | Minor change | No steps related to ratings. |
| 2.2.9 | Brief Sponsor | No change. |  |
| 2.2.10 | Present Final Briefing | No change |  |
| 2.2.11 | Conduct Wrap-Up | No change. |  |
| 2.3 | Report Results |  |  |
| 2.3.1 | Prepare and Deliver Appraisal Report | Optional | Without ratings final report detailing findings and recommendations may be sufficient for reporting purposes. |
| 2.3.2 | Manage Records | No change. |  |

### 3.4.3 Detailed Description, continued

| IB 2.1.3 | Select Appraisal Team |
| --- | --- |
| Notes: additional comments | The size of the appraisal team varies based on the number of PAs and Projects (or complexity of the organization) selected. The size of the appraisal team will generally be on the lower side of the range because there is much less focus on documentation. . |

| IB 2.1.4 | Plan Appraisal Details |
| --- | --- |
| Table 2-9, Step Request Documentation | IB appraisal deletes Request Documentation because the emphasis is on data from questionnaires supported by information collected during interview sessions. Documentation is not specifically requested for review in this method. |

| Outputs | Delete the requirement for requests for documentation or artifacts. |
| --- | --- |

| #### IB 2.1.8 | Develop Exploratory Questions |
| --- | --- |

| #### Entry Criteria | Delete criterion that documentation has been received. |
| --- | --- |

| #### Notes | The exploratory questions will be used as icebreakers to open the discussions for the group interview sessions and to keep the discussions going or guide the direction of the discussion if they bog down or go too far off subject. |
| --- | --- |

### 3.4.3 Detailed Description, continued

| IB 2.2.2 |  | Conduct Interviews |
| --- | --- | --- |
| #### Purpose | The purpose of Conduct Interviews is to collect information from appraisal participants (leads and practitioners) that will supplement the questionnaire data and enable the appraisal team to develop findings based on process areas and/or generic/cultural issues. While individual interview sessions are similar to the full FAM, group sessions are less structured to facilitate interactive discussion. This is the primary means of collecting and verifying information related to process performance and process improvement. |  |

| IB 2.2.4 | Consolidate Data |
| --- | --- |
| Notes: additional comments | The essential difference is that the focus is on accuracy and validity of the observations. Sufficiency can not be achieved because documentation is not required to support each goal. However the IB method still checks for coverage of appraisal scope. |

| Steps (Table 2-18) Check for sufficiency | This step is not performed. |
| --- | --- |

### 3.4.3 Detailed Description, continued

IB 2.2.4A  		Develop Preliminary Findings

| #### Purpose | The purpose of Develop Preliminary Findings is to develop findings for each process area investigated in the appraisal – based on a first analysis of the consolidated observations. |
| --- | --- |

| #### Summary description | Develop Preliminary Findings involves analyzing the consolidated observations and synthesizing them into a manageable set for incorporation into a presentation to the project/program/system/ technical leads. |
| --- | --- |

| #### Entry criteria | - Data has been consolidated - Team consensus that adequate coverage has been obtained |
| --- | --- |

| #### Exit criteria | - • Consensus is obtained on a set of preliminary findings (often 40-60 in number) which can be presented to the leads for verification. |
| --- | --- |

| #### Roles | - Table IB-1 lists the roles involved in this activity. |  |
| --- | --- | --- |
|  | - Role | - Summary |
|  | - Appraisal team leader | - Provides expertise on the FAA-iCMM and the appraisal method and guides the team in forming consensus. |
|  | - Appraisal team | - Develops draft findings - Achieves or forms consensus |

- Table IB-1.  Participants for Develop Draft Findings..  Participants for Develop Draft Findings.;

- continued on next page

### 3.4.3 Detailed Description, continued

IB 2.2.4A  		Develop preliminary findings, continued

| #### Inputs | - Consolidated data - Template for findings |
| --- | --- |

| #### Steps | - Table IB-2 shows the steps for this activity. |  |
| --- | --- | --- |
|  | - Step | - Description |
|  | - Develop preliminary findings | - Review the observations. Identify those major issues for each PA that need to be presented to the appraised organization. There are sometimes local issues that must be addressed if the appraisal is to have credibility with the participants. These may be identified as non-FAA-iCMM or cultural findings. |
|  | - Prioritize findings | - Prioritization is based on business goals, if available, or on the team's consensus on the major barriers to improvement in the organization. |
|  | - Form consensus | - Each finding is presented to the team for final edit and approval. The team must agree to support each finding. - This step continues until consensus is achieved. If consensus is not achieved the finding should not be used. |
|  | - Prepare briefing charts | - The findings are placed on briefing charts for presentation. |

- Table IB-2.  Steps for Develop Preliminary Findings.  Steps for Develop Draft Findings, continued;

| #### Outputs | - Preliminary findings |
| --- | --- |

| #### Typical duration/ effort | - Typical duration: Four to eight hours - Typical level of effort: 4 - 8 team hours |
| --- | --- |

- continued on next page

### 3.4.3 Detailed Description, continued

IB 2.2.4A  		Develop preliminary findings, continued

| #### Notes | - A finding is: - Worded correctly (clear, does not use absolutes, expressed in site terms, and non-attributable to person or project) - A group of observations, either strengths or weaknesses. If team members go away from the appraisal without full commitment to all of the findings, the other participants will sense the lack of consensus and interpret it as a weakness in the findings. |
| --- | --- |

### 3.4.3 Detailed Description, continued

IB 2.2.4B 		Review Preliminary Findings

| #### Purpose | The purpose of Review Preliminary Findings is to allow the “leads” an opportunity to provide feedback on the preliminary findings and to validate that these preliminary findings represent the information provided during data gathering. This session is important in establishing the credibility of the appraisal with the “leads” and for providing an assist to the appraisal team for the synthesis of the preliminary findings into 5-10 draft findings. |
| --- | --- |

| #### Summary description | Review Preliminary Findings involves presenting the preliminary findings to the “leads” or managers as a group so that they may provide comment on the strengths and weaknesses contained in the findings. |
| --- | --- |

| #### Entry Criteria | - Preliminary findings slides prepared |
| --- | --- |

| #### Exit Criteria | - Presentation of preliminary findings complete. - Participant comments recorded and findings are updated. |
| --- | --- |

| #### Roles | - Table IB-3 lists the roles involved in this activity. |  |
| --- | --- | --- |
|  | - Role | - Summary |
|  | - Appraisal team leader or OAR | - Presents the preliminary findings. Solicits comments from participants. (“leads”). Facilitates the feedback portion of the meeting. |
|  | - Appraisal team | - Observes reactions of participants to findings, and takes notes on the feedback. Modify findings as needed and come to consensus on the findings. |
|  | - Appraisal participants | - Listen to findings presentation; provide feedback on whether the appraisal team captured what is happening in the organization. Offer improvements. |

- Table IB-3.  Participants for Present Draft Findings..  Participants for Present Draft Findings.;

| #### Inputs | - Preliminary findings slides (from activity 2.2.4A) |
| --- | --- |

### 3.4.3 Detailed Description, continued

IB 2.2.4B  		Review Preliminary Findings, continued

| #### Steps | - Table IB-4 shows the steps for this activity. |  |
| --- | --- | --- |
|  | - Step | - Description |
|  | - Introduction | - The appraisal team leader acting as session facilitator greets the “leads” and provides an update of appraisal activities. Then the ATL explains that this is a session to review “preliminary” findings and that the findings will be further synthesized into a set of 5-10 draft findings. - The ATL reminds the participants that the findings should not be discussed outside of this session – i.e., that nothing is final until the final briefing is conducted. |
|  | - Present findings | - Present the preliminary findings to the participants. - Appraisal team members in attendance take notes on feedback and comments from “leads” |
|  | - Closing | - After all of the findings have been presented the session leader asks the “leads” what one thing – other than salary or supervisor – would each of them like to see changed in their organization - Also the session leader asks each “lead” to name an organizational strength – other than the staff. |
|  | - Adjourn meeting | - Remind participants of the time for the presentation of the draft findings and emphasize that this is an opportunity to interact with the practitioners who participated in the appraisal. |
|  | - Review suggested changes to findings | - Not all requested changes will be accepted; particularly, ones that do not add to the critical issues of the appraisal. The information received in the Preliminary Findings session will be treated as data obtained from another data collection session. The team must come to consensus on the changes before they are made. |

- Table IB-4.  Steps for Present Preliminary Findings

### 3.4.3 Detailed Description, continued

IB 2.2.4B  		Review Preliminary Findings, continued

| #### Outputs | - Notes by team - Updated findings |
| --- | --- |

| #### Typical duration/ effort | Typical duration: 2 hours Typical level of effort: 1 hour per lead, 2 hours to update findings |
| --- | --- |

| #### Notes | Feedback helps to validate and gather consensus of the need for change. Ask the participants to keep findings to themselves until after the findings briefing. |
| --- | --- |

### 3.4.3 Detailed Description, continued

| IB 2.2.5 | Develop Draft Findings |
| --- | --- |
| Input | Preliminary findings and feedback from previous activity. |

| Step from Table 2-29 |  |
| --- | --- |
| Develop draft findings | Instead of reviewing the observations, the appraisal will review the preliminary findings and feedback comments from the “leads.” Then the team will proceed as in a full FAM except that the result will be 5-10 findings in total rather than 5-10 for each process area. |

| Notes | The findings will concentrate on weaknesses and will be more generic or cultural in nature – i.e., the findings will be more general and cross process areas. In many cases, the draft findings will be the final findings report presented to the sponsor since a draft presentation will not be done. |
| --- | --- |

| IB 2.2.8 | Develop Final Briefing |
| --- | --- |
| Notes | This activity is optional. No steps related to ratings are performed. |

### 3.4.4 Toolkit Contents

| #### Toolkit Contents | The IB Toolkit contents are listed below |  |  |
| --- | --- | --- | --- |
|  |  | No IB specific items |  |

### 3.5 Full External Evaluation

| #### Contents | The following table provides a guide to the information found in this section: |
| --- | --- |

| Topic | Page |
| --- | --- |
| 3.5.1 Introduction | 3-90 |
| 3.5.2 Summary Description | 3-92 |
| 3.5.3 Detailed Description | 3-93 |
| 3.5.4 Toolkit | 3-100 |

### 3.5.1 Introduction

Purpose	The purpose of the Full External (FE) evaluation method is to afford the capability to allow an external organization to perform an independent evaluation based on the FAA-iCMM.

The FE method uses the full internal FAM as the standard method and tailors it to allow the FAM to be used to conduct an external evaluation.

Principles of the Software Capability Evaluation (SCE) method, version 3, have been incorporated. The SCE defines three uses, or variations, of the method: Supplier Selection, Process Monitoring, and Internal Evaluation. The Supplier Selection SCE is used by an external procurement organization for the evaluation of a potential offeror, typically in a competitive solicitation. The Process Monitoring SCE is used by one external organization for the evaluation of another organization. An example is the evaluation of the FAA by the General Accounting Office (GAO). The Internal Evaluation SCE is used by an organization who contracts with an external SCE team to perform an evaluation, for example, as preparation for a potential SCE or to validate process improvement gains.

### 3.5.1 Introduction, continued

Roles	The following table shows the various roles of the people involved in the FE:

| Role | Description |
| --- | --- |
| Sponsor | Organization or individual who provides resources for the appraisal team and notifies the appraised organization authority of the upcoming evaluation. In most cases, the sponsor is not directly involved in follow-up process improvement activities. |
| Appraised Organization Authority | Notified by the sponsor of the intended evaluation. Designates an OAR as the point of contact for the evaluation. Commits resources for the appraisal. Receives the final audit report if appropriate. |
| Organizational Appraisal Representative (OAR) | Establishes link between the appraised organization and the evaluation team. Organizes projects to be appraised and coordinates resources in preparation for the evaluation. Establishes contact with the external organization point of contact and coordinates logistic arrangements. The OAR is typically not a member of the appraisal team. |
| Site coordinator | Same as described in Chapter 1. |
| Appraisal Participants | Same as described in Chapter 1. |
| Appraisal Team | Same as described in Chapter 1. |
| Appraisal Team Leader (ATL) | Same as described in Chapter 1. |
| Data Manager | Same as described in Chapter 1. |

### 3.5.2 Summary Description

| ID | FAM Activity Name | FE Description | Remarks |
| --- | --- | --- | --- |
| 2.1 | Plan and Prepare for the Appraisal |  |  |
| 2.1.1 | Obtain Sponsor Commitment | Minor change | Notifies organization of pending evaluation |
| 2.1.2 | Select Appraisal Scope | Minor change | Determined by evaluating organization; questionnaire is administered. |
| 2.1.3 | Select Appraisal Team | Minor change | Evaluating organization selects team |
| 2.1.4 | Plan Appraisal Details | No change |  |
| 2.1.5 | Orient Participants | Minor change | OAR orients participants |
| 2.1.6 | Train Team | Minor change | FAA can provide this training |
| 2.1.7 | Administer Questionnaire | Minor change | OAR coordinates and provides responses to the appraisal team and this activity is carried out as part of 2.1.2 |
| 2.1.8 | Develop Exploratory Questions | No change |  |
| 2.2 | Conduct Appraisal |  |  |
| 2.2.1 | Conduct Opening Meeting | Minor change | Sponsor is not there. |
| 2.2.2 | Conduct Interviews | No change |  |
| 2.2.3 | Review Documentation | No change |  |
| 2.2.4 | Consolidate Data | No change |  |
| 2.2.5 | Develop Draft Findings | No change |  |
| 2.2.6 | Present Draft Findings | No change | Optional for Supplier Selection |
| 2.2.7 | Develop Ratings | Minor change | Optional based on purpose of evaluation |
| 2.2.8 | Develop Final Briefing | Minor change | Optional based on purpose of evaluation |
| 2.2.9 | Brief Sponsor | Minor change | Optional based on purpose of evaluation |
| 2.2.10 | Present Final Briefing | Minor change | Optional based on purpose of evaluation |
| 2.2.11 | Conduct Wrap-Up | Minor change | OAR records lessons learned |
| 2.3 | Report Results |  |  |
| 2.3.1 | Prepare and Deliver Appraisal Report | Minor change | Prepared by evaluating organization. |
| 2.3.2 | Manage Records | Minor change | Appraised and appraising organizations both perform this. |

## 3.5.3 Detailed Description

| FE 2.1.1 | Obtain Sponsor Commitment |
| --- | --- |
| Summary description | The organization to be appraised is notified of the impending evaluation by the evaluating organization. In this case, the sponsor is the authority at the evaluating organization who orders the evaluation. The appraised organization authority appoints an OAR and Site coordinator. In some cases these may be one and the same person. The OAR coordinates with the appraisal team leader (ATL) and organizational resources in order to prepare for the evaluation. |

| FE 2.1.2 | Select Appraisal Scope |
| --- | --- |
| Summary description | The OAR and the ATL coordinate to select the scope of the evaluation, the projects that will be appraised, and the groups that will provide participants. Typically the scope will be determined by the external organization, and the OAR is notified of that scope, but does not participate in setting the scope. |

| Entry Criteria | The appraised organization authority has agreed to the evaluation |
| --- | --- |

| Step, Request and Review Information | The following information may be requested at this time: - A Process Improvement Plan. This is used to determine the status of the organization’s process improvement activities. - Project Questionnaire for each of the projects, which are offered for evaluation. These are used to help scope the evaluation. - Proposed Project Attributes in cases where a new project is the basis for the evaluation. Administer QBA questionnaire |
| --- | --- |

### 3.5.3 Detailed Description, continued

| FE 2.1.2 |  | Select Appraisal Scope, continued |
| --- | --- | --- |
| #### Step, Finalize appraisal scope | #### The Proposed Project Attributes, Process Improvement Plan, and Project Questionnaires are used to determine the projects that will be evaluated and the process areas that will be included. |  |
|  | The Proposed Project Attributes are used when the evaluation is triggered by the need to evaluate the capability of the organization to acquire a new system/product. It provides a view of a project that the appraised organization is planning to undertake and is used by the appraisal team to determine the types of experience required for the project and help scope the evaluation. |  |
|  | The appraisal team may use a Mismatch Identification Table to assist in this activity. The Mismatch Identification Table contrasts the attributes of the proposed project and the project represented by the project questionnaire data. The result is an experience match across the projects offered for evaluation. |  |

| Inputs | - Process Improvement Plan - QBA Questionnaire results - Project Questionnaires - Proposed Project Attributes |
| --- | --- |

### 3.5.3 Detailed Description, continued

| FE 2.1.2 | Select Appraisal Scope, continued |
| --- | --- |

| Notes | Here is an example of a mismatch table used to glean information to support the appraisal. |
| --- | --- |

| Project | XXX | YYY | ZZZ | Overall |
| --- | --- | --- | --- | --- |
| Size | X | X | X | X |
| Duration |  | X | X |  |
| Estimated size (software) |  | X |  |  |
| Reuse Percent (software) | X | X |  |  |
| Type of Work |  |  |  |  |
| Development Team Approach |  |  |  |  |
| Language(s) |  | X | X |  |
| Applicable Standards |  |  |  |  |
| Precedence | X | X | X | X |

|  | The Project Questionnaires are compared to the Proposed Project Attributes. Where there is a mismatch, i.e., there is a significant difference between the attribute in the project and the corresponding attribute in the proposed project, an X indicates the mismatch. An X in the overall column indicates that there is a mismatch between the proposed project and all of the projects proposed for the appraisal. Where there is no overall mismatch it indicates that there is experience within the organization in that area. If there are significant differences in the overall column the appraisal organization could ask that other projects be selected for the appraisal with a better match. The presence of several X’s in the project columns could also indicate possible risk areas for the proposed project. For example, if reuse is a requirement for the new project, the appraisal team may wish to focus on PAs that bear on this attribute, for example, PA 04, Alternatives. |
| --- | --- |

3.5.3 Detailed Description, continued

| FE 2.1.3 | Select Appraisal Team |
| --- | --- |
| Notes | The identification and selection of the appraisal team is normally provided by the sponsoring organization. It is possible, especially in an Internal Evaluation, for the appraised organization to have a member or observer on the team. Typically this observer would be the OAR. The observer serves to facilitate the evaluation through identification of FAA appraisal participants and documentation. It is to the benefit of the appraised organization to have an observer on the team to help ensure that the team does not reach conclusions based on a lack of or poor information. |

| FE 2.1.5 | Orient Participants |
| --- | --- |
| Notes | The OAR without involvement of the appraisal team would normally conduct this activity. When conducted it is identical to the full FAM except that appraisal team members may not be involved. |

| FE 2.1.6 | Train Team |
| --- | --- |
| Notes | The ATL may request team training from the FAA. Training could include the FAA-iCMM, the FAM, and the FE. The OAR should coordinate with the FAA SEPG for the conduct of this training. |

| FE 2.1.7 | Administer Questionnaire |
| --- | --- |
| Notes | This is conducted as part of 2.1.2. If the team decides to use a questionnaire the OAR will coordinate the administration of the questionnaire with the ATL and arrange for administering the questionnaire within the appraised organization. The administration of the questionnaire is similar to the procedure described in the FAM. Notice that the questionnaire should be administered prior to selecting the scope of the appraisal in order to select appropriate projects and process areas. One questionnaire per project is acceptable. |

### 3.5.3 Detailed Description, continued

| FE 2.2.1 | Conduct Opening Meeting |
| --- | --- |
| Notes | The opening meeting is similar to an opening meeting conducted in an internal appraisal, however, the perspective is different since it is an evaluation and it is in the best interest of the appraised organization to present a full and accurate picture of their process improvement program and the projects that will participate in the evaluation. present a full and accurate picture in the FAA process improvement program and the projects that will participate in the audit |

4.6.3 Detailed Description, continued

|  | If not done during Train Team, the appraised organization may optionally present a general briefing on their process improvement program and the projects within the scope of the evaluation. The presentation should focus on the state of the process improvement program, especially as it relates to the scope of the FE (e.g., if focused on acquisition, acquisition activities would be focused on). The idea is to concentrate on how the improvement program is progressing and the current state of the process. It is important to present an accurate and positive portrayal of the process improvement program to the FE appraisal team, as well as an overview of the programs that have been selected to participate in the FE. |
| --- | --- |

This activity is optional. It is only used when the ATL wishes to verify findings. (See 2.2.6, Present Draft Findings, below)

| FE 2.2.7 | Develop Ratings |
| --- | --- |
| Notes | This is optional as determined by the sponsor. |

| FE 2.2.8 | Develop Final Briefing |
| --- | --- |
| Notes | This activity is optional. It is typically used in an Internal Evaluation when, through prior agreement, the external organization agrees to brief the appraised organization at the close of the evaluation. agrees to brief the FAA at the close of the evaluation. |

### 3.5.3 Detailed Description, continued

| FE 2.2.9 | Brief Sponsor |
| --- | --- |
| Notes | In this case, “brief sponsor” refers to a briefing to the Appraised Organization Authority. This activity is normally not conducted during an FE evaluation. It would only be conducted at the option of the evaluating organization or team. If conducted it is identical to the final sponsor briefing of the FAM except that ratings may not be given to the Appraised Organization Authority. |

| FE 2.2.10 | Present Final Briefing |
| --- | --- |
| Notes | This activity is normally not conducted during an FE evaluation. It would only be conducted at the option of the evaluating organization or team. (See 2.2.9, Brief Sponsor) If conducted it is identical to the final briefing of the FAM. |

| FE 2.2.11 | Conduct Wrap-Up |
| --- | --- |
| Notes | The OAR should prepare a report based on the content of FAM 2.3.1 in order to capture lessons learned. These should be based on the OAR’s observations depending on his/her overall involvement in the appraisal. This report should be provided to the FAA SEPG. |

### 3.5.3 Detailed Description, continued

| FE 2.3.1 | Prepare and Deliver Appraisal Report |
| --- | --- |
| Notes | A final report is normally prepared according to the evaluating organization’s policy and procedures. |

4.6.3 Detailed Description, continued

| FE 2.3.2 | Manage Appraisal Records |
| --- | --- |
| Notes | These are managed by the FE team with the exception of those records that may have been recorded by the OAR. |

### 3.5.4 Toolkit Contents

| Toolkit | The FE Toolkit contents are listed below. |
| --- | --- |

Project Questionnaire

Proposed Project Attributes

Mismatch Identification Table