## Slide 1: The Team Software Process (TSP)
Paper by Watts S. Humphrey
http://www.sei.cmu.edu/pub/documents/00.reports/pdf/00tr023.pdf
Presentation by Keith E. Massey

## Slide 2: Introduction
To improve the quality and productivity of engineering teams
Help teams meet cost and schedule commitments
Gives step-by-step scripts for doing this
Covers team-building and team-working

## Slide 3: Where TSP fits in

## Slide 4: Conditions for Teamwork
A team consists of at least two people
The members are working toward a common goal
Each person has a specific assigned role
Completion of the mission requires some form of dependency among the group members
Notes: Role and dependency – for motivation

## Slide 5: Launching a TSP Team
Launch or re-launch at every iteration
4-day process
9 steps plus a launch post-mortem
Day 1
  Establish product and business goals
  Assign roles and define team goals
  Produce development strategy

## Slide 6: Launching a TSP Team
Day 2
  Build top-down and next-phase plans
  Develop the quality plan
  Build bottom-up and balanced plans
Day 3
  Conduct risk assessment
  Prepare management briefing and launch report
Day 4
  Hold management review
  Perform the launch postmortem

## Slide 7: Teamworking
Leading the team
Communication
Maintaining the plan
Rebalancing team workload

## Slide 8: Leading the team
Activities performed by the team leader
Guides team members
Handles customer issues
Deals with management
Directs work, protects team resources, resolves team issues, conducts team meetings, etc.
Maintains the team’s motivation and energy and ensures that it is fullly effective in doing its work

## Slide 9: Communication
Keeping team members and management informed
Weekly reviews for team members
Weekly reports to management

## Slide 10: Maintaining the Plan
Track progress using earned value points (based on estimated percent of project)
Helps team members see where they are and helps management to see what needs to be done
Does not address priorities or dependencies

## Slide 11: Rebalancing Team Workload
Some team members will have too much to do, some will have too little
It is most efficient for each team member to be fully occupied
Team may have to rebalance the workload as often as once a week

## Slide 12: Quality Management
Make a quality plan
  Set goals for number of defects for each step
Track performance vs. quality plan
Identify quality problems using charts

## Slide 13: Example – a PDF Chart

## Slide 14: Questions
How does the TSP fit in with other processes (e.g. RUP, Waterfall, or Casetek)?
Where are the boundaries between PSP-TSP and TSP-CMM?