## Slide 1: Chapter 9: Project Communications Management

## Slide 2: Importance of Good Communications
The greatest threat to many projects is a failure to communicate
Our culture does not portray IT professionals as being good communicators
Research shows that IT professionals must be able to communicate effectively to succeed in their positions
Strong verbal skills are a key factor in career advancement for IT professionals

## Slide 3: Project Communications Management Processes
Communications planning: determining the information and communications needs of the stakeholders
Information distribution: making needed information available in a timely manner
Performance reporting: collecting and disseminating performance information
Administrative closure: generating, gathering, and disseminating information to formalize phase or project completion

## Slide 4: Communications Planning
Every project should include some type of communications management plan, a document that guides project communications
Creating a stakeholder analysis for project communications also aids in communications planning

## Slide 5: Communications Management Plan Contents
A description of a collection and filing structure for gathering and storing various types of information
A distribution structure describing what information goes to whom, when, and how
A format for communicating key project information
A project schedule for producing the information
Access methods for obtaining the information
A method for updating the communications management plans as the project progresses and develops
A stakeholder communications analysis

## Slide 6: Table 9-1. Sample Stakeholder Analysis for Project Communications

## Slide 7: Information Distribution
Getting the right information to the right people at the right time and in a useful format is just as important as developing the information in the first place
Important considerations include
  using technology to enhance information distribution
  formal and informal methods for distributing information

## Slide 8: What Went Wrong?
A well publicized example of misuse of e-mail comes from the 1998 Justice Department's high profile, antitrust suit against Microsoft. E-mail emerged as a star witness in the case. Many executives sent messages that should never have been put in writing. The court used e-mail as evidence, even though the senders of the notes said the information was being interpreted out of context.
Some companies, such as Amazon.com, have established policies to encourage employees to watch their use of e-mail and delete it often. Their "Sweep and Clean" program instructed employees to purge e-mails that were no longer required for business or legal purposes. They even offered free café lattes to employees who complied immediately.
Harmon, Amy, "E-mail comes back to haunt companies," November 29, 1998

## Slide 9: Figure 9-1. The Impact of the Number of People on Communications Channels

## Slide 10: Performance Reporting
Performance reporting keeps stakeholders informed about how resources are being used to achieve project objectives
  Status reports describe where the project stands at a specific point in time
  Progress reports describe what the project team has accomplished during a certain period of time
  Project forecasting predicts future project status and progress based on past information and trends
  Status review meetings often include performance reporting

## Slide 11: Administrative Closure
A project or phase of a project requires closure
Administrative closure produces
  project archives
  formal acceptance
  lessons learned

## Slide 12: Suggestions for Improving Project Communications
Resolve conflicts effectively
Develop better communication skills
Run effective meetings
Use templates for project communications

## Slide 13: Conflict Handling Modes, in Preference Order
Confrontation or problem-solving: directly face a conflict
Compromise: use a give-and-take approach
Smoothing: de-emphasize areas of differences and emphasize areas of agreement
Forcing: the win-lose approach
Withdrawal: retreat or withdraw from an actual or potential disagreement

## Slide 14: Figure 9-2. Sample Template for a Project Description
Objective: Describe the objective of the project in one or two sentences. Focus on the business benefits of doing the project.
Scope: Briefly describe the scope of the project. What business functions are involved, and what are the main products the project will produce.
Assumptions: Summarize the most critical assumptions for the project.
Cost: Provide the total estimated cost of the project. If desired, list the total cost each year.
Schedule: Provide summary information from the project’s Gantt chart as shown. Focus on summary tasks and milestones.
Project 98 file

## Slide 15: Table 9-2. Sample Template for a Monthly Progress Report

## Slide 16: Table 9-3. Sample Template for a Letter of Agreement for a Class Project

## Slide 17: Table 9-4. Outline for a Final Project Report

## Slide 18: Table 9-5. Final Project Documentation Items

## Slide 19: Figure 9-3. Gantt Chart Template for a Class Project
Project 98 file

## Slide 20: Table 9-6. Guidance for Student’s Lessons Learned Report
Every two weeks or after a major event in your group project, write a brief journal entry describing what happened and how you felt about it. At the end of the term, write a 2-3 page paper describing your lessons learned based on your group project. Answer the following questions:
  What were your roles and responsibilities on the team? How were they decided?
  What did you like/dislike about the project?
  What did you learn about project management and yourself by doing the group project?
  What did you learn about teamwork and yourself by doing the group project?
  What would you have done differently? What will you remember to do on the next project you work on after this experience?

## Slide 21: Developing a Communications Infrastructure
A communications infrastructure is a set of tools, techniques, and principles that provide a foundation for the effective transfer of information
  Tools include e-mail, project management software, groupware, fax machines, telephones, teleconferencing systems, document management systems, and word processors
  Techniques include reporting guidelines and templates, meeting ground rules and procedures, decision-making processes, problem-solving approaches, and conflict resolution and negotiation techniques
  Principles include using open dialog and an agreed upon work ethic

## Slide 22: Using Software to Assist in Project Communications
There are many software tools to aid in project communications
The What Went Right? Example describes several new web-based and wireless communications tools
Microsoft Project 98 includes several features to enhance communications

## Slide 23: Figure 9-4. MS Project 98 Information Saved as HTML File
Project 98 file

## Slide 24: Discussion Questions
Discuss examples of media that poke fun at the communications skills of technical professionals. How does poking fun at technical professionals' communications skills impact the industry and educational programs?
Discuss the advantages and disadvantages of different ways to distribute project information.
How can software assist in project communications? How can it hurt project communications?