## Slide 1: Chapter 15: Controlling

## Slide 2: What Is Involved in Controlling Projects?
Controlling is the process of
  measuring progress towards project objectives
  monitoring deviation from the plan
  taking corrective action to match progress with the plan
Controlling cuts across all of the other phases of the project life cycle and involves seven knowledge areas

## Slide 3: Table 15-1. Controlling Processes and Outputs

## Slide 4: Schedule Control
Peeter’s philosophy was to avoid schedule changes by determining important milestones and setting realistic completion dates
Football analogy: Keep making first downs and you’ll score touchdowns!
Peeter sacrificed some functionality in the system to meet schedule dates
Everyone knew what key milestone dates were and that Peeter was serious about meeting them

## Slide 5: What Went Right?
Peeter had gone through project management training when he worked in Canada. One piece of advice he remembered was to focus on meeting the project schedule goals. Date changes tend to cause chaos throughout a project. Therefore, his goal for ResNet was to establish key dates and vary the scope as needed to stay on schedule. To emphasize the importance of schedule, the ResNet team made the theme for the 1996 ResNet kickoff meeting "What About Wendy?" Wendy was the office manager of the last call center scheduled to get ResNet PCs. The theme stressed the importance of meeting schedule dates so that Wendy's group would not be disappointed. The ResNet team displayed a Gantt chart and explained that missing any deadlines would hurt Wendy. This personal touch helped everyone focus on meeting deadlines.

## Slide 6: What Went Wrong?
The WorldPerks application development and office rollout in Hibbing, Minnesota, provided one of the toughest challenges for the ResNet team. They had underestimated how long it would take to develop the WorldPerks software, plus they ran into technical and personnel problems. The WorldPerks software had to interface with the IBM 3270 system, and the ResNet team and vendors had to develop special communications software for this interface. It was much more complicated than they thought it would be. Also, the state of Minnesota funded the Hibbing office to develop more jobs in the Minnesota Iron Range. All of the office employees were new hires, so they did not understand Northwest Airlines' reservations systems work flow. Many of the new employees were also very inexperienced with computers. The ResNet team had to send in people to work with these new employees and help coordinate technical and training problems with the main office in Minneapolis. The project incurred additional costs, and the extra work for this office delayed the start of the Detroit implementation by about three weeks.

## Slide 7: The ResNet Team Vs. Management
Peeter and Fay wanted to change the sequencing of office installations after the problems in Hibbing
Arvid and other team members banded together to convince Peeter and Fay not to change the sequencing because it would cause even more problems
With some overtime and additional funds, the Hibbing and Detroit offices were both completed on time

## Slide 8: Scope Change Control
Everyone worked together to determine the scope of the project
The 1996 ResNet kickoff meeting clarified scope and emphasized the shared responsibility in making the project a success
Agents requested over 11,000 enhancements to the software. About 38% of them were implemented based on priorities and time and cost constraints

## Slide 9: Table 15-2. Kickoff Meeting Statements About ResNet Purpose and Scope

## Slide 10: Quality Control
The agents helping to write the code knew what shortcuts people might try, so they built user-friendly, foolproof software
The industrial engineers used statistics to create random samples of agents to test the system
Two quality control reports were very effective in tracking the quality of the system

## Slide 11: Figure 15-1. New Hire Call Handle Time Learning Curves
Call Handle Time (Seconds)
Weeks Since Training
ResNet
Telex

## Slide 12: Figure 15-2. Direct Tickets per 100 Calls - Actual Vs. Predicted

## Slide 13: Performance and Status Reporting
Reports emphasized
  key issues
  decisions that needed to be made
  numerical progress on the project
Important numbers tracked were the number of PCs installed, the average call handle times for sales agents, and the number of calls resulting in direct ticket sales

## Slide 14: Figure 15-3. Sample Weekly Status Report

## Slide 15: Managing Resistance to Change
ResNet team members did not think of change management in the traditional view of handling change requests
The ResNet team focused on managing people’s resistance to change when introducing a new system
ResNet included a full-time analyst responsible for change management
There was a change management plan and teams at each office
Training helped reduce the fear of change

## Slide 16: ResNet Videotape Introduction
"Recently we began testing a new reservation system call ResNet with agents from several of our offices. At the end of the test, we sat down with these agents and asked them their candid opinion of ResNet. Now we know that change can be difficult. But what we found and what you're about to hear will hopefully show you that this is change for the better. Our vision is that ResNet will improve customer service, increase efficiency and revenue, and ultimately make your job easier. Once again, you will be hearing from your peers¾agents who have used this new system, giving their honest opinion of ResNet" (Crystal Knotek, 1995).

## Slide 17: Discussion Questions
Discuss Peeter's decision to focus on meeting schedule milestones. Could this approach be taken on more information technology projects?
The ResNet group took a philosophy of giving up some system functionality to meet milestones. What do you think about this approach? Could this approach be taken on more information technology projects? Justify your answer.
Discuss the charts created for quality control (Figures 15-1 and 15-2). Do you think most users would understand and appreciate these types of charts? Do you think they influenced the reservation agents to work harder since they knew their progress on reducing call handle time and making direct sales were being tracked?