Requirements Management

Guidebook

PRELIMINARY - 6/30/96

FOREWORD

The Requirements Management Guidebook was developed at the request of Naval Air Systems Command through the Computer Resources Group's (CRG) Requirements Management Working Group (RMWG).  Sponsorship has subsequently been assumed by the Software Competency Executive Leadership Team (SWELT).  The Guidebook provides a framework for establishing and maintaining a requirements management discipline for software engineering activities, and provides assistance in the tailoring the process to meet project-specific goals.  The Requirements Management process contained in this document meets the objectives of the Software Engineering Institute's (SEI) Key Process Area (KPA) for Requirements Management.  In addition, the process has been expanded to allow application to systems engineering activities.

For additional copies or to submit comments, please contact:

Department of the Navy
Naval Air Systems Command
ATTN: Software Engineering Division (AIR 4.5.7)
1421 Jefferson Davis Hwy.
Arlington, VA 22243-5120

(703) 604-3180 Voice
(703) 604-4448 Fax

"guidoas.nimitz@navair.nav.mil" e-mail

Acknowledgments

The 31 October 1995 handbook would not have been possible without the continued support of the CRG.  Special thanks to the following individuals who played a key role in the development of this first draft:

COMOPTEVFOR	Jeff Gerlitz

NAWC - Aircraft Division	Dennis Baker, Luke Campbell, Frank Hollenbach, Peter McDevitt, Ruth Pickering

NAWC - Weapons Division	Steve Bullard, Susan Hiser (Distributed Information Systems, Inc.) and Dan Moretti

NAVAIR Headquarters	Dave Venneman, Doug Schaus (PRC, Inc.)

NCCOSC 	George Robertson

The 1 April 1996 guidebook would not have been possible without the continued support of the SWELT.  Special thanks to the following individuals who played a key role in the development of the second draft:

COMOPTEVFOR	Jeff Gerlitz

NAWC - Aircraft Division	Frank Hollenbach and Peter McDevitt

NAWC - Weapons Division	Steve Bullard,and Dan Moretti

NAVAIR Headquarters	Doug Schaus (PRC, Inc.)

NCCOSC 	George Robertson (OSE Corp.)

# 1.  introduction

Inadequate, incomplete, erroneous, and ambiguous system and software requirements are a major and ongoing source of problems in systems development.  These problems manifest themselves in missed schedules, budget overruns, and systems that are, to varying degrees, unresponsive to the true needs of the customer.  These manifestations are often attributed to the poorly defined and ill-understood processes used to elicit, specify, analyze, manage, and validate requirements.

The process described in this document provides information and guidance to personnel involved in the management of system and software requirements.  This guidance is intended to satisfy the process activities described for requirements management in the Key Practices of the Capability Maturity Model, Version 1.1, February 1993.  The requirements management process contained in this guidebook provides guidance to the practitioners so that each project may tailor the process as is appropriate for the specific site and/or project.

This guidebook assumes that each project performs the tasks listed below.

•	Implements requirements management beginning with project kickoff and continuing through project wrap-up.

•	Assigns personnel for specific requirements management responsibilities.

## 1.1	SCOPE

The requirements management process described in this document begins with the Elicitation of customer requirements and progresses through an incremental, evolutionary process providing additional clarification and definition of the requirements as the products are developed.  The management of requirements by the develper is completed with delivery of the products that satisfy the acceptance criteria.

## 1.2	PURPOSE

The purpose of this document is to describe the process activities common to all organizations obliged to perform requirements management.  This document identifies and describes a requirements management process to achieve repeatability.

## 1.3	DOCUMENT OVERVIEW

This document is intended to provide an overview of repeatable processes that personnel can use in providing requirements management support to a project.

This document is organized into the sections listed below.

a.	Section 1 provides the scope and purpose of this document.

b.	Section 2 lists the Government standards and other publications referenced in this document and used in its preparation.

c.	Section 3 describes the requirements management process model and how it applies to the requirements management process contained in this guidebook.

d.	Section 4 contains the requirements management process.  It describes the inputs, participants, activities, products and processes of requirements management.

e.	Appendix A lists the terms and definitions used in this document.  It also contains a description of the roles and responsibilities of those who participate in the requirements management process.  To effectively use this document, the reader should first become familiar with the definitions section of this document.

f.	Appendix B contains process diagrams for the requirements management process described in Section 4.

g.	Appendix C contains examples of requirements management as applied to a classic DOD-STD-2167A development effort, as used by the F/A-18 program, and a description of one project's use of the Requirements and Traceability Management (RTM) tool in performing requirements management.

h.	Appendix D contains a process checklist for the process contained in Section 4.

i.	Appendix E provides suggestions for requirements management metric collection points.

j.	Appendix F provides a brief discussion of different development models that a particular project may want to utilize.

k.	Appendix G identifies many of the standards that govern requirements management activities, as well as the paragraphs in this document that address those topics.

Throughout the guidebook, words in boldface within the body of text are process activities that are defined with the definitions section.  The information below provides the format and format definitions for describing a process activity for requirements management.

PARTICIPANTS: The individuals or groups that perform a function to accomplish the activity.  Ordering of the participants is by the anticipated level of participation within the activity, although the amount of participation is recognized to be unique to the mix of organizations, projects and requirements level.

ENTRY CRITERIA: The elements and/or conditions necessary to be in place to begin an activity.

INPUT: Data or material with which an activity is performed.

STEPS: Actions to transform an input into a predetermined output.

EXIT CRITERIA: Elements and/or conditions necessary to be in place to complete an activity.

OUTPUT: Data or material produced by or resulting from an activity.  It must include the input data in some form.  The output title differs from the input title in order to indicate that an activity has been performed.

# 2.  REFERENCED DOCUMENTS

This section lists the specifications, standards, manuals and other documents referenced or used as source material for this document.

## 2.1	GOVERNMENT DOCUMENTS

Listed below are the Government documents used in the development of this handbook.

MIL-STD-490A	Military Standard Specification Practices, 4 June 1985

MIL-STD-499B	Systems Engineering, DRAFT [[This document has not been authorized for use]]

MIL-STD-498	Software Development and Documentation, December 1994

MIL-STD-1521B	Technical Reviews and Audits for System, Equipment and Computer Software (Notice 1), 19 December 1985

DOD-STD-1679A	Military Standard Software Development, October 1983

DOD-STD-2167A	Defense System Software Development, 4 June 1985

MIL-M-38784C	Military Specifications-Manuals, Technical: General Style and Format Requirements, 12 October 1990

DODI 5000.2-M	Defense Acquisition Management Policies and Procedures, February 1991

OPNAVINST 5000.42D	Test and Evaluation Policy and Procedures [[Need complete title (including version), date, and author]]

Software Development Plan (SDP) for the ACMS Project[Need complete title (including version), date, and author]]

RL-TR-93-316	A Guide to Total Software Quality Control, Griffis Air Force Base NY, Rome Laboratory, Air Force Material Command, Clapp Judith A Stanten, Saul F., December 1992

## 2.2	NONGOVERNMENT DOCUMENTS

Listed below are the nongovernment documents used in the development of this handbook.

CMU/SEI-93-TR-25	Key Practices of the Capability Maturity Model, Version 1.1, February 1993, Software Engineering Institute

IEEE-STD-610.12	IEEE Standard Glossary of Software Engineering Terminology, Approved September 1990, IEEE Standards Board

IEEE-STD-1061-1992	IEEE Standard for a Software Quality Metrics Methodology, 1992

IEEE 610.12-1990	IEEE Standard Glossary of Software Engineering Terminology.

IEEE 1220-1994	IEEE Trial-Use Standard for Application and Management of the Systems Engineering Process, February 28, 1995, IEEE Computer Society.

ISO 9000	ISO Quality Standards Collection (A Global Compilation), Global Professional Publications

ISO/IEC 9126	Information Technology - Software Product Evaluation Software Product Evaluation Quality Characteristics and Guidelines for Use, Revision E, 1991

A Spiral Model of Software Development and Enhancement, Barry W. Boehm, TRW Defense Systems Group, IEEE Computer, May 1988.

# 3.	PROCESS MODEL OVERVIEW

The requirements engineering process involves taking broad and abstract mission needs obtained from the customer and decomposing them into precise, unambiguous requirements that can be easily understood by the software engineers writing code and the hardware engineers laying out circuit boards.  The requirements management process involves setting up a documented, repeatable process in which requirements engineering can occur.

This section identifies several requirements management process models that can be used to decompose requirements into a series of more focused, manageable pieces that can be implemented by software and hardware engineers.  As the pieces are decomposed and become more focused, the requirements become more detailed.  Section 4 describes a Requirements Management process that can be used during each step of the chosen requirements management model to restate abstract requirements in less ambiguous terms.

The three common requirements management process models are spiral, waterfall and iterative build.  Each of these models has a number of variations.  Additional information on  requirements process models is available in Appendix X.

<<Move spiral model stuff to Appendix, and put in references to waterfall and iterative build to make it complete and to provide some evidence that the RMWG is not stipulating a spiral model.  Perhaps we could just state some references?>>.

The requirements model chosen depends on the specific non-technical requirements of the project.  The iterative build model might prove a good choice for a project with unproven technology or a project with many user interactions because it provides a mechanism for fielding a working prototype sooner in the development process.  The spiral model provides a mechanism for supporting projects with many requirements that can be broken down into separate subcomponents.  The classic waterfall model can be used on a very simple project with a minimal requirements engineering task.  Two or more models can be merged together to create a successful hybrid model.

When choosing a requirements management model, consider the following two points.

	A successful model must provide a mechanism for going backwards in the process as defects in previously defined and documented requirements are identified.  The requirements management and engineering activities associated with capturing the defective requirement must be repeated.  In addition, the requirements decomposition activites that occured between the point where the defect was fixed and where it was identified must be repeated.  This will ensure that the consequences of the changed requirement are fully assessed.  In the spiral model, this can be achieved using subspirals.

	A successful requirements management model should also provide a mechanism for conducting requirements engineering activities in parallel.  In a large project, at some point the requirements will be refined to the point where they can be assigned to specific groups (e.g. software, hardware, subsystem) who can then continue to decompose the requirements to the point which the requirements are sufficiently detailed to be implemented.  This concept is also represented in the spiral model with subspirals.

# 4.  Requirements Management PROCESS

The process described in this section presents a requirements management framework that supports the items below.

•	An evolutionary, incremental approach to requirements development.

•	A team approach to requirements development.

•	A disciplined approach to requirements development.

•	Ensuring that changes in requirements are evaluated, meet the quality attributes and are reflected in changes to the formalized engineering artifacts and traceability work products.

•	In addition, the framework supports the capturing of decisions and rationale.

This process is intended to be an iterative process that is performed at various levels of a system decomposition (e.g., platform, system, subsystem, Weapon Replaceable Assembly (WRA), component).  As such, the roles of the participants and acceptance criteria may vary with each cycle.  For example, at the highest level the customer may be the Program Executive Officer (PEO) and at subsequent requirements management cycles, the customer may be a Program Manager Air (PMA) or Integrated Product Team (IPT).  Figure 4-1 illustrates the requirements management sectors, and Figure B-1 presents the overall flow of activities and participation for the requirements management process.

Figure 4-1.  Requirements Management Sectors.

PARTICIPANTS - System Engineering, Software Engineering, Project Management, QA, CM, Customer, Product User, Operational Testing, Functional Testing, Senior Management

ENTRY CRITERIA - The need for planning and agreement of new or changed requirements has been identified.

INPUTS - Mission Need, Operational Scenario, Requirements, Change or Deficiency Report

STEPS:

1.	Commitment Planning - During this activity the goals, constraints and acceptance criteria for this spiral cycle are agreed upon by the stakeholders.  Refer to Paragraph 4.1 for a description of the Commitment Planning activity.

2.	Elicitation - An Elicitation of customer requirements is performed to obtain an understanding of the operational scenario, mission needs, or changes documented in a change or deficiency report.  Refer to Paragraph 4.2 for a description of the Elicitation activity.

3.	Analysis - An Analysis of the requirements is performed to evaluate the quality of the requirements.  Refer to Paragraph 4.3 for a description of the Analysis activity.

4.	Formalization - A team understanding of the requirements, their traceability and supporting rationale are recorded or documented in the Formalization activity.  Refer to Paragraph 4.4 for a description of the Formalization activity.

5.	Verification - The Verification activity is used to review, modify (if necessary) and baseline the documented requirements.  Refer to Paragraph 4.5 for a description of the Verification activity.

6.	Commitment Acceptance - The Commitment Acceptance activity provides stakeholders visibility into the current state of the process and products.  Approval to proceed to the next requirements management spiral cycle or next process is obtained from the customer.  Authenicated Requirements are produced.  Refer to Paragraph 4.6 for a description of the Commitment Acceptance activity.

OUTPUTS - Authenticated Requirements, Approval to Proceed

EXIT CRITERIA - The customer has approved the baselined requirements as meeting the acceptance criteria for the cycle.  Approval to proceed to the next process is obtained.

Activity Interactions

Interactions are present between neighboring activities during progression through a cycle.  In addition, iterations that address preceding functional activities may be required to complete the current cycle.  The interactions are determined by the nature of the defect or clarification that is required.  For example, Figure 4-2 depicts elements discovered during the Verification that could be addressed in the Elicitation, Analysis and/or Formalization activities.  In addition, Figure 4-2 suggests iterations between the Analysis and Elicitation activities, as well as between the Formalization and Analysis activities.

Figure 4-2.  Activity Interactions.

## 4.1	Commitment Planning

The purpose of the Commitment Planning activity is to gain agreement among the stakeholders on what is to be done, who should do what, and by when things should be accomplished during the next evolution of the requirements development.  This planning activity also includes reaching agreement on the acceptance criteria for the product.  Commitment Planning provides the basis for the daily conduct of business.  Figure B-2 illustrates this process and participation.

NOTE:

Whenever a change or a deficiency report is addressed, all previous RMPM iterations associated with the change or deficiency report must be evaluated.  This means to completely implement a single change, multiple RMPM iterations may be necessary to address each level of requirements definition.

PARTICIPANTS - System Engineering, Software Engineering, CM, QA, Functional Testing, Operational Testing, Product User, Senior Management, Customer, Project Management

ENTRY CRITERIA - The need for planning and agreement on the implementation of new or changed requirements has been identified.

INPUT - Mission Need, Operational Scenario, Requirements, Change or Deficiency Report, Baselined Requirements, Verification Reports

STEPS:

1.	Identify Stakeholders - The individuals and/or groups with a stake in the success of the project are identified and asked to assist in the refinement of the technical and nontechnical requirements.  Generally, this includes obtaining Points Of Contact (POC) from senior management, product teams, and competencies and obtaining necessary communication information (e.g., e-mail address, phone and FAX numbers).  Each cycle may require that the stakeholders be expanded to include additional members with the skills necessary to complete this cycle.

2.	Define Acceptance Criteria for this Cycle - The stakeholders reach and document agreement on the objectives for this cycle of the requirements management spiral.  For example, determining and documenting all system-level requirements may be the objective of one pass through the spiral.  The acceptance criteria may be that the system-level requirements and documentation are completed and delivered for customer review by a given date.

3.	Identify Nontechnical Requirements - Nontechnical requirements, which may not be documented to this point, are identified, documented, and understood.  These requirements may include the items listed below.

•	Products to be delivered

•	Delivery dates

•	Milestones

•	Programmatic constraints

•	Facility availability

•	Identify development model (e.g., Waterfall, Iterative Build, Spiral)

4.	Develop/Update Plan - A plan is documented which includes resource estimates, a schedule of activities and milestones, and a cost estimate for continuing efforts.  Inputs to the plan are provided by the affected groups.  During each pass through the spiral, changes in the nontechnical requirements may require modifications to the plan.  Modifications to inputs provided by the affected groups are not implemented unless they are negotiated and agreed to by the affected groups.  Development and update of the plan are typically handled by the Project Planning and Project Tracking & Oversight processes.

5.	Assess Project Risk - The risk of the project should be continually assessed to ensure that Commitment to the plan represents a reasonable risk.  Unreasonable risks should be clearly documented in the plan.  Changes to requirements may impact the risk associated with a development effort.  Risk should be reassessed each time requirements are evaluated for incorporation into the project.

NOTE:

"Reasonable" risk may vary greatly from project to project; an unreasonable risk for a Fleet product may be quite reasonable for a research activity.

6.	Assign/Review Requirements Management Policy and Responsibilities - The project management develops or reviews a written organizational policy for managing requirements throughout the project life cycle.  This policy explicitly assigns responsibility for the management, analysis and documentation of requirements and their allocation, as well as changes to requirements.  Trained personnel (including system/software engineering, and affected groups), tools, resources and funding are identified and agreed as adequate for performing requirements management.  Requirements measurements are identified and agreed upon by stakeholders.  Refer to Appendix B for suggested data collection types.  The policy and responsibilities should be documented in a plan.

7.	Review Plan - All affected groups review the plan to reach concurrence on the contents of the plan, with particular emphasis on cost, schedule, resources and risk.  The affected groups should ensure that they have, or can acquire, the resources required to complete the project.  In effect, concurrence (agreement) with the plan indicates commitment by the affected groups.  This agreement should be documented.

8.	Review by Senior Management - Senior management should review the plan.  If the plan is found to be acceptable, then the plan can be approved.  The commitment made by senior management through the approval of the plan should be documented.

9.	Show Commitment to the Plan - The funding and resources necessary for requirements management have been identified and allocated.

OUTPUT - Mission Need, Changed Mission Need, Requirements, Changed Requirements, Approved Plan

EXIT CRITERIA - Agreement has been reached and documented among the stakeholders on what is to be done, by whom, and when.  Resources and funding for requirements management have been identified and allocated.  Personnel have been trained or are skilled in the necessary aspects of requirements management and the application domain. Requirements management responsibility has been assigned.  Approved plan is produced and made available to particpants.

## 4.2	Elicitation

The purpose of the Elicitation activity is to gather information from the customers (e.g., issues, needs, higher-level requirements) and capture the information as candidate requirements (both technical and nontechnical) along with the supporting rationale for each requirement.

Changes to requirements and mission needs are inputs to Elicitation.  These changes are transformed through this activity to candidate technical requirements, as well as nontechnical requirements, and after exiting from this activity are no longer considered changes.  Figure B-3 illustrates this process and participation.

PARTICIPANTS - Project Management, QA, System Engineering, Software Engineering, Customer, Product User, Operational Testing, Functional Testing

ENTRY CRITERIA - Agreement has been reached between the stakeholders on what is to be done, by whom, and when.  Resources and funding for requirements management have been identified and allocated.  Personnel have been trained or are skilled in the necessary aspects of requirements management and the application domain.  Requirements management responsibility has been assigned.

INPUT - Mission Need, Changed Mission Need, Requirements, Changed Requirements, Approved Plan

STEPS:

1.	Conduct Fact Finding - Meeting, interviews, observation, or other methods are utilized to obtain a mutual understanding of the technical and/or nontechnical requirements in accordance with the approved project plan.  The purpose of this step is stated below.

•	Determine the operational and problem context.

•	Gather information and develop an understanding of open issues.

•	Communicate open issues for resolution between the customer and other stakeholders.

•	Derive requirements from higher-level requirements (as appropriate).

•	Update stakeholder list (as required).

2.	Capture Candidate Technical Requirements - Mission needs, changed mission needs, requirements, and changed requirements are used as the source for candidate technical and nontechnical requirements.  The candidate technical requirements are captured along with their supporting rationale.  This may be performed through a variety of techniques including those listed below.

•	Group development techniques (e.g., Joint Application Design (JAD))

•	Questionnaires

•	Simulation

•	Storyboarding

•	Scenario development

•	Prototyping

All levels of candidate requirements and their supporting rationale are retained for use later in the requirements management process.  An arbitrary breakout may be performed to facilitate the collection of candidate requirements (e.g., functional areas, security, logistics, environment, or training.

At this point in the process each project should consider establishing a method (e.g., database, traceability matrix) to help ensure requirements can be traced.  Traceability of the requirements will be required in the Formalization activity.

3.	Capture Nontechnical Requirements - The requirements that impact the system/software and/or project management's ability to meet the acceptance criteria are retained for planning, estimating, and resource oversight.  Capture rationale for nontechnical requirements.  Examples of nontechnical requirements that may impact project plans include the items listed below.

•	Facility availability

•	Programmatic constraints

EXIT CRITERIA - An understanding of the candidate technical requirements has been obtained, requirements have been named, and the supporting rationale have been captured.

OUTPUT - Candidate Technical Requirements, Nontechnical Requirements, Supporting Rationale

## 4.3	Analysis

The purpose of the Analysis activity is to transform candidate technical requirements into informal requirements by ensuring that they reflect the quality attributes of requirements and express the needs of the customer.

Analysis is an iterative activity.  The process steps will likely have to be repeated several times, with consultation between customers, end users and developers during each iteration, and communication throughout the steps.  Figure B-4 illustrates this process and participation.

PARTICIPANTS - Systems Engineering, Software Engineering, Project Management

ENTRY CRITERIA - An understanding of the candidate technical requirements has been obtained along with the supporting rationale.

INPUT - Candidate Requirements, Nontechnical Requirements, Supporting Rationale

STEPS:

NOTE:

The sequence of these steps is determined by each project and may differ from the order stated below.

1.	Categorize - Requirements are decomposed into general categories and cohesive units.  This can be along functional lines or can be along performance lines.  Examples of possible classifications are listed below.

•	Classification (e.g., flight safety, functional area, state-of-requirement, security)

•	Allocation (e.g., platform, system, hardware, software, subsystem, component)

2.	Determine Quality Attributes for Each Requirement - Each requirement is reviewed against a set of project-defined attributes.  Requirements that do not reflect the necessary attributes require further refinement (e.g., investigation, communication with customer).  Several of the quality attributes are listed in the Paragraph 3.2, Definitions.

3.	Establish Traceability - Each requirement is analyzed to ensure that it traces back to a stated need, goal or higher-level requirement.

4.	Reconcile Requirements - Requirements reconciliation is a means of ensuring that the system's stated requirements are a complete and correct reflection of the customer's needs.  This may be done by employing prototyping, modeling, and simulation (or some combination thereof).  A few examples of methods used to reconcile requirements are listed below.

•	Prototyping is a technique used to demonstrate the desired functionality or behavior of a proposed system.  A prototype is a tangible, physical model, or a Graphical-User Interface (GUI)-based software model.  While a physical hardware prototype may not be practical due to the immaturity of the requirements, a software prototype can be feasible and beneficial.  Its primary goal is to serve as a learning vehicle to provide more precise ideas about the system under development.  Often focusing on the Human-Machine Interface (HMI), a prototype aids in determining completeness of requirements because the customer and/or end user can interact with the prototype and decide whether it reflects all needs and goals.

•	Modeling involves the use of software to create a computer model of the system under development.  The model may incorporate one or more views of the system: architectural, functional, behavioral, or performance.  Modeling is related to prototyping but does not necessarily feature an HMI mock-up, such as the case where the system under development is a "black box" subsystem which does not interface with a human operator.

•	Simulation brings prototype and models to life by animating the actual execution of the system under development.  An end-user can "operate" a simulated prototype of an HMI such as a cockpit display.  A model of a black box can be simulated to show how it will process input and provide output.  Simulation of a prototype or model aids in determining correctness of requirements because it exhibits erroneous behavior if any of the modeled requirements have not been defined correctly.

5.	Capture Decision Rationale - Record the rationale for any decisions and retain for use in this and future projects.  Trade studies may be performed to record the rationale.

EXIT CRITERIA - Informal Requirements have been produced through the assessment of candidate requirements, categorization of requirements, establishment of traceability, reconciliation and capturing of decision rationale.

OUTPUT - Informal Requirements, Requirements Traceability

## 4.4	Formalization

The purpose of Formalization is to transform informal requirements data into a form that clearly communicates the desired system/software product.  The result of the Formalization activity is a vehicle for conveying the requirements among all stakeholders.  At this point in the requirements management process, the configuration control and the level of control are determined by the project.  Configuration control of the requirements is also initiated.  Figure B-5 illustrates this process and participation.

Many formalized requirements/formalized engineering artifacts are documents whose content conforms to such standards as MIL-STD-490B, DOD-STD-2167A, MIL-STD-1679A, MIL-STD-498, and IEEE 1498.

PARTICIPANTS - System Engineering, Software Engineering, QA, CM, Documentation Support

ENTRY CRITERIA -The informal requirements have been produced through the assessment of candidate requirements, categorization of requirements, establishment of traceability, reconciliation and capturing of decision rationale.

INPUT - Informal Requirements, Requirements Traceability

STEPS:

1.	Transform Requirements to Formal Engineering Artifact - Obtain and document each informal requirement including the supporting information used in its development.

The informal requirements are documented in the agreed upon media and format.  The desired media and format could be paper documents, digital documents, Computer-Aided Software Engineering (CASE) tool output, databases, models and/or prototypes.

2.	Formalize Traceability of Formal Engineering Artifact - Document the traceability between the formalized requirement/formalized engineering artifact and its associated source in a maintainable format or traceability work product.

3.	Place Formal Engineering Artifact Under Configuration Control - Place the formal requirement/formal engineering artifact and formal traceability work product under CM.

OUTPUT - Formal Requirements, Formal Engineering Artifact, Formal Traceability Work Product

EXIT CRITERIA - The formal requirements/formal engineering artifact and formal traceability work products have been placed under CM.

## 4.5	VERIFICATION

The purpose of the Verification activity is to provide assurance that the formal engineering artifacts are truly representative of the customer and end user system/software requirements.  This is accomplished by presenting the formal engineering artifacts to the stakeholders, actively involving the stakeholders with the formal engineering artifacts and facilitating agreement among the stakeholders.  Figure B-6 illustrates this process and participation.

PARTICIPANTS - Customer, Project Management, QA, Systems Engineering, Software Engineering, Functional Testing, Operational Testing, Product User

ENTRY CRITERIA - The formal requirements/formal engineering artifacts and formal traceability work products have been placed under CM.

INPUT - Formal Requirements, Formal Engineering Artifact, Formal Traceability Work Products, Operational Scenario

STEPS:

1.	Perform Assessment - An assessment of the documented requirements is performed to ensure that the topics listed below have been addressed.

•	Inspect each documented requirement for the elements stated below.

-	Verify quality attributes have been addressed in the preparation of the requirement.

-	Uncover inconsistencies among requirements.

-	Identify redundancies among requirements.

-	Ensure no unintended changes to previous baselines have occurred.

•	Identify impact of derived requirements on the operational concept/scenario.

•	Verify that candidate technical requirements have been incorporated in the Formal Traceability Work Product.

2.	Verify Traceability - Listed below are methods for ensuring that traceability to the requirements exists.

•	Verify that all formalized requirements are traceable to a higher-level requirement.

•	Verify that all higher-level requirements are traceable to a formalized requirement(s).

•	Identify any requirement without a parent.

3.	Document Findings - Findings are documented in a Verification or Deficiency Report(s).

•	Create reports.  These reports may contain unique identifiers for the report, types of engineering artifacts and requirements needing further definition.

•	Place reports under CM.

4.	Assign Deficiency for Resolution (If Required) - Identify the activity where the investigation of the deficiency needs to be initiated.

5.	Facilitate Agreement - The formalized engineering artifact is used as a basis for establishing agreement between project management and the customer.

•	The successfully evaluated formalized engineering artifact (may include portions that have been reworked or further refined) are examined by the stakeholders.

•	The customer and stakeholders agree that the formalized engineering artifact is truly representative of the customer and end user requirements.

6.	Establish a Requirements Baseline - The formalized engineering artifacts are placed under CM to establish baselined requirements.

OUTPUT - Baselined Requirements, Verification Report or Deficiency Report

EXIT CRITERIA - The formalized engineering artifacts have been reviewed, approved and placed under CM.  Any deficiency reports result in a return to an activity for investigation.

## 4.6	Commitment Acceptance

The purpose of the Commitment Acceptance activity is to approve the baselined requirements as reflecting the acceptance criteria.  This activity also provides a method of providing project and requirement status to the customer, project and senior management.  Figure B-7 illustrates this process and participation.

PARTICIPANTS - Customer, Project Management, Senior Management

ENTRY CRITERIA - The formalized engineering artifacts have been reviewed, corrected (as necessary), approved and placed under CM.

INPUT - Baselined Requirement, Verification Report

STEPS:

1.	Present Evidence of Baselined Requirement - Project and requirements measurements collected to this point are presented to provide evidence and visibility to the current state of the project and requirements.  Present the formalized engineering artifacts and formalized traceability work product for the baselined requirements.

2.	Present Project Status - Present plans, measurements and current status of the project including status of the baselined requirements according to a documented procedure.  Review cycle objectives identified during Commitment Planning.

3.	Formalize Commitment by All Stakeholders to Baselined Requirements - (technical and nontechnical) - The customer approval of the baselined requirements is obtained.

4.	Obtain Approval to Proceed to the Next Process - This approval may be to proceed to the next spiral of the requirements evolution or to the developmental engineering activity.

OUTPUT - Authenticated Requirements, Approval to Proceed

EXIT CRITERIA - The customer has approved the baselined requirements as meeting the acceptance criteria. Approval to proceed to the next process is obtained.

# Appendix A - ACRONYMS AND DEFINITIONS

The terms, definitions and roles listed below are provided as an aid in understanding the application of requirements management principles and processes.

## A.10	ACRONYMS AND ABBREVIATIONS

Listed below are the acronyms and abbreviations used in this document.

ACMS	Automated Communications Management System

A-Spec	A-Level Specification

ASAP	Aircrew Systems Advisory Panel

CASE	Computer-Aided Software Engineering

CDRL	Contract Data Requirements List

CI	Configuration Item

CM	Configuration Management

CMM	Capability Maturity Model

CMU	Carnegie Mellon University

COEA	Cost and Operational Effectiveness Analysis

COMOPTEVFOR	Commander, Operational Test and Evaluation Force

COTS	Commercial Off-the-Shelf

CRG	Computer Resources Group

CSC	Computer Software Component

CSCI	Computer Software Configuration Item

CSU	Computer Software Unit

DBDD	Data Base Design Document

DCR	Document Change Request

DID	Data Item Description

DOD	Department of Defense

DODI	Department of Defense Instruction

FQT	Formal Qualification Testing

FRD	Functional Requirements Document

GPS	Global Positioning System

GUI	Graphical-User Interface

HMI	Human-Machine Interface

HWCI	Hardware Configuration Item

ID	Identification

IDD	Interface Design Document

IEEE	Institute of Electrical and Electronics Engineers, Inc.

I/O	Input/Output

IPT	Integrated Product Team

IRS	Interface Requirements Specification

IV&V	Independent Verification and Validation

JAD	Joint Application Design

KPA	Key Process Area

LGB	Laser-Guided Bomb

MIL	Military

MNS	Mission Needs Statement

MPE	Mission Planning Element

NDI	Non-developmental Item

OPNAVINST	Operations and Naval Instructions

ORD	Operational Requirements Document

PEO	Program Executive Officer

PMA	Program Manager, Air

POC	Point of Contact

POSIX	Portable Operating System Interface for Computer Environments

QA	Quality Assurance

RMPM	Requirements Management Process Model

RM Team	Requirements Management Team

RMWG	Requirements Management Working Group

RSM	Requirements Spiral Model

RTM	Requirements and Traceability Management

SDD	Software Design Document

SDP	Software Development Plan

SDR	System Design Review

SEG	Software Engineering Group

SEI	Software Engineering Institute

SOF	Statement of Functionality

SOR	Statement of Requirements

SOW	Statement of Work

SPS	Software Product Specification

SQA	Software Quality Assurance

SQL	Structured Query Language

SRR	System Requirements Review

SRS	Software Requirements Specification

SSDD	System/Segment Design Document

SSR	Software Specification Review

SSS	System/Segment Specification

STD	Standard

STD	Software Test Description

StP	Software through Pictures

TEMP	Test and Evaluation Master Plan

WBS	Work Breakdown Structure

WRA	Weapon Replaceable Assembly

## A.20	DEFINITIONS

Listed below are definitions for the terms used in this document.

Acceptance Criteria - The criteria that a system or component must satisfy in order to be accepted by an end user, customer, or other authorized entity. [SEI/CMU-93-TR-25]

Activity  - Any step or function performed, both mental and physical, toward achieving some objective.  Activities include all the work the managers and technical staff do to perform the tasks of the project and organization. [based on  'activity' CMU/SEI-93-TR-25]

Approval to Proceed - Project management and the customer have agreed upon the goals of the next phase and have authorized work to continue. [Requirements Management Working Group (RMWG)]

Approved Plan - The software development and/or other plans that have been reviewed, approved, and committed to by project management, customers and affected individuals and/or groups. [IEEE-STD-1061]

Authenticated Requirements - The requirements that result from the Commitment Acceptance activity of the requirements management process.  Baseline requirements that have been committed to by all stakeholders become authenticated requirements. [RMWG]

Baseline Requirements - The requirements that result from the Verification activity and are inputs to the Commitment activity of the requirements management process. [RMWG]

Candidate Technical Requirements - The initial customer requirements that have not been evaluated for any of the quality factors.  The technical requirements that are captured during the Elicitation activity and are inputs to the Analysis activity of the requirements management process. [RMWG]

Changed Operational Need  - A modification to a previously defined (and possibly) documented operational need. [RMWG]

Clarity - Requires that the requirement be readily understandable without semantic analysis. [[Luke will provide source reference]]

Commitment - A pact that is freely assumed, visible, and expected to be kept by all parties. [CMU/SEI-93-TR-25]

Completeness - Requires that the requirement contains all of the information necessary, including constraints and conditions, to enable the requirement to be implemented such that the need will be satisfied. [[Luke will provide source reference]]

Connectivity  - Refers to the property whereby all of the terms within the requirement are adequately linked to other requirements and to word and term definitions, thus causing the individual requirement to properly relate to other requirements as a set. [[Luke will provide source reference]]

Consistency - The degree of uniformity, standardization, and freedom from contradiction among the documents or parts of a system or components. [IEEE-STD-610.12-1990]

Correctness  - (1) The degree to which a system or component is free from faults in its specification, design, and implementation.  (2) The degree to which software, documentation or other items meet specified requirements.  (3) The degree to which software, documentation or other items meet end user needs and expectations, whether specified or not. [IEEE-STD-610.12-1990]

Criticality  - The degree of impact that a requirement, module, error, fault, failure or other item has on the development or operation of a system. [IEEE-STD-610.12-1990]

Customer - The individual or organization that is responsible for accepting the product and authorizing payment to the developing organization. [CMU/SEI-93-TR-25]

Deficiency Report  - The written record of problems, errors or questions found within a product.  This record is used to ensure resolution of the deficiency. [RMWG]

Developer  - The organization tasked with developing the system/software and its associated technical data. [RMWG]

Elicitation  - The process of gaining an understanding of customer and end user requirements, both technical and nontechnical. [RMWG]

End User - The individual or group who will use the system for its intended operational use when it is deployed in its environment. [CMU/SEI-93-TR-25]

Engineering Artifact  - A work product that documents or describes a design or operational aspect of a system at a given point in time.  In requirements management, an engineering artifact is an open-ended representation that is used by end users and developers to explore, convey, or clarify a system condition or capability. [RMWG]

Feasibility - The degree to which the requirements, design, or plans for a system can be implemented under existing constraints. [IEEE-STD-610.12-1990]

Formal Engineering Artifact  - A work product developed in accordance with a contract or governing obligation that documents or describes a design or operational aspect of a system.  In requirements management, a formal engineering artifact is a system representation that satisfies a contract, standard, specification, or other formally imposed document and signifies an understanding or agreement between the end used and developer of the desired system conditions or capabilities. [RMWG]

Formal Requirements  - The requirements and supporting rationale that have been evaluated, analyzed for the quality factors, documented (regardless of the media or form), and placed under configuration control.  The formal requirements are used as the basis for software engineering and management activities. [RMWG]

Formal Traceability of Requirements  - The established and controlled documentation (regardless of media or form) that shows direct and indirect relationships from the highest level of requirements to the lowest level of requirements. [RMWG]

Informal Requirements - The technical and/or nontechnical requirements that have satisfied the quality factor evaluation but have not yet been formalized. [RMWG]

Modifiable  - Refers to the property whereby all items within a requirement can be altered to meet future system/software needs. [RMWG]

Modularity - Requires that necessary changes to a requirement can be made completely and consistently and that the same requirement is specified only once. [[Luke will provide source reference]]

Nonambiguity - Requires that there be only one semantic interpretation of the requirement. [[Luke will provide source reference]]

Nontechnical Requirements - Agreements, conditions, and/or contractual terms that affect and determine the management activities of a system/software project (e.g., military standards, plans).   [CMU/SEI-93-TR-25]

Operational Need - (1) The statements that identify the essential capabilities (the process or series of actions performed to effect a purpose or result) that are desired (or result) in the system under development. [based on 'operational requirements' IEEE P1220 IEEE Standards for Systems Engineering] (2) The description of the overall desired characteristics from an operational viewpoint.  It defines the general system goals, missions, functions and components of the desired system. [RMWG]

Plan - A document (e.g., Software Development Plan (SDP)) that describes the scheme for accomplishing defined objectives or work within specified resources. [based on 'plan standard' IEEE-STD-610.12-1990]

Process  - A sequence of steps performed for a given purpose (e.g., the software development process). [based on 'process' IEEE-STD-610]

Project - An undertaking requiring concerted effort, which is focused on developing and/or maintaining a specific product.  The product may include hardware, software, and other components.  Typically a project has its own funding, cost accounting and delivery schedule. [CMU/SEI-93-TR-25]

Project Software Manager - The role with total responsibility for all the software activities for a project.  The project software manager is the individual the project manager deals with in terms of software commitments and who controls all the software resources for a project. [CMU/SEI-93-TR-25]

Project Management - The role with total business responsibility for an entire project; the individual who directs, controls, administers and regulates a project building a hardware and/or software system.  The project manager is the individual ultimately responsible to the customer. [based on 'project manager' CMU/SEI-93-TR-25]

Project Plan  - Refer to definition of "plan."

Quality Attributes - The elements of a requirement that are necessary.  Several different sets of quality attributes of requirements exist as identified below:

(1) Achievable, Feasible, Stable, Correct, Testable, Modifiable, Consistent, Nonambiguous, Clear, Complete, Singular [RMWG]

(2) Efficiency, Functionality, Maintainability, Portability, Reliability, Usability [IEEE 1062]

(3) Functionality, Reliability, Usability, Efficiency, Maintainability, Portability [ISO 9126]

(4) Efficiency, Reliability, Usability, Maintainability, Expandability, Interoperability, Reusability, Integrity, Survivability, Correctness, Verifiability, Flexibility, Portability [Clapp 1992]

Repeatability - Basic project management processes are in place to track cost, schedule and functionality.  The necessary process discipline is in place to repeat earlier successes on projects with similar applications. [CMU/SEI-93-TR-25]

Requirement - (1) A condition or capability needed by an end user to solve a problem or achieve an objective.  (2) A condition or capability that must be met or possessed by a system or system component to satisfy a contract, standard, specification, or other formally imposed documents.  (3) A documented representation of a condition or capability as in (1) or (2). [IEEE-STD-610.12-1990]   Requirements are both technical and nontechnical proceeding through the following stages of maturity: Candidate, Informal, Formal, Baseline, and Authenticated. [RMWG]

Requirements Management - Refers to establishing and maintaining an agreement with the customer on the requirements for the system/software project.  This agreement covers both the technical and nontechnical requirements.  This agreement forms the basis for estimating, planning, performing and tracking the software project's activities throughout the software life cycle. [based on purpose of 'Requirements Management' CMU/SEI-93-TR-25]

Requirements Traceability  - The direct and indirect linkage of higher-level requirements to lower-level requirements implementation.  The requirements are traceable through a document hierarchy beginning with the highest-level requirement (e.g., system) to the lowest-level requirement implementation (e.g., Computer Software Unit (CSU)).  This results in the greatest number of requirements at the lowest level of the document hierarchy. [RMWG]

Senior Management  - A management role at a high enough level in an organization that the primary focus is the long-term vitality of the organization, rather than short-term project and contractual concerns and pressures.  In general, a senior manager for an organization would have responsibility for multiple projects. [based on "senior manager" CMU/SEI-93-TR-25]

Singularity - Refers to the attribute whereby a requirement cannot sensibly be expressed as two or more requirements having different subjects, verbs, and/or objects. [[Luke will provide source reference]]

Stability  - Refers to the likelihood of the requirement being modified or removed during the software development effort. [RMWG]

Stakeholders  - The individuals who have interest in the success of a project.  Examples of stakeholders include product users and the customer.  Stakeholders may vary with each RMPM cycle and membership can expand or contract to include additional members with the skills necessary to successfully complete a cycle. [RMWG]

Supporting Rationale - The information necessary to ensure that an operational system or component fulfills its original requirements and any subsequent modifications to those requirements. [based on 'support' IEEE-STD-610.12-1990]

Technical Requirement - Those requirements that describe what the system or software must do and its operational constraints.  Examples of technical requirements include functional, performance, interface and quality requirements. [CMU/SEI-93-TR-25]

Testability - (1) The degree to which a system or component facilitates the establishment of test criteria and the performance of tests to determine whether those criteria have been met.  (2) The degree to which a requirement is stated in terms that permit establishment of test criteria and performance of tests to determine whether the acceptance criteria have been satisfied. [CMU/SEI-93-TR-25]  (3) Refers to the existence of a finite and objective process with which to verify that the requirement has been satisfied. [[Luke will provide source reference]]

Traceability - The degree to which a relationship can be established between two or more requirements of the requirements management process, especially requirements having a predecessor-successor or master-subordinate relationship. [based on 'traceability' in the Dictionary of Computing Terms, IEEE 630-90, 1990]

Verification - The process of evaluating a system to determine whether the products of a given development phase satisfy the conditions imposed at the start of that phase. [based on 'verification' CMU/SEI-93-TR-25]

Verification Report - (1) The documentation (regardless of form or media) that states the success and/or failures of the system or software to perform in a manner consistent with the requirements.  (2) The record that identifies the approval, action items, issues or problems found within a formalized engineer artifact through a review, assessment or inspection.  [RMWG]

## A.30	ROLES AND RESPONSIBILITIES

The list below identifies the participants and their roles in the requirements management process and the responsibilities assigned to each.

Configuration Management (CM):

•	Witnesses the Commitment process

•	Manages baselined requirements

Customer (e.g., Sponsor, Designated Agents, Independent Verification and Validation (IV&V)):

•	Defines requirements

•	Reviews requirements

•	Is actively involved in the Commitment process

•	Participates in evaluating changes to requirements

•	Participates in further definition and refinement of requirements

Functional Testing

•	Assists in the development of functional requirements definition

Operational Testing (e.g., Command Operation Test and Evaluation Test Force (COMOPTEVFOR):

•	Assists in the development of operational requirements definition

Product Users (e.g., identified Fleet staffs, End User):

•	Assists in the development of functional requirements definition

•	Reviews requirements

•	Participates in evaluating changes to requirements

•	Participates in further definition and refinement of requirements

Project Management activity:

•	Reviews requirements

•	Is actively involved in Commitment process

•	Assures affected groups commit to requirements

•	Approves requirements being incorporated in project

Quality Assurance (QA) activity:

•	Reviews/Audits the activities and work products for managing the requirements and reports the results.

•	Verifies that the software engineering group reviews the requirements and problems with the requirements are resolved before committing to them.

•	Ensures that a requirements traceability matrix or similar tool is used to show that the product specifications cover the requirements.

•	Ensures the software plans, work products and activities are appropriately revised when the requirements changes.

•	Verifies that changes to commitments resulting from changes to the requirements are negotiated with the affected groups.

•	Witnesses Commitment process

•	Reviews report results [[Don't they have a role in the verification report?]]

Senior Management:

•	Reviews and Approves project plan

•	Documents committment to the project plan

Software Engineering activity:

•	Is actively involved in Commitment process

•	Analyzes requirements needing further definition or changes to ensure that the software requirements are met

•	Reviews requirements

•	Approves requirements being incorporated in project

•	Participates in the evaluation and approval of changes to requirements

•	Uses requirements as the basis for software plans and products

System Engineering activity:

•	Is actively involved in Commitment process

•	Analyzes requirements needing further definition or changes to ensure the system requirements are met

•	Reviews requirements

•	Approves requirements being incorporated in project

•	Participates in the evaluation and approval of changes to requirements

•	Uses requirements as the basis for system plans and products

Subcontractor Management:

•	Reviews requirements

•	Is aware of changes to requirements

# Appendix B - Process Diagrams

This appendix contains diagrams (Figures B-1 through B-7) of the process described in Section 4.  The diagrams identify participants for each of the activities.

Figure B-1 Requirements Management  Processes

Figure B-2  Commitment Planning

Figure B-3  Elicitation

Figure B-4  Analysis

Figure B-5  Formalization

Figure B-6  Verification

Figure B-7  Commitment Acceptance

# Appendix C - Samples and tailoring guidance

A number of samples of project implementations of the RMPM are provided herein.  Each of the samples has been tailored to suit their unique requriements needs.

## C.10	DOD-STD-2167A Requirements Management

The paragraphs below provide an example of the flowdown of requirements in DOD-STD-2167A documentation, as well as an example of how the spiral model can be applied to a development effort that is using DOD-STD-2167A.

### C.10.1	DOD-STD-2167A Document Hierarchy

Most programs follow a given software development standard such as DOD-STD-2167A, DOD-STD-1679A, or DOD-STD-498 that contain Data Item Descriptions (DIDs) for system documentation developed during the system life cycle.  Several documents under these standards are considered key to the requirements process and form the basis for a requirements traceability analysis.

For a DOD-STD- 2167A program, this document set consists of the System/Segment Specification (SSS), System/Segment Design Document (SSDD), Interface Requirements Specification (IRS), SRS, Interface Design Document (IDD) and Software Design Document (SDD).  These documents have a distinct parent-to-child relationship (called direct relationship) because starting with the SSS, the requirements flow down to each successive document and expand in number as a greater understanding of the system requirements is achieved.  Figure C-1 shows the hierarchical relationship between the DOD-STD-2167A requirements documents.

Figure C-1.  Requirements Tracing for DOD-STD-2167A Documents.

Within the system life cycle, the DOD-STD-2167A documentation represents only part of the requirements documentation that is covered under a traceability analysis.  Other key documents that are traced or linked to the DOD-STD-2167A requirements documents are listed below.

•	Mission Needs Statement (MNS)

•	Operational Requirements Document (ORD)

•	Cost and Operational Effectiveness Analysis (COEA)

•	Test and Evaluation Master Plan (TEMP)

These documents, which are a combination of requirements documents and stand-alone documents, are cited in DODI 5000.2 and are used to support milestone decisions.  Unlike the DOD-STD-2167A requirements documents, all the DODI 5000.2 documents do not have a direct hierarchical relationship where the requirements of a higher-level document flow down to a lower-level document.  Instead, stand alone documents are developed that often contain additional requirements or clarify existing requirements but were not written with the intent of being a requirements document.

Requirements addressed in stand alone documents do not have a direct relationship with those requirements contained in a requirements document.  Instead, they have a peer-to-peer or indirect relationship.  This means that requirements must be consistent or nonconflicting.  It also means that similar to a direct relationship, any requirements changes will impact the overall system requirements.  For example, the COEA is not an expansion of the requirements in the ORD, yet the constraints, performance objectives, and measures of effectiveness stated in the COEA should be consistent with the ORD.  This indirect linkage between the two documents is established and tracked during a traceability analysis.

Many programs also prepare a system specification based on MIL-STD-490B and include it as part of a contract solicitation.  This specification, known as the A-Spec, is used by the selected contractor as the basis for the contractor-developed SSS.  As shown in Figure C-2, requirements flow down from the ORD, to the A-Spec, and then to the SSS reflecting the direct relationship that exists between these documents.  In addition, the contract Statement of Work (SOW) often contains requirements that indirectly impact the A-Spec, SSS, or SRS and is usually included as part of a traceability analysis.  Figure C-2 summarizes the relationship among the key documents that typically make up the requirements traceability analysis for a DOD-STD-2167A program.

Figure C-2.  Tracing Requirements Among Requirements Documentation 
for a DOD-STD-2167A Program.

### C.10.2	DOD-STD-2167A Example

The examples below illustrate how projects using the DOD-STD-2167A software development standard can manage requirements using the requirement management process model.

•	Example 1 - A small project with minimal interfaces.

•	Example 2 - A complex project with multiple CSCI/Hardware Configuration Item (HWCI) interfaces.

•	Example 3 - Corrective action that requires changes to source documentation.

Example 1

Requirements management for a small system can be modeled using a single spiral.  Each cycle of the spiral corresponds to a DOD-STD-2167A document.  The example illustrated in Figure C-3 shows one SSS, one SSDD, one SRS, and one SDD.

Figure C-3.  Single Spiral Model.

Example 2

The requirements management process for more complex systems can be modeled using subspirals.  Subspirals can be spawned when a management or design decision is made that causes requirements docmented in a single-source document to be allocated to multiple lower-level requirements documents for elaboration (e.g., allocating system requirements to multiple subsystems or to hardware and software).  Figure C-4 shows an example of a system where one SSS and one SSDD provide a completie description of the system requirements.  These system requirements are allocated to multiple CSCIs and HWCIs, each of which has its own requirements management process represented by a subspiral.

Figure C-4.  Multiple Spiral Model.

Example 3

Inevitably, software developers and systems engineers working on requirements will determine that a source requirement is incorrect or requires elaboration.  At this point, the corrective action process is initiated and a deficiency report is generated.  Investigation of the deficiency report will indicate the highest level source requirements document which requires modification.  Once the highest level source document is identified, a subspiral is spawned, and the requirements management process is repeated to ensure that the requirements change is propagated to all lower-level documents.  Figure C-5 shows a spiral for a simple DOD-STD-2167A project with a subspiral  showing the requirements management process for correcting a defect identified in the SSDD and SRS while working on the SDD.

Figure C-5.  Corrective Action Spiral Model.

## C.20	F/A-18 Requirements Flow Example

The F/A-18 program began prior to the implementation of DODI 5000.2 and DOD-STD-2167A; therefore, the flow of requirements from MNS through the detailed system software design has been tailored to meet the needs of the program while also complying with the applicable instructions.  In addition, most of the milestone decisions identified in DODI 5000.2 do not apply to the software activities as the aircraft is in a production support phase (i.e., post milestone III).

The F/A-18 system software is made up of over 60 different CSCIs in over 30 different subsystems.  Software releases are scheduled every two to three years.  Each software release is organized into a system or "block" update.  The update schedules of all the subsystems are coordinated to be released as a system package.  Each update includes a combination of enhancive, adaptive and corrective maintenance items.  In addition, there are generally a few new subsystems.

The F/A-18 program utilizes a "Functional Requirements Document" (FRD) to identify all system changes for each block update.  The FRD acts as the single reference point for the system requirements after the ORD.  The FRD contains a section for each major requirement (e.g., Incorporate Global Positioning System (GPS) Navigation Capabilities).  For each of the major requirements, the FRD contains the information listed below.

•	Statement of Requirement (SOR)

•	Operational intent

•	Statement of Functionality (SOF)

The SOR is a simple statement of the system-level requirement for this particular need (e.g., provide time-to-impact for Laser-Guided Bombs (LGB)).

The operational intent is a statement of how and why the requirement is necessary (e.g., provide the time to impact for all LGBs to direct the laser designators when to illuminate the target).  This assists all stakeholders, end users and customers in attaining and maintaining a mutual understanding of what may be required to meet the requirement.

The SOF is a detailed, system-level description of how this requirement is going to be mechanized in the aircraft.  This section of the FRD is normally not completed until after software preliminary design.  Much of what goes into this section comes from the SSDD.

The most unique and interesting aspect of the FRD is how it is utilized as a critical part of test and evaluation. OPNAVINST 5000.42D Test and Evaluation Policy and Procedures requires that the program manager for each project forward a "statement of functionality" to COMOPTEVFOR for use in the Software Qualification TEMP.  The F/A-18 program provides the FRD for use in this capacity.  This ensures that the system software development is developed against the same set of requirements as the operational test personnel will be testing.  Figure C-6 illustrates the relationship between the documents described in this paragraph.

Figure C-6.  F/A-18 Document Hierarchy.

## C.30	Project Example Using the Requirements and Traceability Management (RTM) Tool

The paragraphs below describe the requirements management method implemented by the Automated Communication Management System (ACMS) project using the RTM Tool.  This example is not intended to endorse any specific tool but rather to provide a sample of one project’s tool and application of that tool in performing requirements management in a realistic situation.  This information was taken from appendix C of the draft version of the Software Development Plan  (SDP) for the ACMS Project..

### C.30.1	Requirements Engineering

The objective of Requirements Engineering is to take the customer’s specific, written requirements and proliferate them into a clear and unambiguous set of derived requirements to control the design, development, implementation and testing of the ACMS final system so that we deliver a product that meets customer expectations.  We are using the RTM tool to accomplish this objective, because of its extensive requirements engineering capability and its ability to maintain requirements traceability bak to the original customer (source) documents.

RTM (Version 2.3.3) is a Requirements Engineering CASE Tool running on a Sun workstation under a Solaris 2.4 operating system with Oracle 7.0.16 as its relational database. RTM complies with a number of open standards (Portable Operating System Interface for Compute Environments (POSIX) for portability, Structured Query Language (SQL) for database access, and X-windows for GUI), and interfaces with other software tools (such as Software through Pictures (StP)) to provide:

•	requirements identification and engineering

•	requirements traceability throughout the project life cycle

•	construction and maintenance of other system entities

•	audit trails

•	compliancy checking

•	structured and/or object-oriented analysis and design

•	configuration management

•	documentation support

It is expected that RTM will be used by all ACMS project teams at some point in the development process.  Hence, every person on the project is theoretically eligible to use RTM.  Since RTM is network compatible, all ACMS project personnel will be granted read access privileges to RTM data, whereby they can perform activities such as display the diagrams, perform attribute and keyword sorts, manipulate and/or trace data and print reports.  However, RTM is set up to restrict, write, create and delete access to specific project personnel.  The accesses are assigned by the RTM system administrators in accordance with Project Management direction.

### C.30.2	User Support Concept

In general, the project will produce a requirements traceability matrix for each major project document (such as SRSs, IRSs and SDDs) to ensure that each phase of the project conforms to all requirements.  As each matrix is produced, the project will be able to determine whether all requirements for that phase have been met, whether some requirements were not met, or whether unsubstantiated requirements were generated.

The Requirements Management Team (RM Team) is responsible for overseeing RTM usage, for providing informal training as required and for establishing the overall schema for the requirements database.  Further, the RM Team alone will input source requirements, maintain the “master file” of all ACMS requirements and produce requirements traceability matrices.

This paragraph will discuss requirements database “baselining” and how it might change access privileges.

### C.30.3	Implementation

RTM is designed to “engineer” the customer’s original (source) requirements so that the derived requirements can be used by software developers, system engineers, testers, IV&V and other ACMS project personnel.  RTM supports these project personnel by associating each source requirement with ACMS project related characteristics such as requirement class, attributes and key words.  Once this is done, project personnel can then manipulate the RTM database to support their specific need (e.g., design, implementation, testing or verification).

#### C.30.3.1	Source Documents

Source documents are defined as any documents that contain ACMS software requirements.  Source documents may contain a complete list of all requirements for the entire system, a section of the system, or a partial list of system requirements.  Consequently, some documents may contain requirements that are duplicated in other source documents.  RTM facilitates extracting (stripping) requirements from source documents, automatically assigns a project-unique identifier to all requirements and allows source documents to be reconstructed from engineered requirements.  RTM can also focus multiple, similar requirements derived from different source documents into one requirement while maintaining traceability back to the original source document.  Requirements from source documents are entered into RTM by the ACMS RM Team.

Source documents for ACMS include:

ACMS Segment Specification	This document incorporates Mission
(A-Spec)	Planning Element (MPE), FRD, HMI,
	security and open system requirements

Interface Control Documents	These documents specify the requirements
(ICDs)	interfaces between ACMS and other entities.

#### C.30.3.2	Class Definitions

RTM uses three general types of data classes:

Requirement Class	Defined by RTM project administrator. Used
	group customer defined requirements data.

RTM Class	Used to group ACMS project generated data
	within RTM.

CASE Tool Class	Used to group ACMS project generated
	CASE Tool data such as StP.

Individual requirement classes are linked to other classes by a relationship.  These relationships are defined by the user and are the primary means of requirements traceability.  Each class can be linked to as many other classes as desired.  The link can be established as a 1-to-1 (direct link), 1-to-many (requirement expansion), or many-to-1 (requirement focusing) relationship.

For the ACMS project, source documents are defined as being of class “requirement.”  When a source document is “stripped” of its requirements, a relationship, or link (which RTM depicts as a rectangle) is established between the source document and class ACMS -- the central repository requirements class for the project.  Class ACMS collects ALL requirements for the project.  The relationship between source documents and class ACMS is shown in Figure C-7.

Figure C-7.  Relationship of Source Documents to Class ACMS.

#### C.30.3.3	Attributes

In addition to tracking requirements, RTM allows the user to produce listings of similar/related requirements through the use of attributes.  Each requirement has attached a list of attributes that can be used to manipulate, sort and view lists of requirements that have a specific value in attribute fields.  Each class has its own list of attributes.  However, all individual requirements assigned to a single class have the same attribute lists.

RTM has two types of attributes, user specified and RTM specified.  The user can choose from one of six different user defined attribute types.

Alpha-numeric	1-75 alpha-numeric characters.

Numeric	1-75 numbers.

Date	dd-mmm-yyyy or mmm-dd-yyyy.

Configurable	User can set up a finite list of allowed
	entries (pick-list).  One or more selections 	can be made.

Free Text	Paragraph type entry of up to 16K characters.

File	A pointer to a specific computer file.

The RTM defined attributes are automatically allocated and assigned by the RTM software.  They are:

Requirement Key	A project-unique identifer

Requirement status	Whether the requirement is current,
	replaced by a child or focused into another
	requirement

Source requirement	The ultimate “ancestor” requirement if this is
	a child

Original editor	The name of the individual who performed
	the requirements stripping (determined at
	logon)

Document ID	The name of the source document

Paragraph ID	The source document paragraph number from
	which the requirement was stripped

Time/Date created	Self-explanatory

Last modified	Self-explanatory

#### C.30.3.4	Keywords

In addition to tracing individual requirements through class definitions and associated links, RTM allows requirements to be related (grouped) by assigned keywords. ACMS project-specific keywords are assigned to each requirement to facilitate sorting/manipulating related requirements.  Any one requirement can have many keywords assigned or can have no keywords assigned.

To help project personnel with such groupings, the RM Team has associated as many keywords with a given requirement as possible.  Consequently, it is rare for an ACMS requirement to have no, or only one, keyword.  The RM Team maintains an off-line listing of all RTM keywords.  This listing is available to project personnel.

#### C.30.3.5	Requirements Normalization

There will be many instances in the ACMS project where a stated “requirement” is actually a set of requirements within a single statement.  If left as stated, these multiple requirements could create misunderstandings as to the customer’s intent.  Thus, it becomes important to restate (or “normalize”) a requirement so as to eliminate these potential misunderstandings.  Requirements normalization, then, is the process whereby ambiguous or unclear requirements are restated as discrete entities so as to remove any ambiguity.  This process is key because it also:

•	breaks requirements statements into discrete requirements

•	checks for testability

•	checks for closure clarity

•	identifies the source point for the requirement

The RM Team will normalize requirements after they have been linked into the ACMS database.  The requirements paragraphs, as stated in the source documents, will be broken up into individual, discrete, testable requirements.  The normalization process will likely produce a large number of individual requirements from the original source requirements.  It should be noted, however, that normalization has no effect on traceability.  Rather, it establishes a set of children/grandchildren that clarify/quantify the parent requirement.

### C.30.4	Schema

One of the more important features of RTM is the user’s being able to define a project-specific schema.  The ACMS project is organized around a document hierarchy, beginning with source documents provided to the project (e.g., the A-Spec, ICDs, IDDs) and continuing through project generated documentation: SSDD, SRS, IRS, SDD, etc.  The RTM tool schema parallels this document hierarchy.  For the ACMS project, individual source documents will have their requirements entered into separate classes.  Each of these classes will then be linked to a single class that will group all of the ACMS requirements.  As this linking is done, similar or identical requirements from different documents will be focused into one requirement in the ACMS class.

Just as the project has an SSDD that captures all the requirements of the A-Spec, the ICDs, the IDDs, etc., RTM has a comparable Class SSDD (of type RTM) that captures all of the class ACMS requirements that apply to the SSDD.  Further, the tool classes (of type RTM) that correspond to the test requirements that the software Test Team defines to test CSCIs, CSCs, CSUs, etc.

The Software Test Plan will be entered into RTM just as any source document.  Its requirements will then be linked to the Test Plan SRS class then further linked to the specific CSC.  In this manner, test traceability will be maintained.  Reports can be produced that provide a list of test requirement traceability from a specific test to a CSC and from a CSC back to the test.

Figure C-8 displays the RTM schema.  (NOTE: in the interest of simplicity, the relationship boxes have been deleted from the figure and relationships are shown by arrows.)

Figure C-8.  RTM Tool Schema.

### C.30.5	External Interfaces

#### C.30.5.1	Software through Pictures (StP)

The ACMS project will use StP as its software design CASE tool.  RTM provides an interface to capture and track StP design information.  This interface will see that all requirements are addressed in the design phase and ensuring that all design objects are linked to a requirement.  Once this interface is established, it will be possible to view, link and trace all StP objects just like other RTM classes.

#### C.30.5.2	FrameMaker

FrameMaker will be used for document and report production.  RTM allows for the direct interfacing with FrameMaker to easily accomplish this task.

#### C.30.5.3	Team Interfaces

This paragraph will discuss the RTM interfaces with the following ACMS project teams:

•	Software Development Team

•	System Engineering Team

•	Software Test Team

•	IV&V Team

•	Software Quality Assurance (SQA) Team

### C.30.6	Document Support Concept

The ACMS project is a document-driven project, in that requirements are stated in formal specification and are then redefined in various project documentation.  RTM will contain both the requirements from the formal specifications, as well as the project derived requirements against which each step of the development proces must be measured.  Thus, RTM will participate in each step of the development process.

RTM can produce a variety of project documentation.  It can produce informal reports/listings or, using FrameMaker, it can produce formal reports or project documents.  In addition, it can recreate the source documents using the requirements that have been normalized and engineered during the requirement engineering process.  Figure C-9 illustrates this activity.

Figure C-9.  RTM Document Support within the ACMS Project.

#### C.30.6.1	Reports

As noted above, RTM provides for a wide variety of reports.  These reports will be customized to meet the needs of the project.  The reports listed below have been identified for project usage (NOTE: this is not a complete listing as more reports can be developed as the project progresses or as the need arises.):

Requirements Traceability	Compares requirements for each project
Matrix	phase against applicable project documents to
	ensure requirements have been met

Discrepency Listing	Notes instances where project requirements
	have not been met

#### C.30.6.2	Discrepancy Tracking

This paragraph will address how discrepancies will be recorded and monitored.

# AppenDIX D - Requirements Management Process Checklist Example

A process checklist provides a mechanism for verifying that a process is being followed and identifies areas where a process modification can result in process improvement.  The checklist in Figure D-1 provides an example of a requirements management process checklist that can be tailored to meet project-specific objectives.  This example was developed based on the requirements management process contained in Section 4.

| Requirements Management Process Checklist | Criteria Satisfied |  |
| --- | --- | --- |
|  | Yes | No |
| Commitment Planning: Was the acceptance criteria for this spiral cycle defined? |  |  |
| Were nontechnical requirements identified and documented? |  |  |
| Has the project plan been developed or updated? |  |  |
| Has the project's risk been assessed? |  |  |
| Has the requirements management policy been reviewed? |  |  |
| Have the metric collection points and schedule for requirements management been identified? |  |  |
| Has the project plan been reviewed? |  |  |
| Did senior management review the project plan? |  |  |
| Was commitment to the project plan obtained? |  |  |
| Elicitation: Were all stakeholders identified? |  |  |
| Was information concerning the problem's domain, open issues and resolution identified? |  |  |
| Were the candidate technical requirements captured? |  |  |
| Were nontechnical requirements captured? |  |  |
| Analysis: Were the requirements decomposed? |  |  |
| Were the quality attributes for each requirement determined? |  |  |
| Was traceability of the requirements established? |  |  |
| Was a reconcilation of the requirements performed? |  |  |
| Was the rationale for any decisions captured? |  |  |
| Were modifications to the requirements reflected in the project plan? |  |  |

Figure D-1.  Sample Requirements Management Process Checklist (Page 1 of 2).

| Requirements Management Process Checklist | Criteria Satisfied |  |
| --- | --- | --- |
|  | Yes | No |
| Formalization: Were the informal requirements and supporting information documented? |  |  |
| Were formalized work products developed? |  |  |
| Were formalized work products placed under CM? |  |  |
| Verification: Were the formalized requirements inspected for the quality attributes? |  |  |
| Were inconsistencies among the requirements identified and corrected? |  |  |
| Were redundant requirements identified and corrected? |  |  |
| Were deficiency reports generated and placed under CM? |  |  |
| Was the project plan updated to reflect changes made as a result of deficiency report resolution? |  |  |
| Are the formalized requirements traceable? |  |  |
| Have the stakeholders examined the formalized engineering artifacts and verified that they represent customer and end user requirements? |  |  |
| Were the formalized engineering artifacts placed under CM? |  |  |
| Commitment Acceptance: Were requirements metrics presented to the customer? |  |  |
| Was the project status presented to the customer? |  |  |
| Did the stakeholders approve the baselined requirements? |  |  |
| Did the customer provide approval to proceed? |  |  |
| Were periodic or event driven reviews of the requirements held with project management?** |  |  |
| Did QA audit the activities and products of requirements management?** |  |  |

**  Open for discussion

Figure D-1.  Sample Requirements Management Process Checklist (Page 2 of 2).

# APPENDIX E - SUGGESTED METRIC COLLECTIONS

This appendix includes samples of basic requirements indicators for the issues described in this document.  These represent a subset of the appropriate metrics for a project but are intended to be comprehensive enough to encourage projects to measures in the context of meeting requirements rather than the more prevelant approach of measuring implementation relative to design.. These are examples only, and do not represent a definitive set that should be applied to all programs. This appendix presents each indicator in a summary, two-page format which gives just a brief example of how it could be  used. A graph or table is provided for each indicator. Figure E-X on the following page shows the measurement template along with a brief explanation (in italics) of each item in the template.

This appendix describes the following requirements oriented project metrics

Growth  and Stability

E.1  Size - Requirements

Requirement Quality

E.2 Completeness

Requirement Validation

E.3 Test  Coverage

Software Development Progress

E.4  Design Compliance

E.5  Test Results Analysis

# E.X Indicator Name

| Issue | Issue Name |
| --- | --- |
| Indicator | Indicator Name |
| Measure | Measure Name |
| Purpose | A statement of the purpose of the indicator. |
| Description | A description of how the measure is computed or plotted on a graph. All data is provided by the developer unless indicated otherwise. |

| Input Data Feasibility Analysis | Instructions for evaluating the methods and feasibility of acquiring the data inputs necessary for the planned and actual values of the measure. |
| --- | --- |
| Performance Analysis | Basic: A description of how the measure is analyzed by itself to obtain information about the corresponding issue. Integrated: A description of how the measure is analyzed in conjunction with other measures to obtain a more complete view of the program status. |

Figure E-X  Indicator Template

# E.1 Size- Requirements - Dave’s Comments In

| Issue | Growth and Stability |
| --- | --- |
| Indicator | Requirement Totals |
| Measure | Stated Requirements |

| Purpose | Track the total number of requirements per CSCI. Growth in the number of requirements indicates additional work that must be accomplished. Change in the number of requirements indicates volatility in the program, and may be an indication that the requirements are not well defined. |
| --- | --- |
| Description | Add or subtract the number of requirements added or deleted during the reporting period to the cumulative number of requirements from the last reporting period. |

| Feasibility Analysis | Early in the life cycle, changes are a normal and expected part of the development process. The later in the life cycle changes occur, however, the greater the impact on the system and the greater the risk associated with the changes. Questions to ask include: “Will the change activity end before the Software Design is complete?” and “Are the number of expected changes large, relative to the number of requirements?” |
| --- | --- |
| Performance Analysis | Basic: As shown in Figure E-1, the changes experienced during software requirements analysis are not unusual. The modification and addition of requirements after the software design is complete, however, is cause for concern; changes here result in breakage to completed design and (possibly) code. Try to isolate areas where changes are occurring. Integrated: Requirements changes after the software design is complete are singled out because they pose the greatest risk of impacting the program. Determine if the Milestone Performance and Effort Allocation measures have been replanned to account for the changes. |

Figure E-1Requirements Growth and Stability  Graph

# E.2 Completeness

| Issue | Quality of Requirements Definition |
| --- | --- |
| Indicator | Requirements Completeness |
| Measure | Fully attributed, verified, and baselined requirements. |
| Purpose | Evaluation of the completeness of the requirements definitions allows an assessment as to the project’s ability to move into design or even define the scope of the next program release.. |
| Description | Completed requirements are compared to the candidate requirements and the current planned total of requirements. Requirements that have been fully attributed, reached stable definition, and have been verified and committed to by the stakeholders are considered as completed .. |

| Input Data Feasibility Analysis | Input data is easily obtained when data base technology is used to manage the requirements. Where requirements are maintained in document form only, input data would need to be based on an analysis of the completeness of each paragraph of the controlling specification.. |
| --- | --- |
| Performance Analysis | Basic: For a given baseline a threshold (i.e., 80%) would be used to determine project preparedness for moving into design or considering a baseline revision definition as being completed.. Integrated: This data , when compared to other progress information can be used to evaluate schedule and cost variances during the requirements definition phase. |

Figure E-2  Requirements Completeness

In the example above the target system has an approximated size of 1200 requirements.  This assessment could have been made on a comparative analysis basis (a like project or previous revision).   As the requirements are  recieved as condidates they are entered into the system.   Analysis, formatlization, and verification lead to  their reaching a fully attributed state, documented as a formal engineering artificate , and agreed to by the stakeholders.  At this point they can be considered complete and stable requirements ready to commit program design resources to or to be consider included  in a target revision.

# E.3 Test Coverage

| Issue | Requirement Validation Completeness |
| --- | --- |
| Indicator | Requirements Test Coverage |
| Measure | Means of Validation of Requirements (Test or Verification) |
| Purpose | To establish comprehensiveness of test coverage for requirements. |
| Description | Reduce to a percentage value the number of requirements attributed as testable as compared to the total number of requirements baselined for system revision. In a like manner establish the percentage of requirements intended to be validated by verification methods.. |

| Input Data Feasibility Analysis | When data base technology is used to manage the requirements this information is easily derived from the attribution of each catalogued requirement. Requirements maintained in document form would need to be based on an analysis of each paragraph of the controlling specification. and accompanying test plans and test descriptions. |
| --- | --- |
| Performance Analysis | Basic: The data presents the probability of the test plans and test descriptions to adequately support validation of the system. In addition, a low score on testability will reflect a lack of specificity in the attribution of the requirements. Integrated: This measure when combined with the data on completed requirements from tracking growth and stability (Figure E-1) will help determine the status of requirements definition and can be used in progress analysis. |

Figure E-3 Requirements Tests Coverage

This chart has tracked the projects ability to define requirements to a level of specification allowing testability.   The chart indicates that over 80% of the requirements can have their implementation validated through a comprehensive Test Plan and Test Descriptions.

# E.4 Design Compliance

| Issue | Design Progress |
| --- | --- |
| Indicator | Requirements Satisfied in Design |
| Measure | Requirements traceable to design engineering artifacts. |
| Purpose | Evaluation of the programs design to meet the allocated requirements. This evaluation would be supplemental to data on the completeness of the design relative to its architectural approach, the more prevalent assessment method.. |
| Description | As the design is completed traceability to corresponding requirements is performed and established in the requirements data base. The percentage of baselined requirements traceable to design artifacts tracked over time. |

| Input Data Feasibility Analysis | Using data base technology would allow an integration of requirements definition, requirements tracing, and design representation. Where requirements are maintained in document form only, input data would need to be based on an analysis of design documentation and hand built requirements tracking matrices.. |
| --- | --- |
| Performance Analysis | Basic: The data presents the completeness of design to meet the system requirements. These data represents a progress measurement related to requirements rather than the more traditional concept of measuring the projects progress in completing the design from a software architectural perspective. Integrated: This measure when combined with the data on design completeness from an architectural perspective can be a measure of the adequacy of the software design and/or a clarification of design progress. |

Figure E-4  Design Compliance to Requirements

This chart indicates that over 80% of the requirements can be traced to the system design representation.   This would mean that our design is 80% effective in meeting the system requirements.   The design  is incomplete irrespective of what percentage of  the software architecture has been  declared complete.

# E.5Test Results Analysis

| Issue | System Acceptance |
| --- | --- |
| Indicator | Requirements Tested Successfully |
| Measure | Requirements Traced to Successful Test Executions |
| Purpose | The object is to assess the programs acceptance in terms related to the successful completion of comprehensive requirements testing. |
| Description | As the test execute successfully traceability to corresponding requirement from the text description is evaluated and charted as a percentage of total testable requirements. Tracking of the data over time supports progress analysis. |

| Input Data Feasibility Analysis | Using data base technology would allow linking of test descriptions to test plans to individual requirements Where requirements are maintained in document form only, input data would need to be based on an analysis of test descriptions and hand built requirements tracking matrices.. |
| --- | --- |
| Performance Analysis | Basic: The data presents the status of system acceptance from a requirements perspective vice the functional (SOM oriented) approach.. Integrated: This measure when combined with the test coverage analysis provide a comprehensive view of the acceptability of the system and ensure that testing is more than an exercise of the user interface. |

Figure E-5 Requirements Tested

This diagram tracks the progress integration testing of a system  with  over 80% of the requirements having been successfully tested.

# Appendix F - Development models

Since the late 1960s, several process models for software have been developed, each offering a unique perspective, insights and solutions to software life-cycle problems.  A given process model generally constrains the sequence in which work is performed starting when the product is conceptualized and ending when the product has satisfied the acceptance criteria.

Three common software development models (waterfall, incremental development, and spiral) are summarized in this Appendix.  The requirements management framework outlined in this Handbook can be applied to any of the three lifecycle models.

## F.10  WATERFALL MODEL

The waterfall model consists of a set of software development phases which are generally considered to be the conventional or "classical" software life cycle.

In the Requirements Analysis and Specification phase, the user's requirements are specified in a series of system and software requirements docucments.  The Architectural Design phase consists of structuring the requirements into constituent components.  Detailed Design consists of developing the algorithmic details for each system component.  During Coding, each component is coded in a programming language selected for the project.

A problem with the waterfall model is that it is primarily a linear process which tends to restrict the backwards movement required for corrective action.  Figure F-1 shows the classic waterfall.

Figure F-1.  Classic Waterfall.

## F.20	SPIRAL MODEL

From [Gomaa 1993]:

"The spiral model provides an approach for integrating prototyping and incremental development with the waterfall model.  The Spiral Model is an iterative life cycle in which each loop of the spiral represents one iteration.  The radial corrdinate represents cumulative cost.  An important aspect of each iteration is a risk assessment of the project.  The areas of greatest uncertainty and potentially significant problems are identified.  Prototypes are developed and evaluated to help alleviate the areas of greatest risk.  For example, if user requirements are not clearly understood, a throwaway prototype is developed.  During design, a prototype could be developed to assess areas of greatest performance risks.  Implementation only begins when the risks have been substantially reduced to a level considered acceptable by management."

The spiral model exhibits the following characteristics:

•	Is intentionally not tied to a specific level of requirements maturity or abstraction.

•	Can be used to define and evolve requirements that will best meet the project-unique objectives and constraints.

•	Will help define an incremental process to generate complete, correct, detailed and unambiguous requirements as necessary to support system acquisition or development.

The spiral model was originally developed by Boehm (1986, 1988) to address the known problems in more conventional (primarily waterfall) process models.

The spiral model is represented by a commitment gate and four main functional activities.  The activities include:

•	Determining objectives, alternatives and constraints

•	Evaluating alternatives

•	Identifying and resolving risks

•	Developing and verifying the product

•	Planning the next phase

A cycle traverse all of the major functions, represented by a 360 degree rotation in Figure F-2.  For each completed cycle, some aspect of the product has matured by a specified amount.

Figure F-2.  The Spiral Model.

For the requirements management process model, a cycle starts on the upper-left sector with the activities associated with Commitment Planning, then moves clockwise to requirements Elicitation, perform Analysis, develops a formalized representation of the requirements in Formalization, then to Verification of the evolving requirements baseline, and onto Commitment Acceptance.  The transition from Commitment Acceptance to the next cycle is based upon the commitment to the requirements developed during the current cycle.  Figure F-3 shows the Requirements Management Process Model (RMPM).

Figure F-3.  The Requirements Management Process Model (RMPM).

Each cycle of RMPM is meant to be repeated using the knowledge gained and lessons learned from the previous cycles; that is, all sectors of the cycle are traversed one at a time.  A cycle is a complete traversal of all activities that, when completed, matures the product by the amount defined in cycle-specific objectives.  A spiral is one or more cycles that, when combined, accomplished a specific objective, such as an Operational Requirements Document (ORD), an A-Level Specification (A-Spec), one or more Software Requirements Specifications (SRSs), or even Software Design Documents (SDDs).  A spiral may represent the complete cycle or may include only the activities necessary to meet one or more of the evolutionary states of requirements development.

By identifying and expressing a specific objective in the context of the conceptual Requirements Spiral Model (RSM) model, the process can be modified to meet project-specific objectives.  In cases where the problem is well understood, it is possible to successfully front-end a waterfall, or top-down, approach that implements the requirements into design, code, integration and test of the program under acquisition or development.

### F.20.1	Subspirals

The subspiral is generally a smaller version of the main spiral but follows the same model.  Within each spiral, the cycles may be sequential or parallel, but no implied ordering is found among the cycle of different spirals.  A subspiral is initiated to take corrective action and will define its own cycles as it addresses its objective.  The information produced by a corrective action subspiral will feed the main spiral, most likely affecting decisions during Verification on the baseline requirements.

In addition, the strategy for parallel development of subproducts, such as SRSs for multiple Computer Software Configuration Items (CSCIs), can be defined and managed through the use of subspirals. During the Commitment Planning phase, parallel development of subproducts can be planned and initiated. Where there are several subspirals managing the parallel development of subproducts, a project may choose to use the main spiral for subproduct management and integration activities, to develop the more important subproduct, or to develop the subproduct with the highest risk.

## F.30	Iterative Build

From [Gomaa 1993]:

"The evolutionary prototyping approach is a form of incremental development, in which the prototype evolves through several intermediate operational systems into the delivered system.  This approach can help in determining whether the system meets its performance goals for testing critical components of the design and for reducing development risk by spreading the implementation over a longer time frame."

"One objective of the evolutionary prototyping approach is to have a subset of the system working early that is then gradually built upon.  It is advantageous if the first incremental version of the system tests a complete path through the system from external input to external output."

# APPENDIX G - COMPLIANCE MATRIX

Appendix G shows the traceability of a external requirements to the information contained in the Requirements Management Handbook.

## G.10	Capability Maturity Model (CMM) Requirements

| CMM V1.1 | Engineering Process in Paragraph | Comments |
| --- | --- | --- |
| REQUIREMENTS MANAGEMENT Goals: G1. System requirements allocated to software are controlled to establish a baseline for software engineering and management use. |  |  |
| G2. Software plans, products and activities are kept consistent with the system requirements allocated to software. |  |  |
| Commitment to Perform: C1. The project follows a written organizational policy for managing the system requirements allocated to software. This policy typically specifies that: |  |  |
|  The allocated requirements are documented. |  |  |
|  The allocated requirements are reviewed by: |  |  |
| • the software managers, and |  |  |
| • other affected groups |  |  |
|  The software plans, work products and activites are changed to be consistent with changes to the allocated requirements. |  |  |
| Ability to Perform: A1. For each project, responsibility is established for analyzing the system requirements and allocating them to hardware, software and other system components. This responsibility covers: |  |  |
|  Managing and documenting the system requirements and their allocation throught the project's life. |  |  |
|  Effecting changes to the system requirements and their allocation. |  |  |

| CMM V1.1 | Engineering Process in Paragraph | Comments |
| --- | --- | --- |
| A2. The allocated requirements are documented. The allocated requirements include: |  |  |
|  The nontechnical requirements (i.e., the agreements, conditions and/or contractual terms) that affect and determine the activities of the softwar project. |  |  |
|  The technical requirements for the software. |  |  |
|  The acceptance criteria that will be used to validate that the software products satisfy the allocated requirements. |  |  |
| A3. Adequate resources and funding are provided for managing the allocated requirements. |  |  |
|  Individuals who have experience and expertise in the application domain and in software engineering are assigned to manage the allocated requirements. |  |  |
|  Tools to support the activities for managing requirements are made available. |  |  |
| A4. Members of the Software Engineering Group (SEG) and other software-related groups are trained to perform their requirements management activities, |  |  |
| Activities Performed: A1. The SEG reviews the allocated requirements before they are incorporated into the software project. |  |  |
|  Incomplete and missing allocated requirements are identified. |  |  |
|  The allocated requirements are reviewed to determine whether they are: |  |  |
| • Feasible and appropriate to implement in software. |  |  |
| • Clearly and properly stated. |  |  |
| • Consistent with each other. |  |  |
| • Testable. |  |  |
|  Any allocated requirement identified as having potential problems is reviewed with the group responsible for analyzing and allocating the system requirements, and necessary changes are made. |  |  |
|  Commitments resulting from the allocated requirements are negotiated with the affected groups. |  |  |

| CMM V1.1 | Engineering Process in Paragraph | Comments |
| --- | --- | --- |
| A2. The SEG uses the allocated requirements as the basis for software plans, work products, and activities. The allocated requirements are: |  |  |
|  Managed and controlled. |  |  |
|  The basis for the SDP. |  |  |
|  The basis for developing the software requirements. |  |  |
| A3. Changes to the allocated requirements are reviewed and incorporated into the software project. |  |  |
|  The impact to existing commitments is assessed, and changes are negotiated as appropriate. |  |  |
| • Changes to commitments made to individuals and groups external to the organization are reviewed with senior management. |  |  |
| • Changes to commitments within the organization are negotiated with the affected groups. |  |  |
|  Changes that need to be made to the software plans, work products, and activities resulting from changes to the allocated requirements are: |  |  |
| • Identified. |  |  |
| • Evaluated. |  |  |
| • Assessed for risk. |  |  |
| • Documented. |  |  |
| • Planned. |  |  |
| • Communicated to the affected groups and individuals. |  |  |
| •Tracked to completion. |  |  |
| Measurement and Analysis: M1. Measurements are made and used to determine the status of the activities for managing the allocated requirements. |  |  |

| CMM V1.1 | Engineering Process in Paragraph | Comments |
| --- | --- | --- |
| Verifying Implementation: V1. The activities for managing the allocated requirements are reviewed with senior management on a periodic basis. |  |  |
| V2. The activities for managing the allocated requirements are reviewed with the project manager on both a periodic and event-driven basis. |  |  |
| V3. The SQA group reviews and/or audits the activities and work products for managing the allocated requirements and reports the results. At a minimum, these reviews and/or audits verify that: |  |  |
|  The allocated requirements are reviewed and problems are resolved before the SEG commits to them. |  |  |
|  The software plans, work products and activities are appropriately revised when the allocated requirements change. |  |  |
|  Changes to commitments resulting from changes to the allocated requirements are negotiated with the affected groups. |  |  |

## G.20	MIL-STD-499B Requirements

| MIL-STD-499B | Engineering Process in Paragraph | Comments |
| --- | --- | --- |
| 4.3 REQUIREMENTS ANALYSIS The purpose of this activity is to serve as a bridge between customer requirements and system specific requirements from which solutions can be generated. |  |  |
| The contractor shall analyze customer needs, objectives and requirements in the context of customer missions, utilization environments, and identified system characteristics. |  |  |
| This analysis shall result in the determination of functional and performance requirements for each primary function of the system. This analysis includes review and update of prior analyses to refine mission and environment definitions to support system definition. |  |  |
| Requirements analysis shall be conducted iteratively with functional analysis and synthesis to: |  |  |
| 1) Develop requirements that depend on additional system definition (e.g., other elements of the system or performance requirements for identified functions). |  |  |
| 2) Verify that product and process solutions can satisfy customer requirements. This analysis shall be used to: |  |  |
|  Assist in the refinement of customer objectives and requirements. |  |  |
|  Define initial performance objectives and refine them into requirements. |  |  |
|  Identify and define constraints that limit solutions (e.g., missions and utilization environments or adverse impacts on natural and human environments). |  |  |
|  Select functional and performance requirements based on customer-provided measures of effectiveness. When measures of effectiveness are not provided at the level of detail needed, the contractor shall develop and utilize a set of measures for effectiveness that relate to customer missions; utilization environments; needs, requirements, and objectives; and design constraints. |  |  |
| Functional requirements identified shall be used as the top-level functions for functional analysis. Performance requirements shall be: |  |  |
|  Developed iteratively for all identified functions based on system life cycle factors. |  |  |
|  Characterized in terms of the degree of certainty in their estimate, the degree of criticality to system success, and their relationship to other requirements. |  |  |

| MIL-STD-499B | Engineering Process in Paragraph | Comments |
| --- | --- | --- |
| 4.4 FUNCTIONAL ANALYSIS/ALLOCATION-499B The contractor shall conduct this activity to define and integrate a functional architecture for which system products and processes can be designed. |  |  |
| The contractor shall perform functional analysis/allocation to the level of depth needed to support the required synthesis efforts. |  |  |
| Identified functional requirements shall be analyzed to determine the lower level functions required to accomplish the parent requirement. |  |  |
| All contractually specified usage modes shall be included in the analysis. |  |  |
| Functional requirements shall be arranged so that lower level functional requirements are recognized as part of higher level requirements. |  |  |
| Functional requirements shall be arranged in their logical sequence: have their input, output, and functional interface (internal and external) requirements defined and be traceable from beginning to end conditions. |  |  |
| Time critical requirements shall be analyzed. |  |  |
| 4.4.1 Allocation The contractor shall successively (highest to lowest level) establish performance requirements for each functional requirement and interface. |  |  |
| Time requirements that are prerequisite for a function or set of functions shall be determined and allocated. The resulting set of requirements shall be defined in measurable terms and in sufficient detail for use as design criteria. |  |  |
| Performance requirements shall be traceable from the lowest level of the current functional architecture, through the analysis by which they were allocated, to the higher level requirements they are intended to fulfill. |  |  |
| 4.4.2 Iteration Functional analysis/allocation shall be conducted iteratively: |  |  |
|  To define successively lower-level functions required to satisfy higher level functional requirements and to define alternative sets of functional requirements. |  |  |
|  With requirements analysis to define mission and environment-driven performance and to determine that higher level requirements are satisfied. |  |  |
|  To flow down performance requirements and design constraints. |  |  |
|  With synthesis to refine the definition of product and process solutions. |  |  |

| MIL-STD-499B | Engineering Process in Paragraph | Comments |
| --- | --- | --- |
| 4.5 SYNTHESIS The purpose of synthesis is to define and design system product and process solutions in terms of design requirements that satisfy the functional architecture and define and integrate the system as a physical architecture. (During concept exploration and definition, the physical architecture should describe the system concept. During demonstration and validation, it should describe the system in terms of its specifications and the concept of Configuration Items (CIs) that make up the system. By the end of engineering and manufacturing development, the physical architecture should provide the detailed design requirements for all system elements and the drawings for the system CIs.) |  |  |
| The contractor shall conduct synthesis to a level of detail required to satisfy contract requirements. |  |  |
| Synthesis shall be conducted iteratively with: |  |  |
| 1) Functional analysis/allocation to define a complete set of functional and performance requirements necessary for the level of design output required. |  |  |
| 2) Requirements analysis to verify that solution outputs can satisfy customer input requirements. The contractor shall: |  |  |
|  Define the system, CIs, and system elements for each logical set of functional and performance requirements of the functional architecture. |  |  |
|  Determine the completeness of functional and performance requirements for the design. |  |  |
|  Define internal and external physical interfaces. |  |  |
|  Develop system product and process solutions to a level of detail that 1) enables verification that contractually required accomplishments have been met and 2) provides the basis for the specification tree, Work Breakdown Structure (WBS), and progressive definition of specification and configuration baselines. |  |  |

| MIL-STD-499B | Engineering Process in Paragraph | Comments |
| --- | --- | --- |
| 4.5.1 Design The design outputs from the synthesis shall be complete from an integrated system architecture point of view and they shall: |  |  |
|  Be the source of data for developing, establishing, and updating (as applicable for the contract effort) the functional, allocated, and product baselines; system, CI, process, and material specifications; drawings and lists; interface control documentation; facility requirements; procedural handbooks and instructional material; and documentation of personal loading. |  |  |
|  Evidence a simplicity for ease of maintenance (including access and common, noncomplex tools), support (including supply), manufacturing and production (including tooling, layout, processes, and assembly), training, verification, and operational mission accomplishment. |  |  |
|  Incorporate proven risk reduction methods and templates. |  |  |
| 4.6.1 Trade Studies Desirable and practical trade-offs among stated user requirements, design, program schedule, functional and performance requirements, and life cycle costs shall be identified and executed. |  |  |
| Trade-off studies shall be defined, conducted, and documented at the various levels of functional or physical detail to support requirements, functional decomposition/allocation, and design alternative decisions or, as specifically designated, to support the decision needs of the systems engineering process. |  |  |
| The level of detail of a trade study shall be commensurate with cost, schedule, performance, and risk impacts. |  |  |
| 4.6.1.1 Requirements Analysis Trade Studies The contractor shall conduct requirements trade-off studies to: |  |  |
|  Establish alternative performance and functional requirements to satisfy customer needs. |  |  |
|  Resolve conflicts with customer requirements. |  |  |

| MIL-STD-499B | Engineering Process in Paragraph | Comments |
| --- | --- | --- |
| 4.6.1.2 Functional Analysis/Allocation Trade-Off Studies The contractor shall conduct trade-off studies within and across functions to: |  |  |
|  Support functional analyses and allocation to performance requirements. |  |  |
|  Determine the preferred set of performance requirements satisfying identified functional interfaces. |  |  |
|  Determine performance requirements for lower-level functions when higher level. |  |  |
|  Evaluate alternative functional architectures. |  |  |
| 4.6.1.3 Synthesis Trade Studies The contractor shall conduct synthesis trade studies to: |  |  |
|  Establish system/CI configuration(s). |  |  |
|  Assist in selecting system concepts and designs. |  |  |
|  Support make-or-buy, process, rate, and location decisions. |  |  |
|  Examine proposed changes. |  |  |
|  Examine alternative technologies to satisfy functional/design requirements including alternatives for moderate to high risk technologies. |  |  |
|  Evaluate environmental and cost impacts of materials and processes. |  |  |
|  Support decisions for new products and process development versus NDI or Commercial Off-the-Shelf (COTS) products and processes. |  |  |
|  Evaluate alternative physical architectures to select preferred products and processes. |  |  |
|  Support materials selection. |  |  |
|  Select standard components, techniques, services, and facilities that reduce system life cycle costs and meet system effectiveness requirements (force structure and infrastructure impacts that emphasize supportability, producibility, training, deployment, and interoperability must be considered). |  |  |
| 4.6.2 System/Cost Effectiveness Analysis [[Should this be part of requirements management? ]] \also 5.8 |  |  |

## G.30	International Standard Operation (ISO) 9000 Requirements

| ISO 9000 | Engineering Process in Paragraph | Comments |
| --- | --- | --- |
| 4.4.1 General - 9001 The supplier shall establish and maintain procedures to control and verify the design of the product in order to ensure that the specified requirements are met. |  |  |
| 4.4.3 Design Input - 9001 Incomplete, ambiguous or conflicting requirements shall be resolved with those responsible for drawing up these requirements. |  |  |
| 4.4.4 Design Output - 9001 Design output shall be documented and expressed in terms of requirements, calculations, and analyses. Design output shall: |  |  |
|  Meet the design input requirements. |  |  |
|  Contain or reference acceptance criteria. |  |  |
|  Conform to appropriate regulatory requirements whether or not these have been stated in the input information. |  |  |
|  Identify those characteristics of the design that are crucial to the safe and proper functioning of the product. |  |  |
| 8.1 CONTRIBUTION OF SPECIFICATION AND DESIGN TO QUALITY - 9004 The specification and design function should provide for the translation of customer needs from the product brief into technical specifications for materials, products, and processes. This should result in a product that provides customer satisfaction at an acceptable price that enables a satisfactory return on investment for the enterprise. |  |  |
| The specification and design should be such that the product or service is producible, verifiable, and controllable under the proposed production, installation, commissioning, or operational conditions. |  |  |
| 8.2.2 In its delegation of responsibilities for quality, management should ensure that design functions provide clear and definitive technical data for procurement, the execution of work, and verification of products and processes to specification requirements. |  |  |
| 8.2.4 In addition to customer needs, the designer should give due consideration to the requirements relating to safety, the environment, and other regulations, including items in the company's quality policy which may go beyond existing statutory requirements. |  |  |

## G.40	MIL-STD-2167A Requirements

| DOD-STD-2167A | Engineering Process in Paragraph | Comments |
| --- | --- | --- |
| 4.2.1 Software Development Methods The contractor shall use systematic and well documented software development methods to perform requirements analysis, design, coding, integration, and testing of the deliverable software. |  |  |
| The contractor shall implement software development methods that support the formal reviews and audits required by the contract. |  |  |
| 4.2.5 Computer Software Organization The contractor shall decompose and partition each CSCI into Computer Software Components (CSCs), and CSUs in accordance with the development method(s) documented in the SDP. |  |  |
| The contractor shall ensure that the requirements for the CSCI are completely allocated and further refined to facilitate the design and test of each CSC and CSU. |  |  |
| 4.2.3 Safety Analysis The contractor shall perform the analysis necessary to ensure that the software requirements, design, and operating procedures minimize the potential for hazardous conditions during the operational mission. |  |  |
| Any potentially hazardous conditions or operating procedures shall be clearly identified and documented. |  |  |
| 4.2.6 Traceability of Requirements to Design The contractor shall document the traceability of the requirements allocated from the system specification to each CSCI, its CSCs and CSUs, and from the CSU level to the SRSs and IRSs. |  |  |
| 4.2.10 Processing Resource and Reserve Capacity The contractor shall analyze the processing resource and reserve requirements, such as timing, memory utilization, Input/Output (I/O) channel utilization, identified in the contract and shall allocate these resources among the CSCls. |  |  |
| The allocation of these resources to a CSCI shall be documented in the SRS for that CSCI. |  |  |
| The contractor shall monitor the utilization of processing resources for the duration of the contract and shall reallocate the resources as necessary to satisfy reserve requirements. |  |  |
| Measured resource utilization at the time of delivery shall be documented in the Software Product Specification (SPS) for each CSCI. |  |  |

| DOD-STD-2167A | Engineering Process in Paragraph | Comments |
| --- | --- | --- |
| 5.1 SYSTEM REQUIREMENTS ANALYSIS/DESIGN The contractor shall perform the following system requirements analysis/design activities. |  |  |
| 5.1.1 Software Development Management |  |  |
| 5.1.1.1 The contractor shall support the System Requirements Reviews (SRR) as specified in the contract. |  |  |
| 5.1.1.2 The contractor shall support the System Design Review (SDR) as specified in the contract. |  |  |
| 5.1.2.1 The contractor shall analyze the preliminary system specification and shall determine whether the software requirements are consistent and complete. |  |  |
| 5.1.2.2 The contractor shall conduct analysis to determine the best allocation of system requirements between hardware, software, and personnel in order to partition the system into HWCls, CSCls, and manual operations. |  |  |
| The contractor shall document the allocation of system requirements in the SSDD. |  |  |
| 5.1.2.3 The contractor shall define a preliminary set of engineering requirements for each CSCI. |  |  |
| The contractor shall document the preliminary set of engineering requirements in the preliminary SRS for each CSCI. |  |  |
| 5.1.2.4 The contractor shall define a preliminary set of interface requirements for each interface external to each CSCI. |  |  |
| The contractor shall document these requirements in a preliminary IRS. |  |  |
| 5.1.3 The contractor shall define a preliminary set of qualification requirements for each CSCI. |  |  |
| The contractor shall document these requirements in the preliminary SRS for each CSCI. These requirements shall be consistent with the qualification requirements defined in the system specification. |  |  |

| DOD-STD-2167A | Engineering Process in Paragraph | Comments |
| --- | --- | --- |
| 5.2 SOFTWARE REQUIREMENTS ANALYSIS The contractor shall perform the following software requirements analysis activities. |  |  |
| 5.2.1 Software Development Management The contractor shall conduct one or more Software Specification Reviews (SSR) in accordance with MIL-STD-1521. |  |  |
| Following successful completion of an SSR and when authenticated by the contracting agency, the SRSs and associated IRS will establish the allocated baseline for the CSCI. |  |  |
| 5.2.2.1 The contractor shall define a complete set of engineering requirements for each CSCI. |  |  |
| The contractor shall establish these requirements in the SRS for each CSCI. |  |  |
| 5.2.2.2 The contractor shall define a complete set of interface requirements for each interface external to the CSCI. |  |  |
| The contractor shall document these requirements in an IRS. |  |  |
| 5.2.3 Formal Qualification Testing (FQT) The contractor shall define a complete set of qualification requirements for each CSCI. |  |  |
| The contractor shall document these requirements in the SRS for each CSCI. |  |  |
| 5.4.2.1 The contractor shall develop a detailed design for each CSCI, shall allocate requirements from the CSCs to the CSUs of each CSCI, and shall establish design requirements for each CSU. |  |  |
| The contractor shall document this information in the SDD for each CSCI. |  |  |
| 5.6.2.1 The contractor shall conduct CSC integration and testing. |  |  |
| The contractor shall ensure that the algorithms and logic employed by each CSC are correct and that the CSC satisfies its specified requirements. |  |  |

## G.50	DOD Instruction (DODI) 5000.2 Requirements

| DODI 5000.2 Part 6 | Engineering Process in Paragraph | Comments |
| --- | --- | --- |
| 3.b.(1 ).(a) In the broadest sense, the systems engineering process begins when either the need for a capability is recognized or the opportunity to exploit a technology presents itself and is converted into defined operational requirements. These requirements are further translated into detailed design specifications. |  |  |
| 3.b.(1 ).(b) The program office will work with the user or user's representative to establish feasible operational requirements and identify the critical operational characteristics and constraints. |  |  |
| 3.b.(1 ).(b).1 A disciplined requirements collection and translation methodology will be used to convert these requirements into detailed design specifications. |  |  |
| 3.c.(2) The systems engineering process will allocate system requirements to establish clear technical requirements for each technical specialty in a concurrent manner to support the integrated system design. |  |  |
| The systems engineering process will collectively analyze the design specifications, conduct trade-offs, balance total system requirements, and establish the final configuration. |  |  |

## G.60	MIL-STD-498 Requirements

| MIL-STD-498 | Engineering Process in Paragraph | Comments |
| --- | --- | --- |
| 4.1 SOFTWARE DEVELOPMENT PROCESS The software development process shall include the following major activities, which may overlap, may be applied iteratively, may be applied differently to different elements of software, and need not be performed in the order listed. |  |  |
|  System requirements analysis. |  |  |
|  Software requirements analysis. |  |  |
| The developer’s software development process shall be described in the SDP. |  |  |
| 4.2.4 Handling of Critical Requirements The developer shall meet the following requirements |  |  |
| 4.2.4.1 Safety Assurance The developer shall identify as safety-critical those CSCls or portions thereof whose failure could lead to a hazardous system state (one that could result in unintended death, injury, loss of property, or environmental harm). |  |  |
| If there is such software, the developer shall develop a safety assurance strategy including both tests and analyses, to assure that the requirements, design, implementation, and operating procedures for the identified software minimize or eliminate the potential for hazardous conditions. |  |  |
| The strategy shall include a software safety program which shall be integrated with the system safety program, if one exists. |  |  |
| The developer shall:  Record the strategy in the SDP. |  |  |
|  Implement the strategy. |  |  |
|  Produce evidence, as part of required software products, that the safety assurance strategy has been carried out. |  |  |
| 4.2.4.2 Security Assurance The developer shall identify as security-critical those CSCls or portions thereof whose failure could lead to a breach of system security. |  |  |
| If there is such software, the developer shall develop a security assurance strategy to assure that the requirements, design, implementation, and operating procedures for the identified software minimize or eliminate the potential for breaches of system security. |  |  |
| The developer shall:  Record the strategy in the SDP. |  |  |
|  Implement the strategy. |  |  |
|  Produce evidence, as part of required software products, that the security assurance strategy has been carried out. |  |  |

| MIL-STD-498 | Engineering Process in Paragraph | Comments |
| --- | --- | --- |
| 4.2.4.2 Security Assurance The developer shall identify as security-critical those CSCls or portions thereof whose failure could lead to a breach of system security. |  |  |
| If there is such software, the develop shall develop a security assurance strategy to assure that the requirements, design, implementation, and operating procedures for the identified software minimize or eliminate the potential for breaches of system security. |  |  |
| The developer shall:  Record the strategy in the SDP. |  |  |
|  Implement the strategy. |  |  |
|  Produce evidence, as part of required software products, that the security assurance strategy has been carried out. |  |  |
| 4.2.4.3 Privacy Assurance The developer shall identify as privacy-critical those CSCls or portions thereof whose failure could lead to a breach of system privacy. |  |  |
| If there is such software, the developer shall develop a privacy strategy to assure that the requirements, design, implementation, and operating procedures for the identified software minimize or eliminate the potential for breaches of system privacy. |  |  |
| The developer shall perform the following:  Record the strategy in the SDP. |  |  |
|  Implement the strategy. |  |  |
|  Produce evidence, as part of required software products, that the privacy assurance strategy has been carried out. |  |  |
| 4.2.4.4 Assurance of Other Critical Requirements If a system relies on software to satisfy other requirements deemed critical by the contract or by system specification, the developer shall identify those CSCls or portions thereof whose failure could lead to violation of those critical requirements. |  |  |
| If there is such software, the developer shall develop a strategy to assure that the requirements, design, implementation, and operating procedures for the identified software minimize or eliminate the potential for such violations. |  |  |
| The developer shall:  Record the strategy in the SDP. |  |  |
|  Implement the strategy. |  |  |
|  Produce evidence, as part of required software products, that the assurance strategy has been carried out. |  |  |

| MIL-STD-498 | Engineering Process in Paragraph | Comments |
| --- | --- | --- |
| 4.2.5 Computer Hardware Resource Utilization The developer shall analyze contract requirements concerning computer hardware resource utilization (such as maximum allowable use of processor capacity, memory capacity, I/O device capacity, auxiliary storage devices capacity, and communications/network equipment capacity). |  |  |
| The developer shall allocate computer hardware resources among the CSCls. |  |  |
| The developer shall monitor the hardware resource utilization for the duration of the contract. |  |  |
| The developer shall reallocate or identify the need for additional hardware resources as necessary to meet contract requirements. |  |  |
| 4.2.6 Recording Rationale The developer shall record the rationale that will be useful to the support agency for key decisions made in specifying, designing, implementing, and testing the software. |  |  |
| This rationale shall include:  Trade-offs considered. |  |  |
|  Analysis methods. |  |  |
|  Criteria used to make the decisions. |  |  |
| The rationale shall be recorded in:  Documents. |  |  |
|  Code comments. |  |  |
|  Other media that will transition to the support agency. |  |  |
| The meaning of "key decisions" and the approach for providing the rationale shall be described in the SDP. |  |  |

| MIL-STD-498 | Engineering Process in Paragraph | Comments |
| --- | --- | --- |
| 5.3 SYSTEM REQUIREMENTS ANALYSIS The developer shall participate in system requirements analysis in accordance with the following requirements. |  |  |
| If a system is developed in multiple builds, its requirements may not be fully defined until the final build. The developer's planning should identify the subset of requirements to be defined in each build. |  |  |
| The developer's planning should identify the subset of requirements to be implemented in each build. System requirements analysis for a given build should be interpreted to mean defining the system requirements so identified for that build. |  |  |
| 5.3.1 Analysis of User Input The developer shall participate in analyzing user input provided by the acquirer to gain an understanding of user needs. This input may take the form of need statements, surveys, problem/change reports, feedback on prototypes, interviews, or other user input or feedback. |  |  |
| 5.3.2 Operational Concept The developer shall participate in defining and recording the operational concept for the system. The result shall include all applicable items in the OCD and DID. |  |  |
| 5.3.3 System Requirements The developer shall participate in defining and recording the requirements to be met by the system and the methods to be used to ensure that each requirement has been met. |  |  |
| The resulting documentation shall include all applicable items in the SSS DID. Depending on Contract Data Requirements List (CDRL) provisions, requirements concerning system interfaces may be included in the SSS or in IRSs. Note: If a system consists of subsystems, the activity in 5.3.3 is intended to be performed iteratively with the activities in 5.4 (system design) to define system requirements, design the system and identify its subsystems, define the requirements for those subsystems, design the subsystems and identify their components, and so on. |  |  |

| MIL-STD-498 | Engineering Process in Paragraph | Comments |
| --- | --- | --- |
| 5.4.1 System-wide Design Decisions The developer shall participate in defining and recording system-wide design decisions (that is, decisions about the system's behavioral design and other decisions affecting the selection and design of system components). |  |  |
| The resulting documentation shall include all applicable items in the system-wide design section of the SSDD DID. Depending on CDRL provisions, design pertaining to interfaces may be included in the SSDD or in IDDs and design pertaining to databases may be included in the SSDD or in Database Design Descriptions (DBDDs). Note: Design decisions remain at the discretion of the developer unless formally converted to requirements through contractual processes. The developer is responsible for fulfilling all requirements and demonstrating this fulfillment through qualification testing. Design decisions act as developer-internal "requirements" to be implemented, imposed on subcontractors (if applicable), and confirmed by developer-internal testing; however, their fulfillment need not be demonstrated to the acquirer. |  |  |
| 5.4.2 System Architectural Design The developer shall participate in defining and recording the architectural design of the system (identifying the components of the system, their interfaces, and a concept of execution among them) and the traceability between the components and system requirements. |  |  |
| The resulting documentation shall include all applicable items in the architectural design and traceability sections of the SSDD DID. Depending on CDRL provisions, design pertaining to interfaces may be included in the SSDD or IDDs. |  |  |
| 5.5 SOFTWARE REQUIREMENTS ANALYSIS The developer shall define and record the software requirements to be met by each CSCI. |  |  |
| The developer shall define and record the methods to be used to ensure that each requirement has been met. |  |  |
| The developer shall define and record the traceability between the CSCI requirements and system requirements. |  |  |
| The resulting documentation shall include all applicable items in the SRS DID. Depending on CDRL provisions, requirements concerning CSCI interfaces may be included in SRSs or in IRSs. Note: If a CSCI is developed in multiple builds, its requirements may not be fully defined until the final build. The developer's planning should identify the subset of each CSCl's requirements to be defined in each build and the subset to be implemented in each build. Software requirements analysis for a given build should be interpreted to mean defining the CSCI requirements so identified for that build. |  |  |

| MIL-STD-498 | Engineering Process in Paragraph | Comments |
| --- | --- | --- |
| 5.6.1 CSCl-wide Design Decisions The developer shall define and record CSCl-wide design decisions (that is, decisions about the CSCl's behavioral design and other decisions affecting the selection and design of the software units comprising the CSCI). |  |  |
| The resulting documentation shall include all applicable items in the CSCl-wide design section of the SDD DID. Depending on CDRL provisions, design pertaining to interfaces may be included in SDDs or in IDDs and design pertaining to databases may be included in SDDs or in DBDDs. |  |  |
| 5.6.2 CSCI Architectural Design The developer shall define and record the architectural design of each CSCI (identifying the software units comprising the CSCI, their interfaces, and a concept of execution among them). |  |  |
| The developer shall define and record the traceability between the software units and the CSCI requirements. |  |  |
| The resulting documentation shall include all applicable items in the architectural design and traceability sections of the SDD DID. Depending on CDRL provisions, design pertaining to interfaces may be included in SDDs or in IDDs. Note: Software units may be made up of other software units and may be organized into as many levels as are needed to represent the CSCI architecture. |  |  |
| 5.9 CSCI QUALIFICATION TESTING The developer shall perform CSCI qualification testing in accordance with the following requirements: Note 1: CSCI qualification testing is performed to demonstrate to the acquirer that CSCI requirements have been met. It covers the CSCI requirements in SRSs and in associated IRSs. This testing contrasts with developer-internal CSCI testing which is performed as the final stage of unit integration and testing. Note 2: If a CSCI is developed in multiple builds, its CSCI qualification testing will not be completed until the final build for that CSCI or possibly until later builds involving items with which the CSCI is required to interface. CSCI qualification testing in each build should be interpreted to mean planning and performing tests of the current build of each CSCI to ensure that the CSCI requirements to be implemented in that build have been met. |  |  |

| MIL-STD-498 | Engineering Process in Paragraph | Comments |
| --- | --- | --- |
| 5.9.3 Preparing for CSCI Qualification Testing The developer shall define and record the test preparations, test cases, and test procedures to be used for CSCI qualification testing. |  |  |
| The developer shall define and record the traceability between the test cases and the CSCI requirements. |  |  |
| The resulting documentation shall include all applicable items in the Software Test Description (STD) DID. |  |  |
| The developer shall prepare the test data needed to carry out the test cases and provide the acquirer advance notice of the time and location of CSCI qualification testing. |  |  |
| 5.11 SYSTEM QUALIFICATION TESTING The developer shall participate in system qualification testing in accordance with the following requirements: Note 1: System qualification testing is performed to demonstrate to the acquirer that system requirements have been met. It covers the system requirements in the SSSs and in associated IRSs. This testing contrasts with developer-internal system testing which is performed as the final stage of CSCI/HWCI integration and testing. Note 2: If a system is developed in multiple builds, qualification testing of the completed system will not occur until the final build. System qualification testing in each build should be interpreted to mean planning and performing tests of the current build of the system to ensure that the system requirements to be implemented in that build have been met. |  |  |
| 5.11.3 Preparing for System Qualification Testing The developer shall participate in developing and recording the test preparations, test cases, and test procedures to be used in system qualification testing. |  |  |
| The developer shall define and record the traceability between the test cases and the system requirements. |  |  |
| For software systems, the resulting documentation shall include all applicable items in the STD DID. |  |  |
| The developer shall participate in preparing test data needed to carry out the test cases and in providing the acquirer advance notice of the time and location of system qualification testing. |  |  |

| MIL-STD-498 | Engineering Process in Paragraph | Comments |
| --- | --- | --- |
| 5.13.4 Preparing the "As Built" CSCI Design and Related Information The developer shall update the design description of each CSCI to match the "as built" software and define and record: |  |  |
|  The methods used to verify copies of the software. |  |  |
|  The measured computer hardware resource utilization for the CSCI. |  |  |
|  Other information needed to support the software. |  |  |
|  The traceability between the CSCL's source files and software units. |  |  |
|  Traceability between the computer hardware resource utilization measurements and the CSCI requirements concerning them. |  |  |
| The resulting documentation shall include all applicable items in the qualification, software support, and traceability sections of the SPS DID. |  |  |

DOCUMENT CHANGE REQUEST (DCR)

DOCUMENT:______________________________________________________________

TRACKING NUMBER:_______

NAME OF SUBMITTING ORGANIZATION:_____________________________________

________________________________________________________________________

ORGANIZATION CONTACT:_________________________TELEPHONE:______________

MAILING ADDRESS:______________________________________________________

________________________________________________________________________

________________________________________________________________________

________________________________________________________________________

DATE:_______________SHORT TITLE:________________________________________

CHANGE LOCATION:_______________________________________________________

(use section #, figure #, table #, etc.)

PROPOSED CHANGE:

RATIONALE FOR CHANGE:

...............................................................................................................................................

Note:  For SEPO to take appropriate action on a change request, please provide a clear description of the recommended change along with supporting rationale.

Send to:  NCCOSC, RDTE Division, Software Engineering Process Office Code D13, 53560 Hull Street, San Diego, CA 92152-5001

or Fax to:  (619)553-6249

DCR Form 6/96